## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: March 2019 IEEE 802.15.4md Plenary Closing Report
Date Submitted: 08 March, 2018
Source: Gary Stuebing Company: Cisco Systems
Address 5310 N Ocean Blvd, Unit 9A, North Myrtle Beach, SC
Voice 803 230-3027 E-Mail: gstuebin@cisco.com
Re: DCN 15-18-0300-00-04md
Abstract: March 2018, IEEE P802,15.4md Plenary Closing Report
Purpose: Closing Report
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: 802.15.4MD Opening/Closing Report July 2018 Plenary
Gary Stuebing
Cisco

## Slide 3: AGENDA
Review schedule for week
Discuss Items for this week
  Report on Informal Ballot
  Review of Draft 2 by Editor
  Review any comments
Set CRC and Schedule – Motion?
Motion to issue Letter Ballot on August 1st, 2018

## Slide 4: 15.4md Sessions this Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  |  | 
AM 2 |  |  |  | 15.4md
PM 1 |  |  |  | 
PM 2 | 15.4md | 15.4md |  | 15.4md

## Slide 5: Accomplishments -
  REVISED TIMELINE

## Slide 6: Proposed Timeline
July 2018 Plenary (San Diego)
  Possible Comment resolution
  Form CRC and Set Meetings
  Prepare Letter Ballot for 30 days prior to Sept Interim
Sept 2018 Interim (Waikoloa)
  Review Ballot
  Form BRC
  Comment Resolution
  Set BRC Teleconference Schedule
Nov 2018 Plenary (Bangkok)
  Comment Resolution
  Recirc ballot

## Slide 7: Proposed Timeline
Jan 2019 (TBD)
  Comment resolution
  Recirc ballot
Mar 2019 (Vancouver)
  Comment resolution
  Sponsor Ballot
May 2019 (Atlanta)
  Comment Resolution
July 2019 (Vienna)
  Comment Resolution
  Recirc
Sep 2019 (Asia)
  Comment Resolution
Nov 2019 (Kona)
  Submit to Revcom – and party like its 2020 (because 15.4-2020 sounds cool)