## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG10a RMA Closing Report for September 2018 Interim Session]
Date Submitted: [11 September 2018]
Source: [Charlie Perkins] Company [Futurewei]
Address [2330 Central Expy, Santa Clara Ca, USA]
Voice:[+1.408-330-4586]
E-Mail:[charlie.perkins@huawei.com]
Re: [Closing report for TG10a meeting September 2018 Interim Session.]
Abstract: [TG10a Closing Report for the September 2018 Interim Session]
Purpose: [Provide overview of results of the TG10a session at 802.15 meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG10a (RMA) Officers
Slide 2
Chair Charlie Perkins
Vice Chair Joerg Robert
Notes: September 18
Page 2

## Slide 3: Goal of TG10a
Define how the addressing and route information are to be used by the routing modes, including at least the following:
E2E acknowledgement from mesh route in non-storing mode
P2P routing using a combination of up/down routing in non-storing mode
On-demand P2P routing for E2E acknowledgement in non-storing mode
On-demand path storing when sending unicast in non-storing mode

## Slide 4: TG10a Meeting Agenda/Goals
Slide 4
Three meetings were held. Monday AM1 meeting resolved all comments received for LB 152. Tuesday AM1 meeting was held for the purpose of voting to approve the Letter Ballot recirculation for P802-15-10a_D02. Wednesday AM1 meeting was held in case of any other business. Minutes are available: DCN 15-18-0454-00-010a.
Monday 10 September, AM1: Opening report, Agenda (15-18-0398-00), Status, Updates and comment resolution to produce an updated draft (15-18-0436-01-010a)
Tuesday 11 September, AM1: Timeline, Request Letter Ballot Recirculation, BRC formation, AoB, Closing
Wednesday 12 September, AM1: Adjourn
Notes: September 18
Page 4

## Slide 5: Schedule
Slide 5
TASK | Start | Completed
TG10a | Jan, 2018 | May, 2019
Problem Statement | Jan, 2018 | Jan, 2018
Agree on solution approach | Jan, 2018 | May, 2018 (*)
Draft | May, 2018 | May, 2018
TG Comment Collection | May, 2018 | July, 2018
WG Letter Ballot | July, 2018 | Sept, 2018
WG Recirculation Ballot | Sept 11, 2018 | Sept 27, 2018
BRC Conference Call | Oct 1, 2018 | Oct 1, 2018
(*) Call for Proposals ended May 7
Notes: September 18
Page 5

## Slide 6: Schedule, continued
Slide 6
TASK | Start | Completed
EC Approval for Sponsor Ballot | Oct, 2018 | Oct, 2018
Sponsor Ballot | Oct, 2018 | Nov, 2018
Resolve Sponsor Ballot Comments | Nov, 2018 | Nov, 2018
Sponsor Ballot Recirculation | Nov, 2018 | Dec, 2018
RevCom / IEEE SASB Approval | Feb 8, 2019 | March 21, 2019
IEEE-SA Publication | May, 2019 | July, 2019
Notes: September 18
Page 6

## Slide 7: BRC Conference Call Schedule
October 1, 7:30am Pacific Time

## Slide 8: TG Vote for LB recirculation for P802-15-10a_D02
Move that TG10a formally request that the 802.15 WG start a WG Letter Ballot recirculation requesting approval of document P802-15-10a_D02 and to forward document P802-15-10a_D02, to Sponsor Ballot
  Moved: Tero
  Seconded: Joerg
  Vote Results: no objection, so approved

## Slide 9: BRC formation for a WG Letter Ballot
Move to request that the 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.10a_D02 with the following membership: Kiyoshi Fukui, Joerg Robert, Clint Powell, Tero Kivinen, and Charlie Perkins (as chair). The 802.15.10a BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Tero
  Seconded: Joerg
  Vote Results: No objections, so motion is approved

## Slide 10: Meeting Accomplishments
Slide 10
Reviewed LB 152 status (28 / 12 / 1, 96.55%)
Resolved all comments received for LB 152
Requested Letter Ballot for P802.15.10a_D02
Requested Ballot Resolution Committee (BRC) formation
Timeline reviewed and modified
Letter Ballot Recirculation begun as of Sept. 11
Request 3 meeting slots for November Plenary
Notes: September 18
Page 10

## Slide 11: WG Vote for LB for P802-15-10a_D02
Move that 802.15 WG start a WG Letter Ballot recirculation, requesting approval of document CSD document ec-18-0004-00-ACSD-802-15-10a and P802-15-10a_D02 and to forward document P802-15-10a_D02 to Sponsor Ballot Ballot
  Moved:
  Seconded:
  Vote Results:

## Slide 12: WG Vote for BRC for P802-15-10a_D02
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802-15-10a_D02 with the following membership: Kiyoshi Fukui, Joerg Robert, Clint Powell, Tero Kivinen, and Charlie Perkins (as chair). The 802.15.10a BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved:
  Seconded:
  Vote Results: