## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication September 2018 Closing Plenary Report
Date: 2018-09-14
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 closing plenary report for the September 2018 session in Kona.
Abstract
September 2018

## Slide 3
Position(s) | Officer(s)
Chair | Volker Jungnickel
Vice Chairs | Nikola Serafimovski, Sang-Kyu Lim, Xu Wang
TG Technical Editor | Chong Han, Li Qiang (John)
TG Officers
September 2018

## Slide 4
TG13 schedule in San Diego
 | MON | TUE | WED | THU
AM1 |  | TG13 #2 | TGbb#3 | TG13#6
AM2 | TGbb#1 | TG13 #3 |  | TG13#7
PM1 | TG13#1 | TG13#4 | TG13#5 | TG13#8
PM2 |  | TGbb#2 | TGbb#4 | 
September 2018

## Slide 5
Discuss TG13 MAC
  4 proposals on main MAC features
  TG13 Motion to support polling in non-beacon enabled mode and CAP/CFP with random initial access and deterministic TDMA in becaon-enabled mode
New Technical Editor Chon Han, supported by John Li
Resolve comments against D3
D4 will be ready 1st of October
New PHY text
  New text proposal for LB PHY
D4 has been prepared
TG13 activities this week
September 2018

## Slide 6
TG13 Motion #20
802.15.13 MAC will support beacon-enabled and non-beacon enabled modes. In the beacon-enabled mode, there will be random access in the CAP and deterministic access in the CFP. In the non-beacon enabled mode a polling scheme will be used. There will be no polling in the beacon-enabled mode.
Moved by Nikola
Seconded by John
4/0/0
September 2018

## Slide 7
TG13 Plans until November
D4 is ready 1st of October, Comments are due Nov. 6
Plan to finish LB PHY and HB PHY before Oct. 5
Create new MAC clauses replacing previous ones
Provide comments against D4 to include new input
September 2018

## Slide 8
TG13 Telcos until November
TG13 Telcos are scheduled on
Oct. 4 9:30-10:30 EDT on PHYs
Oct. 16 10:30-11:30 EDT on MAC
Oct. 23 8:00-10:00 EDT on MAC
Nov. 6 8:00-10:00 EDT on MAC
September 2018

## Slide 9
TG13 Plans for November
Comment resolution against D4
Motions to include new text into D5
Prepare everything for D5
Motions to start WGLB
September 2018

## Slide 10
Timeline
September 2018
March 2018 (Rosemont) Resolution of first comments against D2 Discuss on PM PHY Brainstorm on MAC | April 2018 Submit further comments against D2 Finalize evaluation of PM PHY, Submit LB OFDM PHY text | May 2018 (Warsaw) Comment resolution against D2 Present LB PHY Discussion of MAC features, issue CfP | June 2018 Prepare HB OFDM PHY text proposals Submission of comments against D2 and MAC proposals
July 2018 Present and discuss HB OFDM PHY text Resolve all comments against D2 incl. MAC Discussion MAC text proposals | August 2018 Create D3 Comment submission against D3 Comments against HB PHY | September 2018 Comment resolution against D3 Discussion on MAC | October 2018 Create D4, provide comments against D4 Finalize PHYs and MAC text
November 2018 Resolve comments against D4 Prepare D5 and submit to WGLB | December 2018 WGLB comments against D5 | January 2019 Resolve WGLB comments and start recirculation | February Submit for MEC review Request SB from WG