## Slide 1: 115th Session of meetings of the IEEE 802.15 Working Group for Wireless Specialty Networks
Closing Report
July 8-13, 2018
Manchester Grand Hyatt
San Diego, California, USA

## Slide 2
802.15 Organization Chart
802.15WG Chair
Bob Heile, Wi-SUN Alliance
802.15 Vice Chairs
Rick Alfvin, Linespeed
Pat Kinney, Kinney Consulting
Task Groups
Secretary
Pat Kinney, Kinney Consulting
Assistant Secretary
Mike McInnis, Boeing
Working Group Technical Editor
James Gilb
TG10a Routing Mode Addressing (RMA)
Chair: Charlie Perkins, Futurwei
TG4z 15.4 Enhanced Impulse Radio (EIR)
Chair: Tim Harrington, Pro-ID
STUDY GROUPS:
INTEREST GROUPS
IG TeraHertz (THZ)
  Chair: Thomas Kürner,
  Technische Universität Braunschweig
IG Dependability (of Radio Links)
Chair: Ryuji Kohno,
IG High Rate Rail Communications
Chair: Junhyeong Kim, ETRI
IG Vehicular Assistive Technology
  ChairYeong Min Jang, Kookmin Uni
IG 15.4 Guide
Chair: TBD
STANDING COMMITTEES
SC IETF
Chair: Pat Kinney, Kinney Consulting
SC WNG
Chair:: Pat Kinney, Kinney Consulting
SC Maintenance / Rules
Chair:: Pat Kinney, Kinney Consulting
On Hold: TG4r 15.4 ranging
To add your name
to the WG/TG/SG/IG reflectors
please go to www.ieee802.org/15
TG12 Consolidated ULI
Chair: Pat Kinney, Kinney Consulting
TG13 Gigbit OWC
Chair: Volker Jungnickel
Fraunhofer Heinrich Hertz Institute
TG4md 15.4 Revision
Chair: Gary Stuebing, Cisco
TG7m Optical Wireless Communications
Yeong Min Jang, Kookmin University
Chair
TG4x Fan Enhancements (FANE)
Chair: Matt Gilmore, Itron
TG4w 15.4 Low Power Wide Area (LPWA)
  Chari: Robert, Jörg
  Friedrich-Alexander-Universität
TG4y Security Next Gen (SECN)
Chair: Don Sturek, Itron

## Slide 3: San Diego Session Objectives July 8-13, 2018
TASK GROUP 4w –LPWA Enhancements to LECIM PHYs
Discussing proposals
Updating work activity and time line
TASK GROUP 4x –FAN Enhancements to the SUN PHYs
Discussing proposals
Updating work activity and time line
TASK GROUP 4y –Security Next Generation (SECN)
Discussing proposals
Updating work activity and time line
TASK GROUP 4z –Enhanced Impulse Radio (EIR)
Discussing proposals
Updating work activity and time line

## Slide 4: San Diego Session Objectives July 8-13, 2018
TASK GROUP 15.4md –Revision 4
Review progress on plan for outside comments on roll-up
Prepare ad hoc WG Letter Ballot
Continue seeking input on corrections, changes, and areas for possible deprecation
  Task Group 7m Revision 1 OWC
    Review status of Sponsor Ballot
    Generate/Update Project Timeline
TASK GROUP-10a Routing Mode Addressing (RMA)
    Review draft for completing the routing mode addressing schemes
    Update Project Plan/Timeline

## Slide 5: San Diego Session Objectives July 8-13, 2018
TASK GROUP 12 -15.4 Upper Layer Interface (ULI)
    continue work on architecture/content
    Update Project Plan/Timeline
TASK GROUP 13 –Multi Gigabit/sec OWC
    Work on ballotable draft
    Update Project Plan/Timeline

## Slide 6: San Diego Session Objectives July 8-13, 2018
  Dependability (DEP) Interest Group:
  Discuss Contributions
  Hold tutorial at 802.15 WNG session
  Evaluate if Study Group is warranted
  Vehicular Assistive Technology (VAT) IG:
  Discuss opportunities for OWC standards work for V2V and V2B communications
  THz Interest Group:
    Not meeting in San Diego
    Consider making this a Standing Committee

## Slide 7: San Diego Session Objectives July 8-13, 2018
IETF Standing Committee
  IETF102 Preparation for Montreal
  Hear contributions
  Next steps
NEW PROJECTS STANDING COMMITTEE (WNG)
  Review/discuss contributions
MAINTENANCE STANDING COMMITTEE
  Review/discuss contributions (if any)
RULES STANDING COMMITTEE
  Review/discuss changes (if any)

## Slide 9: TG 802.15.4w LPWA July 2018 Closing Report
Joerg Robert FAU Erlangen-Nuernberg

## Slide 10: Main Agenda Items for the Week
Approval of Warsaw Minutes
Responses to CfP
Liaison to ETSI LTN
Static Context Header Compression
802.15.4w Future Schedule
AOB

## Slide 11: Meeting Achievements
Presentation and discussion of six responses to Call for Proposals
  Proposal of LDPC (Low Density Parity Code) for LPWA, Seiji Kobayashi (Sony Semiconductor Solutions Corporation), 15-18/289r0
  Pre-proposal Single-hop LPWA repeater for harsh environment applications, Tae-Joon Park(ETRI), 15-18/295r0
  Pre-proposal Priority based CSMA/CA for LPWA, Tae-Joon Park(ETRI), 15-18/296r0
  Scalable multiple access frame structure for energy-efficient low data rate radio communication, Eunhye Park (KAIST), Youngnam Han (KAIST), 15-18/297r0
  MAC Proposal for 802.15.4w Standard, Jin-Taek Lim (KAIST), Kunmin Yeo (ETRI), Youngnam Han (KAIST), 15-18/298r0
  802.15.4w proposal preview Fraunhofer IIS, Johannes Wechsler (Fraunhofer Institute for Integrated Circuits IIS), 15-18/310r1

## Slide 12: Meeting Achievements (cont’d)
Definition of common simulation parameters
Discussion of next steps for the evaluation
Presentation of input to IETF LPWAN group on Static Context Header Compression

## Slide 13: Updated TG4w Draft Schedule
TASK | Completed
Start of TG work | Mar, 2018
Call for Proposals | Mar, 2018
Technical Guidelines Doc. | Mar, 2018
Initial discussion of proposals | July, 2018
Editing Draft | Nov, 2018
LB | Jan, 2019
LB Comment Resolution | May, 2019
SB | July, 2019
SB Comment Resolution | Nov, 2019
Submission to RevCom | Feb, 2020

## Slide 14: Telephone Conference
Telephone conference planned around 8th August
  Doodle to find suitable date
  Will be announced on e-mail reflector
Max. duration 2h
Focus: Update on simulation results
Do not forget to sign on the TG LPWA e-mail reflector!

## Slide 15: Minutes
Meeting minutes will be uploaded as 15-18/378r0 (special thanks to Charlie)

## Slide 16: Thank You for Your Interest!

## Slide 17: TG-FANE Closing Report
July 12, 2018
Matt Gillmore
TG-FANE Chair

## Slide 18
TG4x Officers
    Chair: Matt Gillmore (Itron)
    Vice Chair: Kunal Shah (Itron)
    Editors: Kunal Shah, Chris Calvert (L&G)
Notes: Jul 12, 2010
Page 18

## Slide 19
Status Update
    Amendment contributions for:
      SUN OFDM enhancements
      SUN O-QPSK enhancements
      SUN FSK enhancements
Notes: Jul 12, 2010
Page 19

## Slide 20
TG Motion for TG4x Letter Ballot
    Move that TG4x formally request that the 802.15 WG start a WG Letter Ballot requesting approval to forward document P802.15.4x-D0 to Sponsor Ballot
    Moved: Kunal Shah
    Second: Philip E. Beecher esq.
    Unanimous consent
Notes: Jul 12, 2010
Page 20

## Slide 21
TG BRC Motion
    Move that Task Group Tg4x requests 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for P802.15.4x-D0 with the following membership: Matt Gillmore, Kunal Shah, Chris Calvert, Phil Beecher, Clint Powell. The 802.15.4x BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By: Kunal Shah
    Seconded By: Chris Hett
    Unanimous Consent
Notes: Jul 12, 2010
Page 21

## Slide 22
WG Motion for TG4x Letter Ballot
    Move that the 802.15 WG start a WG Letter Ballot requesting approval to forward document P802.15.4x-D0 to Sponsor Ballot
    Moved: Matt Gillmore
    Second:
Notes: Jul 12, 2010
Page 22

## Slide 23
WG BRC Motion
    Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the ballot of P802.15.4x-D0 with the following membership: Matt Gillmore, Kunal Shah, Chris Calvert, Phil Beecher, Clint Powell. The 802.15.4x BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By: Matt Gillmore
    Seconded By:
Notes: Jul 12, 2010
Page 23

## Slide 24
BRC Call Times
    Thursday 4pm ET/1pm PT
    Call schedule to be announced on the 802.15.4x mail reflector
Notes: Jul 12, 2010
Page 24

## Slide 25: IEEE 802.15.4y SECN Closing report
July 11, 2018
Don Sturek
IEEE 802.15.4y SECN Chair

## Slide 26
Proposals
    1 remaining proposal from March interim:
      15-18-0109-01 – Algorithm Agility without Frame Changes – Tero Kivinen
    No new proposals at the San Diego plenary
Notes: Jul 12, 2010
Page 26

## Slide 27
Progress in San Diego
Reviewed amendment development work:
    IEEE 802.15.4-2015
      Section 9.2 and 9.3 – Revise generic descriptions of ciphers to read “AEAD”, retain specific references to “CCM *” where they apply (details in 15-18-0324-01)
      Existing 15.4 Annex B – Review but there may not be any changes
      Existing 15.4 Annex C – Update to include v2 frame examples with IE’s plus different frame types. Describe via listed inputs and expected outputs (use Wireshark PCAP files)
    Update 15-15-0106-07 with new Key Descriptor fields
Notes: Jul 12, 2010
Page 27

## Slide 28
Progress in San Diego
Create a new “Annex B/C” for AES-256 CCM
    Plan to put new “Annex B/C” material into a companion document to IEEE 802.15.4
    Plan to use RFC 5116 as the library of available cipher suites
    Propose to have IEEE 802.15 provide an ANA for accepted RFC 5116 cipher suites supported in IEEE 802.15.4
      Accepted new cipher suites must be accompanied by “Annex B/C” material
    Create a process, documented in the Operations Manual, as to the process to add new cipher suites
Notes: Jul 12, 2010
Page 28

## Slide 29
Progress in San Diego
Reviewed IEEE 802.15.9 support for 4y:
    WNG presentation on 15.9 enhancements
      For each of 15.9 Annexes A-E, add in a description on how traffic keys of size 128 bit and 256 bit are formed. Provide a warning not to use the same key material for multiple traffic keys of different size
      For each 15.9 Annex, describe support for multicast/broadcast key generation
      For each 15.9 Annex, describe how security algorithms are selected
Notes: Jul 12, 2010
Page 29

## Slide 30: IEEE 802.15.4z EIR Closing report
July 12, 2018
Tim Harrington
IEEE 802.15 TG4z EIR Chair

## Slide 31
Contributions
15-18-0302-00-004z-phy-mac-functional-description-changes-for-secure-authenticated-ranging.pptx
15-18-0290-00-004z-proposal-to-15-4z-for-enhancing-uwb-phys.pptx
15-18-0108-04-004z-hrp-uwb-phy-enhancements.pptx
15-18-0335-00-004z-srdev-ppdu-for-enhanced-impulse-radio.pptx
Notes: Jul 12, 2010
Page 31

## Slide 32: Additional Contributions
15-18-0332-00-004z-questions-hrp-uwb-phy-proposals.pptx
15-18-0336-00-004z-srdev-evaluation-criteria.pptx
15-18-0338-00-004z-digital-sidelobe-minimization.pptx
15-18-0348-00-004z-simultaneous-ranging.pptx
15-18-0323-00-004z-hrp-data-mode-options.pptx

## Slide 33: Merged Contributions - Progress
Baseline Merge for HRP approved by unanimous consent
  15-18-0375-00-004z-srdev-phy-consensus.pptx
Baseline Merge for LRP approved by unanimous consent
  15-18-0302-00-004z-phy-mac-functional-description-changes-for-secure-authenticated-ranging.pptx
  15-18-0301-01-004z-change-proposal-for-secure-authenticating-ranging-using-lrp-uwb-phy.pptx
  15-18-0290-00-004z-proposal-to-15-4z-for-enhancing-uwb-phys.pptx (LRP portion)

## Slide 34
Timeline
March 2018 – 2nd Call for proposals – resolved comments on PAR and CSD
July 2018 – Review new proposals – Merge Baselines for draft
September 2018 –Drafting using merged baselines
November 2018 – Complete drafting - 1st letter ballot
January 2019 – Comment Resolution – Recirculation ballot
March 2019 – Comment Resolution – Start Sponsor ballot
May 2019 – Comment Resolution – Forward to RevCom
Notes: Jul 12, 2010
Page 34

## Slide 35
September Interim
    Scheduled 8 sessions
      Drafting using merged baseline for LRP and HRP
      Letter ballot?
Notes: Jul 12, 2010
Page 35

## Slide 36: 802.15.4MD Closing Report March 2018 Interim Plenary
Gary Stuebing
Cisco

## Slide 37: 15.4md Sessions this Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  | 15.4md |  | 
AM 2 |  |  |  | 
PM 1 |  |  |  | 
PM 2 | 15.4md |  | 15.4md | 15.4md

## Slide 38: Accomplishments - 1
Reflector has been set-up
Reviewed latest Roll-up
  Copy placed in Private area and email sent
  Watermarked version being setup at IEEE for review by outside Alliances and SDO’s for review
  Included Amendments:
  802.15.4n 802.15.4q 802.15.4u 802.15.4t
  802.15.4v 802.15.4s 802.15.4- Corrigendum

## Slide 39: Accomplishments - 2
Confirmed list of outside Alliances and Associations
  Wi-Sun ZigBee Thread ISA 100 Wireless HART WIA TIA TR-51 ISO/iEC JTC1/SC31/WG4/JUTA Chairs at IETF ETSI TG28 TG34-? IEEE 1901.1+2 OMA Lightweight M2M
Drafted Invitation for Pre-Ballot Comments
Elected Task Group Officers
  Don Sturek – Vice Chair
  Kunal Shaw – Technical Editor/Secretary
Reviewed Timeline

## Slide 40: Proposed Timeline
Mar 2018 Interim (Chicago)
  Introduction to Roll Up and Next Steps
  Draft and Issue Pre-Ballot Letter to interested parties
May 2018 Interim (Warsaw)
  Review submitted Pre-ballot comments
  Resolve, where possible
  Propose Letter Ballot – Finish before San Diego
July 2018 Plenary (San Diego)
  Comment resolution
  Form BRC
Sept 2018 Interim (Waikoloa)
  Comment Resolution
Nov 2018 Plenary (Bangkok)
  Comment Resolution
  Recirc ballot

## Slide 41: Proposed Timeline
Jan 2019 (TBD)
  Comment resolution
  Recirc ballot
Mar 2019 (Vancouver)
  Comment resolution
  Sponsor Ballot
May 2019 (Atlanta)
  Comment Resolution
July 2019 (Vienna)
  Comment Resolution
  Recirc
Sep 2019 (Asia)
  Comment Resolution
Nov 2019 (Kona)
  Submit to Revcom – and party like its 2020 (because 15.4-2020 sounds cool)

## Slide 42
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: 15.7m Closing Report July 2018
Date Submitted: July 2018
Source: Yeong Min Jang [Kookmin University]
Address
Voice:, FAX:, E-Mail: yjang@kookmin.ac.kr
Re:
Abstract: Status update of TG7m
Purpose: Report of TG7m activities during July 2018 San Diego Meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 43: Achievements by TG15.7m in San Diego and Future Plan

## Slide 44
Status at the End of July Meeting
Sponsor Ballot was started in 8 July, 2018
Will close in 7 August, 2018
Need to submit Mandatory Editorial Coordination (MEC) Review
Need to submit Registration Authority Committee (RAC) Review

## Slide 45
Task Group Motion #1
Motion for TG Approval to Form a TG7m BRC.
TG7m requests that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.7m-D2a with the following membership: Yeong Min Jang, Rick Roberts, Jaesang Cha, Soo-Young Chang, Vinayagam Mariappan and Van Trang Nguyen. The 802.15 TG7m BRC is authorized to approve comment resolutions and to approve the start of sponsor recirculation ballots of the revised draft on behalf of the 802.15 WG.
Moved by: Vinayagam Mariappan
Seconded by: Rick
Passed Unanimously

## Slide 46
Plans for Sept. Meeting
Sponsor Ballot comment resolution
Requesting 8 sessions

## Slide 47
WG motion #1: to Form a TG7m BRC
Motion: Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the Sponsor balloting of the P802.15.7m- D2a with the following membership: Yeong Min Jang, Rick Roberts, Jaesang Cha, Soo-Young Chang, Vinayagam Mariappan and Van Trang Nguyen. The 802.15 TG7m BRC is authorized to approve comment resolutions and to approve the start of sponsor recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved By: Yeong Min
Seconded By: Rick

## Slide 48
2017 |  |  | 
Q1 | January | February | March
 | Continue comment resolution against D1 Prepare draft D2 | Comment resolution to delete against unnecessary parts of D1 | Finish comment resolution against D1 Prepare draft D2
Q2 | April | May | June
 | Release Draft D2 | D2 comment resolution Prepare D3 | Release D3
Q3 | July | August | September
 | D3 comment resolution | Release D4 | D4 comment resolution
Q4 | October | November | December
 | Release D5 | D5 comment resolution Request (conditional) approval for Letter Ballot | Release LB D0 Letter Ballot 1 for LB D0
Submission
Updated Milestone and Schedule (1)

## Slide 49
Updated Milestone and Schedule (2)
2018 |  |  | 
Q1 | January | February | March
 | LB1 comment resolution | Release LB D1 Request for Recirc Ballot 1 for D1 | LB D1 comment resolution
Q2 | April | May | June
 | LB D2 | LB D2 comment resolution | 
Q3 | July | August | September
 | Release SB D0 |  | SB D0 comment resolution
Q4 | October | November | December
 | Release SB D1 | SA review | 

## Slide 50
2019 |  |  | 
Q1 | January | February | March
 |  | Publish the standard IEEE802.15.7-2019 | 
Q2 | April | May | June
Q3 | July | August | September
Q4 | October | November | December
Submission
Updated Milestone and Schedule (1)

## Slide 51
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG10a RMA Closing Report for July 2018 Plenary Session]
Date Submitted: [11 July 2018]
Source: [Charlie Perkins] Company [Futurewei]
Address [2330 Central Expy, Santa Clara Ca, USA]
Voice:[+1.408-330-4586]
E-Mail:[charlie.perkins@huawei.com]
Re: [Closing report for TG10a meeting July 2018 Plenary Session.]
Abstract: [TG10a Closing Report for the July 2018 Plenary Session]
Purpose: [Provide overview of results of the TG10a session at 802.15 meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 52: TG10a (RMA) Officers
Slide 52
Chair Charlie Perkins
Secretary Joerg Robert
Notes: September 18
Page 52

## Slide 53: Goal of TG10a
Define how the addressing and route information are to be used by the routing modes, including at least the following:
E2E acknowledgement from mesh route in non-storing mode
P2P routing using a combination of up/down routing in non-storing mode
On-demand P2P routing for E2E acknowledgement in non-storing mode
On-demand path storing when sending unicast in non-storing mode

## Slide 54: TG10a Meeting Agenda/Goals
Slide 54
Two out of three meetings were held. Monday AM1 meeting met most of the goals of the week. Tuesday AM1 meeting was cancelled. Wednesday AM1 meeting the initial draft was completed and WG motions requested for the purpose of circulating a Letter Ballot for P802-15-10a_D01.
Monday 9 July, AM1: Opening report, Agenda (15-18-0315-001), Status, problem statement (15-17-0517-02-0mag) and proposed correction draft (15-18-0208-04-010a)
Wednesday 11 July, AM1: Updates and comments on Proposal (15-18-0208-05-010a), Timeline, Request Letter Ballot, BRC formation, AoB, Closing
Minutes are available: DCN 15-18-0345-00-010a
Notes: September 18
Page 54

## Slide 55: Schedule
Slide 55
TASK | Start | Completed
TG10a | Jan, 2018 | May, 2019
Problem Statement | Jan, 2018 | Jan, 2018
Agree on solution approach | Jan, 2018 | May, 2018 (*)
Draft | May, 2018 | May, 2018
TG Comment Collection | May, 2018 | July, 2018
WG Letter Ballot | July, 2018 | Sept, 2018
Sponsor Ballot | Sept, 2018 | Nov, 2018
NesCom | Nov, 2018 | Jan, 2019
IEEE-SA Publication | Feb, 2019 | May, 2019
(*) Call for Proposals ended May 7
Notes: September 18
Page 55

## Slide 56: TG Vote for LB for P802-15-10a_D01
Move that TG10a formally request that the 802.15 WG start a WG Letter Ballot requesting approval of document P802-15-10a_D01 and to forward document P802-15-10a_D01, to Sponsor Ballot
  Moved: Clint
  Seconded: Joerg
  Vote Results: 8/0/0

## Slide 57: BRC formation for a WG Letter Ballot
Move to request that the 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802.15.10a_D01 with the following membership: Kiyoshi Fukui, Joerg Robert, Clint Powell, Tero Kivinen, and Charlie Perkins. The 802.15.10a BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Clint
  Seconded: Joerg
  Vote Results: 8/0/0

## Slide 58: Meeting Accomplishments
Slide 58
Reviewed problem statement (15-17-0517-02-0mag)
Reviewed first proposed solution (15-18-0046)
Reviewed accepted solution proposal (15-18-0200)
Produced and reviewed initial draft (15-18-0208-05)
  Presented revisions incorporated since previous revision (15-18-0208-03, 15-18-0208-04)
Request Letter Ballot for P802.15.10a_D01
Formed Ballot Resolution Committee (BRC)
Timeline reviewed
Request 3 meeting slots for September Interim
Notes: September 18
Page 58

## Slide 59: WG Vote for LB for P802-15-10a_D01
Move that 802.15 WG start a WG Letter Ballot requesting approval of document P802-15-10a_D01 and to forward document P802-15-10a_D01 to Sponsor Ballot Ballot
  Moved:
  Seconded:
  Vote Results:

## Slide 60: WG Vote for BRC for P802-15-10a_D01
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the P802-15-10a_D01 with the following membership: Kiyoshi Fukui, Joerg Robert, Clint Powell, Tero Kivinen, and Charlie Perkins. . The 802.15.10a BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved:
  Seconded:
  Vote Results:

## Slide 61
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG12 ULI Report for July 2018 Session]
Date Submitted: [9 July 2018]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG12 Report for July 2018 Session.]
Abstract: [Report for the July 2018 Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 62: TG12 Officers
Slide 62
Chair Pat Kinney
Vice Chair Charlie Perkins
Notes: September 18
Page 62

## Slide 63: TG12 Meeting Agenda/Goals
Slide 63
Monday 9 July, PM2: Opening report, Agenda, Status, Functional decomposition review (15-17-0113-08)
Tuesday 10 July, AM2: Continuation of detailed discussions on Profile configurations and operation, e.g. where does profile transformation to device parameters take place? (15-17-0656-12)
Tuesday 10 July, PM2: “Hello World” presentation by R Turner, discussion on profile classes and edit authority
Wednesday 11 July, PM2: Discussion on Profile types, Profile security, and how multiple apps could keep from destroying the other
Thursday 12 July, AM1: Discussion on remaining PDE and MMI primitive discussion i.e. PDE-OP, MMI-MGMT, and MMI-OPERATION
Thursday 12 July, AM2: AoUB, closing report, future activities
Upon neither discussion nor objection the motion to approve the agenda carries.
Notes: September 18
Page 63

## Slide 64: TG 12 Status Update
Slide 64
Discussion on Primitives
  Extensive discussion on use of profiles and sub-profiles to simplify the upper layer interface
    Presentation of ULI examples of profiles and sub-profiles being used to send packet out
  Completed PDE primitives
Updated
  802.15.12 Functional Decomposition Figure
  802.15.12 Conceptual Overview and
  802.15.12 Mandatory Elements Operation
Discussion on high level overview of Yang modeling for MPM and Network Management
Discussion on Management Protocol Module functions
  Ability to identify the function of each Profile
  Dependence upon Yang model
Discussion on 802.15.4 receiver configuration concept
Notes: September 18
Page 64
Sincere thanks to Charley and Yokota-san: ah-ree-gah-toh-oo go-za-ee-ma-shi-tah

## Slide 65: Hello World Exercise
Slide 65
Purpose:
  Compare proposals on various methods to implement profiles to simplify ULI upper level I/F
  Expose unforeseen issues
Method:
  Define radio operation scenarios w/config parameters:
    Wi-SUN scenario
    6tisch scenario
  P Kinney to send out via TG12 reflector
Proposals:
  Describe methodology
  Set MAC/PHY up
  Show step by step actions to send and receive packets
Notes: September 18
Page 65
Sincere thanks to Charley and Yokota-san: ah-ree-gah-toh-oo go-za-ee-ma-shi-tah

## Slide 66: Meeting Accomplishments
Slide 66
Discussion on Protocol Discrimination Entity (PDE)
  Added primitives to support profiles and Yang modeling
“Hello World” presentation
  Used 6tisch example
  Demonstrated the need to add primitives to PDE
Updated
  ULI Mandatory Elements Operation (15-17-0656-12)
    Plan is to use this document as the preliminary draft standard
    Added Profile clause, new PDE primitives
Discussion on Profile concepts
    Extensive discussion on best use of profiles
    Created Profile Types that describe all PIBs and primitive parameters used in IEEE 802.15.4
Notes: September 18
Page 66

## Slide 67: Future Efforts
Slide 67
Functional Module Technical Details
PDE P Kinney
MMI P Kinney
Management Protocol
PassThru C Perkins
6LoWPAN
KMP
802.1X Kinney/Moskowitz
L2R
6tisch
Ranging B Verso
Functional Block Overview
How do they work?
What functions do they include?
How do the SAPs work?
What primitives are required?
What parameters are required?
Notes: September 18
Page 67

## Slide 68: Schedule
Slide 68
TASK | Start | Completed
TG12 | May, 2016 | Mar, 2019
Concept and Architecture | May, 2016 | July, 2017
Baseline definition | Nov, 2017 | Nov, 2018
Draft | Jan, 2019 | March, 2019
TG Comment Collection | March, 2019 | July, 2019
WG Letter Ballot | Nov, 2019 | Nov, 2020
Sponsor Ballot | Jan, 2021 | July, 2021
NesCom | July, 2021 | Sep, 2021
IEEE-SA Publication | Sep, 2021 | Dec, 2021
Notes: September 18
Page 68

## Slide 69: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication July 2018 Closing Pleanry Slides
Date: 2018-07-12
Author:

## Slide 70
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication closing plenary slides for the July 2018 session in San Diego, CA.
Abstract
July 2018

## Slide 71
TG13 schedule in San Diego
 | MON | TUE | WED | THU
AM1 | TGbb #1 | TG13 #1 | TGbb #3 | TGbb #4
AM2 |  | TG13 #2 |  | TG13 #6
PM1 |  | TG13 #3 | TG13 #4 | TG13 #7
PM2 |  | TGbb #2 | TG13 #5 | TG13 #8
July 2018

## Slide 72
Review and discuss outcome of phone calls
  Minutes in docs. 15-18/0277r0, 11-18/0278r0, 15-18/0312r0
  Finalize PM PHY text in doc. 0003/r7
  Results on 48-bit PM PHY synch preamble doc. 15-18/0288r0
  Resolve comments/make changes in doc. 0003/r7
  Validation of PM PHY up to 200 MHz bandwidth doc. 15-18/0172r4
Present and discuss LB PHY
  Present text version of 15-18/0267r2
Present and discuss HB PHY
  Present text proposal for High Bandwidth PHY in 15-18/0273r1
Resolve all comments against D2
  Combined comments in doc. 15-18/0088r3
  Prepare D3 and collect and next steps/telcos needed for D4
Discuss TG13 MAC
  Text on MAC doc. 15-18/0270r3
  Organizing MAC frame formats in 802.15.13 doc. 15-18/0579r2
TG13 activities this week
July 2018

## Slide 73
TG13 Motion #14
The PM PHY will use the preamble structure with 48 samples and 6 repetitions for the basic modes.
Moved by Volker
Seconded by Chong
2/0/0
July 2018

## Slide 74
TG13 Motion #15
The Technical Editor shall make necessary arrangements to update PM PHY (docs. 15-18/0003r8), LB PHY (15-18/0267r4) texts and add them to D3.
Moved by Nikola
Seconded by John
5/0/0
July 2018

## Slide 75
TG13 Motion #16
Motion to approve 60 technical comments as resolved in doc. 0088/r5 and update TG13 draft accordingly. The technical Editor is granted the right to work in editorial comments. D3 will be made available until August 18.
Moved by John
Seconded by Nikola
7/0/0
Comments against D3 are due before Sept. 2.
July 2018

## Slide 76
Call for evaluation results
TG13 calls for further performance evaluation results for Synch, Header and Payload. Follow the evaluation framework of TG13 and use the comprehensive scheme introduced in 0190/r0 over the agreed-upon channel models. Upload any results before the Kona meeting.
July 2018

## Slide 77: TG 13 Conference calls
TG13 has scheduled the following conference calls
31 July 2018 8-9 A.M. EDT
14 August 2018 8-9 A.M. EDT
28 August 2018 8-9 A.M. EDT
Agenda:
Finalize HB PHY text
Look at new evaluation results
Discussion on MAC
July 2018

## Slide 78
TG13 Plans for September
Finalize HB PHY text
Look at evaluation results
Discuss MAC proposals
Resolve comments against D3
Prepare D4 for WG Letter Ballot
July 2018

## Slide 79
TG13 Timeline
July 2018
March 2018 (Rosemont) Resolution of first comments against D2 Discuss on PM PHY Brainstorm on MAC | April 2018 Submit further comments against D2 Finalize evaluation of PM PHY, Submit LB OFDM PHY text | May 2018 (Warsaw) Comment resolution against D2 Present LB PHY Discussion of MAC features, issue CfP | June 2018 Prepare HB OFDM PHY text proposals Submission of comments against D2 and MAC proposals
July 2018 Present and discuss HB OFDM PHY text Resolve all comments against D2 incl. MAC Discussion MAC text proposals | August 2018 Create D3 Comment submission against D3 Comments against HB PHY | September 2018 Comment resolution against D3 Finalize HB PHY and TG13 MAC Technical Freeze of TG13 Spec | October 2018 Create D4 Submit D4 to WGLB Provide WGLB comments (30 day)
November 2018 Resolve WGLB comments Start Recirculation | December 2018 Release D5 and do recirculation (15 days) | January 2019 Request SB from WG Submit for MEC review | February SB is started Collect SB comments

## Slide 80
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: VAT IG Closing Report July 2018
Date Submitted: July 2018
Source: Yeong Min Jang, Kookmin University
Contact: Yeong Min Jang, Kookmin University
Voice: E-Mail: yjang@kookmin.ac.kr
Re: VAT IG Closing Report July 2018
Abstract: VAT IG Closing Report July 2018
Purpose: To investigate forming an VAT PHY and MAC Study Group.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 81
VAT IG Ninth Meeting, San Diego
Closing Report July 2018

## Slide 82: Objective of Meeting
Call for applications and publicizing VAT IG activities
Call for presentation about VAT and some study items of VAT
Hearing of presentations about VAT
Direction for VAT SG
Discussion of Draft PAR and Draft CSD issues for VAT SG

## Slide 83
July 2018 meeting: 2 session (Thurs. AM1 and PM1)
2. Contribution presentations:
  + 4 contributions from Kookmin University
  + 15 contributions SNUST.
3. Discussions and completed
  - Publicizing VAT IG activities
  - Draft version of CSD and PAR document
  - Suggested title for SG: Standard for Vehicular OWC SG
Accomplishment for the July meeting

## Slide 84: Plans for Sept. Meeting
Requesting 2 sessions
Generate and circulate a “VAT Call for Applications Presentation” paragraph
Invite interested parties: Automotive companies, ADAS, Drone, Lighting sources and etc.
Call for presentation about VAT and some study items of VAT
Update PAR and CSD document for developing Study Group

## Slide 85: IEEE 802.15 IG DEP Closing Report San Diego, CA, USA July 12th, 2018 Ryuji Kohno(YNU/CWC-Nippon)
Ryuji Kohno(YNU, CWC-Nippon)

## Slide 86: Meeting Objectives
Overview of IG-DEP activities including background and necessity of a new standard, CFI, responses for CFI, application matrix, focused use cases, additional use cases technical requirement, draft of PAR and CSD has been reviewed.
Primary focused use cases with large demand of this standard from car and car electronics manufactures such as internal car network, intervehicle network and factory manufacturing line network have been focused and their technical requirement has been summarized.
In addition, UAVs and robotics use cases have been involved.
Potential PHY and MAC technologies to guarantee dependability in wireless networks and related projects have been presented.
A new demand for medical BAN-base platform with cloud network and AI data mining server and repository has been discussed if it should be involved in IG-DEP or as a revision/amendment of TG15.6 BAN.
Through September meeting, next action will be determined.
Ryuji Kohno(YNU, CWC-Nippon)

## Slide 87: IG DEP schedule for the week
 | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  |  | 
AM2 |  |  | WNG Mid-Plenary | 
PM1 |  |  | IG-DEP Torrey Hills B | 
PM2 |  | IG-DEP Gaslamp C | IG-DEP Gaslamp C | IG-DEP Gaslamp B
PM3 |  |  |  | IEEE802.15Closing Plenary
Ryuji Kohno(YNU, CWC-Nippon)

## Slide 88: Meeting Accomplishments
Review Discussion in Previous Meetings
Call for Agenda in this week doc.#15-18-0318-01-0dep
Review of IG-DEP and related groups activites
  Review of IG Dependability Activities for Cars and other IoT & M2M Use cases and Amendment of IEEE802.15.6 Wireless Medical BAN doc.#15-18-0347-00
  Reviewing IEICE TC on Reliable Communication and Control (RCC) doc/#15-18-0304-01
  Reviewing IEICE TC on Healthcare and Medical Information Communication Technology (MICT) doc.#15-18-0305-01
  Reviewing ETSI Smart BAN Project doc.#15-18-0306-01
  Presentation
    Overview of IG-DEP Activities on Enhanced Dependability in Wireless Networks for Automotive and Medical Healthccare Use Cases doc.#15-18-0311-00
    Space-time domain interference mitigation using based on OMF and TDL-AA for dependable UWB-BANs doc.#15-18-0352-00
    Improved error controlling scheme for WBAN doc.#15-18-0353-00
    A dependable MAC protocol matched to bi-directional transmission in WBAN 18-0115-01
    Superframe controlling scheme based on IEEE802.15.6 for dependable WBAN 18-0138-01
    Review of IEEE802.15.6 Wireless Medical BAN 18-0384-00
  Discussion 18-0380-00
  Closing Report and minutes
Ryuji Kohno(YNU, CWC-Nippon)

## Slide 89: Contributions
15-18-0142-00-0dep-ig-dependability-march-2018-meeting-minitues
15-18-0318-02-0dep-ig-dependability-july-2018-meeting-agenda
15-18-0304-01-0dep-ig-dep-opening-information-for-july-2018
15-18-0115-01-0dep-IG DEP A dependable MAC protocol matched to bi-directional transmission in WBAN
15-18-15-18-0347-00-0dep-IG DEP Review of IG Dependability Activities for Cars and other IoT & M2M Use cases and Amendment of IEEE802.15.6 Wireless Medical BAN
15-18-0304-01-0dep-IEICE TC on Reliable Communication and Control (RCC)
15-18-0305-01-0dep-IEICE TC on Healthcare and Medical Information Communication Technology (MICT)
15-18-0306-01-0dep-ETSI Smart BAN Project
15-18-0311-00-0dep-Overview of IG-DEP Activities on Enhanced Dependability in Wireless Networks for Automotive and Medical Healthcare Use Cases
15-18-0352-00-0dep-ig-dep-Space-time domain interference mitigation using based on OMF and TDL-AA for dependable UWB-BANs
15-18-0353-00-0dep-ig-dep-Improved error controlling scheme for WBAN
15-18-0384-00-0dep-ig-dep-Review of IEEE802.15.6 Wireless Medical BAN
15-18-0380-00-0dep-ig-dep-july-2018-meeting-minutes
15-18-0379-00-0dep-ig-dep-july-2018-closing-report
Ryuji Kohno(YNU, CWC-Nippon)

## Slide 90
Thank You !
Any Questions ?
Ryuji Kohno(YNU, CWC-Nippon)

## Slide 91
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [SC Report for San Diego 2018 Session]
Date Submitted: [9 July2018]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@kinneyconsultingllc.org]
Re: [SC Report for July 2018 Session.]
Abstract: [Report for the July 2018 Session]
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 92: SCmaintenance/SCwng Officer
Slide 92
Chair: Patrick Kinney
Vice Chair Ben Rolfe
Secretary

## Slide 93: Chair’s Role
Slide 93
http://ieee802.org/Mike_Spring_Article_on_Stds_Process.pdf
…the chairperson of the working group is key to what and how fast a standard is produced.
The chair of the committee acts as a facilitator with little power to legislate. The chair must be knowledgeable about the subject but also know how a standard may be used by various segments of the industry. A chairperson should be a leader-diplomat-observer, in equal proportions. Also, the chairperson should not be a doer, perfectionist or obstructionist. This is consistent with the view of the chairperson as a skilled leader with strong negotiation skills who delegates.
Notes: September 18
Page 93

## Slide 94: SC Meeting Goals
Slide 94
SC Maintenance Monday 9 July, PM1
  Discuss requested changes with Existing Standards
  Discuss requested changes with Operations Manual
  802.15&802.1 joint mtg. Tuesday 10 July, PM3
    Discussion on 48-bit MAC addresses into EUI-64s
  SC WNG Wednesday 11 July, AM2
  Presentation slots have been requested for IG Dependability, and changes to 802.15.9 needed to 802.15.4y
SC IETF Thursday 12 July, PM1
  IETF-102 Agenda: 6tisch, core, 6lo, roll, suit, lp-wan
Notes: September 18
Page 94

## Slide 95: SC Maintenance
Slide 95
Discussion on any other issues with published standards?
  ISO/IEC/IEEE FDIS 8802-15-6 ballot started 20 April 2017 and closed on 9 September 2017 with the voting results of 10 in favor out of 12 = 83 % (requirement >= 66.66%) and 2 negative votes out of 14 = 14 % (requirement <= 25%)
  Two comments from ISO/IEC/IEEE FDIS 8802-15-6 to be resolved:
Notes: September 18
Page 95

## Slide 96: SC Maintenance
Slide 96
ISO/IEC/IEEE FDIS 8802-15-6 Chinese comment to be resolved
  Different countries or regions may have different policy and regulation on application of crypto algorithm. It’s inappropriate to specify AES as the only choice in the standard. Furthermore, the usage of crypto algorithm in the standard is best to be exemplary, that’s convenient to different countries or regions to use alternative crypto algorithm.
  Resolution: Thank you for your comment, we find it to have merit. Accordingly, it will be considered for inclusion in the next revision of IEEE Std 802.15.6 as an addition to the current AES cryptographic algorithm.
Notes: September 18
Page 96

## Slide 97: SC Maintenance
Slide 97
ISO/IEC/IEEE FDIS 8802-15-6 Japan’s comment to be resolved
  ISO/IEC 17982 and the Clause 10 of the ISO/IEC/IEEE FDIS 8802-15-6 may be interfered in some use-cases for the body area network. Experts foresee potential interference between an implemented entity by using the Clause 10 of ISO/IEC/IEEE FDIS 8802-15-6 and an implemented entity by using ISO/IEC 17982 under the same body area.
  Proposed Change: Add the following text into 10.1. "When this specification and ISO/IEC 17982 are used in close area like same body area, it may be interfered each other.”
  Resolution: Thank you for your comment, we find it to have merit. Accordingly, it will be considered for inclusion as part of the next revision of IEEE Std 802.15.6.
Notes: September 18
Page 97

## Slide 98: SC Maintenance
Slide 98
Motion to 802.15 WG: that the 802.15 WG has reviewed and approves the resolutions to the comments from the ISO/IEC/IEEE FDIS 8802-15-6 ballot (15-18-0343-00) and requests IEEE 802 EC approval to forward the comment responses contained in document 15-18-0343-00 to ISO/IEC JTC1/SC6, as responses to the comments received on the 60 day ballot/FDIS ballot closing 9 Sept 2018 on ISO/IEC/IEEE FDIS 8802-15-6.
  Moved by Pat Kinney, seconded by Ben Rolfe
Notes: September 18
Page 98

## Slide 99: SC Maintenance
Slide 99
Discussion on any issues with the Operations Manual (15-10-0235-19)
  Consensus of the group was that we will need discussion on the topic of 802.15 ANA registration of alternate cryptographic algorithms e.g. what kind of requirements for a specification, and what kind of test vectors are required.
Notes: September 18
Page 99

## Slide 100: SC IETF
IETF 102 agenda for constrained WGs
Status Updates
6tisch
core
6lo
roll
suit
lp-wan

## Slide 101: SC IETG 6tisch
Agenda: https://datatracker.ietf.org/meeting/102/materials/agenda-102-6tisch-02
Chartered items
draft-ietf-6tisch-6top-protocol-12 (Xavi Vilajosana, remote)
goal: IESG LC status
draft-chang-6tisch-msf-02 (Tengfei Chang or Simon Duquennoy)
goal: prepare for WG adoption
draft-ietf-6tisch-minimal-security-06 (Malisa Vucinic, remote)
goal: present changes in -06 and discuss WGLC comments
draft-ietf-6tisch-dtsecurity-zerotouch-join-02 (Michael Richardson)
goal: progress status
draft-richardson-6tisch-enrollment-enhanced-beacon-00 (Michael Richardson)
goal: call for adoption
Unchartered items, time permitting
draft-vilajosana-6tisch-globaltime-01 (Xavi Vilajosana)
goal: discuss interaction with minimal security
draft-munoz-6tisch-multiple-phys (Jonathan Munoz)
goal: info
retransmission algorithm IEEE 802.15.4-2015 (Yasuyuki Tanaka>)
goal: information sharing
status of the 6lo fragmentation design team (Thomas)

## Slide 102: SC IETF Core (Monday, July 16, 2018)
Agenda: https://datatracker.ietf.org/meeting/102/materials/agenda-102-core-00
Document status only (IESG Processing):
draft-ietf-core-links-json-10 2018-02-26 Waiting for AD Go-Ahead::Revised I-D Needed
Document status, pointer to new work
draft-ietf-core-cocoa-03 2018-02-21 AD Evaluation
Related work: draft-jarvinen-core-fasor-00 new 2018-07-02 ➔ Thu
Related work in other WGs: draft-ietf-6tisch-minimal-security-06 (discuss stateless)
OSCORE cluster
draft-ietf-core-object-security-13 2018-06-27 IESG Evaluation::AD Followup
draft-ietf-core-oscore-groupcomm-02 new 2018-06-28 Active
draft-ietf-core-echo-request-tag-02 new 2018-06-29 Active
Resource directory cluster
draft-ietf-core-resource-directory-14 new 2018-07-02 Active
draft-ietf-core-rd-dns-sd-02 new 2018-07-02 Active
SenML cluster
draft-ietf-core-dev-urn-02 new 2018-07-02 Active (discuss wrt RD endpoint naming issue)
draft-ietf-core-senml-16 2018-05-18 RFC Ed Queue (could discuss EXI schema issue)
draft-keranen-core-senml-fetch-01 new 2018-07-02

## Slide 103: SC IETF Core (Thursday, July 19, 2018)
Agenda: https://datatracker.ietf.org/meeting/102/materials/agenda-102-core-00
COMI cluster
draft-ietf-core-yang-cbor-06 2018-02-08 Active (discuss observations from active use, NMDA)
draft-ietf-core-comi-03 2018-06-04 Active
draft-ietf-core-sid-04 2018-06-04 Active
draft-veillette-core-yang-library-02 2018-01-24 (sanity check: where are we with this?)
Housekeeping cluster
draft-ietf-core-too-many-reqs-02 new 2018-07-02 Active
draft-ietf-core-multipart-ct-01 new 2018-07-02 Active
draft-bormann-core-proactive-ct-00 new 2018-07-02
Active
draft-ietf-core-coap-pubsub-05 new 2018-07-02 Active
draft-ietf-core-dynlink-06 new 2018-07-02 Active
draft-ietf-core-interfaces-12 2018-06-26 Active
draft-silverajan-core-coap-alternative-transports-11 2018-03-05
draft-silverajan-core-coap-protocol-negotiation-09 new 2018-07-02 (what is needed to be ready for WG adoption?)
New work: Congestion control, continued
draft-jarvinen-core-fasor-00 new 2018-07-02

## Slide 104: SC IETF 6lo (Tuesday, July 17, 2018)
Agenda: https://datatracker.ietf.org/doc/agenda-102-6lo/
Latest on 6LoWPAN ND IESG review
https://tools.ietf.org/html/draft-ietf-6lo-rfc6775-update-21
Update on mailing list discussion on Security
https://tools.ietf.org/html/draft-ietf-6lo-ap-nd-06
WGLC Preparation and update:
https://tools.ietf.org/html/draft-ietf-6lo-backbone-router-06
Update on BLE mesh draft and implementation findings
https://tools.ietf.org/html/draft-ietf-6lo-blemesh-03
IPv6 over PLC networks (Charlie Perkins)
https://tools.ietf.org/html/draft-hou-6lo-plc
Fragment Forwarding Drafts
https://tools.ietf.org/html/draft-watteyne-6lo-minimal-fragment-01
https://tools.ietf.org/html/draft-thubert-6lo-forwarding-fragments-08
6lowpan and Memory Constrained Devices
https://tools.ietf.org/html/draft-ayers-low-power-interop-00

## Slide 105: SC IETF suit (Wed, 2018-07-18)
Agenda: No Agenda

## Slide 106: SC IETF – Roll
Agenda:
WG Status – Introduction Peter
BIER-ROLL Design team Toerless
Efficient Route Invalidation Rahul
draft-ietf-roll-efficient-npdao-03
Asymmetric AODV-P2P-RPL in Low-Power and Lossy Networks (LLNs) Charlie
draft-ietf-roll-aodv-rpl-04
Root initiated routing state in RPL Pascal
draft-ietf-roll-dao-projection-04
RPL Observations Rahul
draft-rahul-roll-rpl-observations-01
RPL DAG Metric Container Node State and Attribute object type extension Georgios
draft-koutsiamanis-roll-nsa-extension-02
Traffic-aware Objective Function Georgios
draft-ji-roll-traffic-aware-objective-function-01
A YANG model for Multicast Protocol for Low power and lossy Networks (MPL) Peter
draft-ietf-roll-mpl-yang-01
Routing for RPL Leaves Pascal
draft-thubert-roll-unaware-leaves-05

## Slide 107: SC IETF: LP-WAN (Thursday July 19th, 2018)
Agenda: https://datatracker.ietf.org/meeting/102/materials/agenda-102-lpwan-05
draft-ietf-lpwan-ipv6-static-context-hc-16( Dominique Barthel and Ana Minaburo)
Goal: info on WGLC conclusion, submit for publication
draft-ietf-lpwan-coap-static-context-hc-04 (Laurent Toutain -- Ricardo Andreasen)
Goal: WGLC; SCHC/OSCORE presentation
draft-petrov-lpwan-ipv6-schc-over-lorawan-0? ( Nicolas Sornin (remote))
Goal: draft update; call for adoption ?
draft-zuniga-lpwan-schc-over-sigfox-03 (Juan-Carlos Zuniga)
Goal: draft update and discussion about ACK-on-Error mode; call for adoption ?
Goal: draft update
draft-toutain-core-time-scale-00 (Laurent Toutain)
Goal: Get support from LPWAN to request attention from CORE
draft-perkins-xxx (Charlie Perkins)
Goal: ?
AOB (Charlie Perkins on IEEE)

## Slide 108
Two presentation requests:
  15-9-Extensions-for-4y by D Sturek
  "Review of IG Dependability Activities for Cars and other IoT & M2M use cases and Amendment of IEEE802.15.6 Wireless Medical BAN.” (15-18-0347-00-0dep) by Prof Kohno
SC WNG

## Slide 109: SC Accomplishments
Slide 109
Maintenance
  Changes with Existing Standards: comments from the ISO/IEC/IEEE FDIS 8802-15-6 ballot were resolved and approved by 802.15 WG
  Changes with Operations Manual: Consensus of the group was that we will need discussion on the topic of 802.15 ANA registration of alternate cryptographic algorithms
SC WNG
  presentations were heard on:
    15-9-Extensions-for-4y:
      group agreed that effort should move ahead, skip SG request and draft a PAR and CSD in Sept for EC approval in November
    Review of IG Dependability Activities for Cars and other IoT & M2M use cases and Amendment of IEEE802.15.6 Wireless Medical BAN.
      Comment that IG Dep should reduce the amount of use cases and focus the effort to clearly defined goals in September
IETF
  Reviewed agenda items for IETF Constrained WGs at IETF 102:
    6tisch, Core, 6lo, Roll, lp-wan, suit
    No issues with the current list of IETF WGs
Notes: September 18
Page 109

## Slide 110: Upcoming Sessions
September 9-14, 2018, Hilton Waikoloa Village, Kona, HI, USA, 802 Wireless Interim Session.*
November 11-16, 2018, Marriott Marquis Bangkok, 802 Plenary Session.
January 13-18, 2019 TBD Hilton Ballpark St Louis (TBC)
March
May 12-17, 2019, Grand Hyatt Atlanta in Buckhead , Atlanta, Georgia, USA
July
September 2019 - Marriott Hanoi/ Centara Bangkok/Marriott City Center Shanghai