## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication November 2018 Closing Report
Date: 2018-11-15
Author:
November 2018

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication closing report for the November 2018 session in Bangkok.
Abstract
November 2018

## Slide 3
TG13 schedule in Bangkok
 | MON | TUE | WED | THU
AM1 | TGbb#1 | TG13 #1 | TGbb#5 | 
AM2 |  | TG13 #2 |  | TG13#5
PM1 | TGbb#2 | TG13#3 | TG13#4 | TG13#6
PM2 |  | TGbb#3 | TGbb#6 | TG13#7
PM3 | THz tutorial | TGbb#4 |  | WG closing
November 2018

## Slide 4
7 time slots this week starting Tuesday AM1
Further contributions to the MAC
  Beacon-enabled mode:
    doc. 15-18/0562r0
    doc. 15-18/0410r1
  Non-beacon-enabled mode:
    doc. 15-18/0488r0
Comments resolution
Include new text and resolved comments into the draft
Create to-do list on missing items in the Spec
Discuss finalization of the TG13 draft
New ToC for D3.2 15-18/0600r1
TG13 activities this week
November 2018

## Slide 5: To-do list in TG13
General MAC features
  IEEE 802 LAN Ethertype Yes - see minutes
  Aggregation Yes - see minutes
  Fragmentation Yes - via frame control field
  Security Yes – take it from 802.15.4y
  QoS Yes - simplified, just one ToS
Input missing on
  HB-PHY header Volker
  Alignment on BE MAC mode Lennert, Xu
  Text for BE MAC mode Lennert, Xu
  802.15.7 features to be deleted all
  List of frame subtypes after all of the above is done

## Slide 6: Plan for finalization of TG13 Spec
December/January: Create missing text, review existing draft, identify what is obsolete
January Interim: Review text inputs, integrate them into the draft, approval for WGLB
February: Create draft 4.0, submit for WGLB
March Plenary: Resolve comments from WGLB, start recirc
May Resolve comments on recirc, start sponsor ballot

## Slide 7
TG13 Motion #27
Update sections and subsections in draft D3.2 according to the Table of Content agreed in doc. 15-18/0600r1.
Moved by Nikola Serafimovski
Seconded by Tuncer Baykas
Y/N/A = 4/0/0
November 2018

## Slide 8
TG13 Motion #28
Approve the technical comments resolved in doc. 15-18-0520/r4 and update TG13 draft accordingly. The Technical Editor is granted the right to work in all accepted editorial comments.
Moved by Nikola
Seconded by Chong
Y/N/A = 4/0/0
November 2018

## Slide 9
Plans until January
D3.2 word is ready by Nov. 23rd 2018
Ask John to provide a pdf
Comments are due Jan. 7
Text input for D4 is due Jan. 10
TG13 Telcos are scheduled on
Nov. 21 9:30-10:30 U.K. on editorial issues for D4
Nov. 27 10:00-11:00 EDT review of first MAC text
Dec. 12 9:30-10:30 EDT on further MAC text
Jan. 8 9:30-10:30 EDT preparing Interim mtg.
November 2018

## Slide 10
TG13 Plans for January Interim
8 sessions requested
Review text inputs
Integrate them into the draft
Comments resolution against D3.2
Start WGLB
November 2018

## Slide 11
Suggested timeline for SPEC generation
March 2018 (Rosemont) Resolution of first comments against D2 Discuss on PM PHY Brainstorm on MAC | April 2018 Submit further comments against D2 Finalize evaluation of PM PHY, Submit LB OFDM PHY text | May 2018 (Warsaw) Comment resolution against D2 Present LB PHY Discussion of MAC features, issue CfP | June 2018 Prepare HB OFDM PHY text proposals Submission of comments against D2 and MAC proposals
July 2018 Present and discuss HB OFDM PHY text Resolve all comments against D2 incl. MAC Discussion MAC text proposals | August 2018 Create D3 Comment submission against D3 Comments against HB PHY | September 2018 Comment resolution against D3 Work on TG13 MAC | October 2018 Create D3.1 Provide technical inputs
November 2018 Resolve comments Hear technical contributions to MAC | December 2018 Release D4 Work on MAC text | January 2019 Provide MAC text inputs Resolve comments Start WGLB (30 days) | February Collect WGLB comments