## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG10a RMA Closing Report for January 2019 Interim Session]
Date Submitted: [16 January 2019]
Source: [Charlie Perkins] Company [Futurewei]
Address [2330 Central Expressway, Santa Clara Ca, USA]
Voice: [+1.408-330-4586]
E-Mail: [charlie.perkins@huawei.com]
Re: [Closing report for TG10a meeting January 2019 Interim Session.]
Abstract: [TG10a Closing Report for the January 2019 Interim Session]
Purpose: [Provide overview of results of the TG10a session at 802.15 meeting]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG10a (RMA) Officers
Slide 2
Chair Charlie Perkins
Vice Chair Joerg Robert
Notes: January 19
Page 2

## Slide 3: Goal of TG10a
Define how the addressing and route information are to be used by the routing modes, including at least the following:
E2E acknowledgement from mesh route in non-storing mode
P2P routing using a combination of up/down routing in non-storing mode
On-demand P2P routing for E2E acknowledgement in non-storing mode
On-demand path storing when sending unicast in non-storing mode

## Slide 4: TG10a Meeting Agenda/Goals
Slide 4
One meeting was held during Tuesday AM1. Minutes are available: DCN 15-19-0040-00-010a.
Tuesday 15 January, AM1:
  Opening report (15-19-0033-00-010a)
  Agenda (15-19-0015-01-0012)
  Review & Status
  Timeline
  BRC / CRG formation
  AoB
  Adjourn
Thursday 15 January, PM2: Cancelled
Notes: January 19
Page 4

## Slide 5: Schedule
Slide 5
TASK | Start | Completed
TG10a | Jan, 2018 | May, 2018
Problem Statement | Jan, 2018 | Jan, 2018
Agree on solution approach | Jan, 2018 | May, 2018
Draft | May, 2018 | May, 2018
TG Comment Collection | May, 2018 | July, 2018
WG Letter Ballot | July, 2018 | Sept, 2018
WG Recirculation Ballot | Sept 11, 2018 | Sept 27, 2018
BRC Conference Call | Oct 3, 2018 | Oct 3, 2018
Notes: January 19
Page 5

## Slide 6: Schedule, continued
Slide 6
TASK | Start | Completed
EC Approval for Sponsor Ballot | Oct, 2018 | Oct, 2018
Sponsor Ballot | Oct, 2018 | Nov, 2018
Resolve Sponsor Ballot Comments | Nov, 2018 | Nov, 2018
Sponsor Ballot Recirculation | Nov, 2018 | Dec, 2018
RevCom / IEEE SASB Approval | Jan 19, 2019 | March 21, 2019
IEEE-SA Publication | May, 2019 | July, 2019
Notes: January 19
Page 6

## Slide 7: WG Vote for BRC for P802-15-10a drafts
Move to request that the 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for resolving RevCom comments on draft P802.15.10a-D03-2018-r1 with the following membership: Kiyoshi Fukui, Joerg Robert, Clint Powell, Tero Kivinen, and Charlie Perkins (as chair). The 802.15.10a BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Jörg Robert
  Seconded: Johannes
  Vote Results: No objections, so motion is approved

## Slide 8: CRG formation for RevCom Comments
    Move that 802.15 WG approve the formation of a Comment Resolution Group (CSG) for the Standards Association balloting of the P802.15.10a-D03-2018-r1, or latest draft, with the following membership: Kiyoshi Fukui, Jörg Robert, Clint Powell, Tero Kivinen, and Charlie Perkins (as chair). The 802.15.10a CSG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved:
  Seconded:
  Vote Results:

## Slide 9: BRC Conference Call Schedule
None scheduled

## Slide 10: Meeting Accomplishments
Slide 10
Status and Sponsor Ballot results reviewed
Timeline reviewed and modified
Will request 1 meeting slot for March Plenary
Notes: January 19
Page 10