## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG 802.15.4x Closing Report January 2019]
Date Submitted: [15 January, 2019]
Source: [Matthew Gillmore] Company [Itron]
Address[2111 N Molter Rd, Liberty Lake, WA 99019]
Voice[] E-Mail:[matthew.gillmore@itron.com]
Re: []
Abstract: [Contains the closing report of the TG FANE]
Purpose: [Closing report for January 2019 TG FANE]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Timeline
Sept 2017 Interim (Waikoloa)
  Initial WNG presentation
November 2017 Plenary (Orlando)
  Develop IG report and draft PAR and CSD
January 2018
  Get SG/TG approval
…
July 2018
  Submit for ballot
September 2018
  Comment resolution / Move to sponsor ballot
November 2018
  Sponsor ballot
January 2019
  Standards Association ballot underway form BRC

## Slide 3: PAR & CSD
PAR 15-17-0624-06
CSD 15-17-0622-04

## Slide 4
TG CRG Motion
    Move that Task Group Tg4x requests 802.15 WG approve the formation of a Comment Resolution Group(CRG) for the Standards Association Balloting of P802.15.4x-D2 with the following membership: Matt Gillmore, Kunal Shah, Chris Calvert, Ruben Salazar, Phil Beecher, Gary Stuebing. The 802.15.4x CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By: Kunal Shah
    Seconded By: Gary Stuebing
    Passed by unanimous concent
Notes: Jul 12, 2010
Page 4

## Slide 5
WG CRG Motion
    Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association Balloting of P802.15.4x-D2 with the following membership: Matt Gillmore, Kunal Shah, Chris Calvert, Ruben Salazar, Phil Beecher, Gary Stuebing. The 802.15.4x CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By: Matt Gillmore
    Seconded By:
Notes: Jul 12, 2010
Page 5