## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [TG4z EiR Closing Report]
Date Submitted: [17 January 2019]
Source: [Tim Harrington] Company [Pro-ID]
Address [Los Gatos, CA]
Voice:[408-309-2503], E-Mail:[Timhr950@outlook.com]
Re: [TG4z EIR Closing Report for January 2019 interim session]
Abstract: [IEEE 802.15 TG4z EIR Closing Report for January 2019 interim session]
Purpose: [IEEE 802.15 TG4z EIR Closing Report for January 2019 interim session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4z EiR Closing report
January 17, 2019
Tim Harrington
IEEE 802.15 TG4z EiR Chair

## Slide 3: Accomplishments
Accepted multiple new contributions to the Baseline HRP and LRP PHY’s
Continued drafting MAC & PHYs
Completed initial draft of HRP PHY
Planned and Started CAD

## Slide 4
Timeline
March 2018 – 2nd Call for proposals – resolved comments on PAR and CSD
July 2018 – Review new proposals – Merge Baselines for draft
September 2018 – Drafting using merged baselines
November 2018 – Drafting using merged baselines
January 2019 – Send Draft to TEG
March 2019 – TEG Comment Resolution - Initiate WG Letter Ballot
May 2019 – Comment Resolution – Working Group Recirculation
July 2019 –Request Approval to proceed to Standards Association Ballot
September 2019 - Comment Resolution – Recirculation
November 2019 – Comment Resolution - Request to Forward to RevCom
Notes: Jul 12, 2010
Page 4

## Slide 5
Agenda for March Plenary
    Scheduled for 8 Time Slots
    Comment Resolution for TEG Comments
    Comment Resolution for Any Workgroup Comments
    Complete CA Document
    Finalize Draft for Letter Ballot
Notes: Jul 12, 2010
Page 5