## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication March 2019 Draft Agenda
Date: 2019-01-18
Author:
January 2019

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Draft Agenda for the March 2019 session in Vancouver.
Abstract
January 2019

## Slide 3
TG13 Plans until March
Prepare D4 and provide comments
Create missing text in the draft
Create list of frame subtypes
TG13 Telcos are scheduled on
Feb. 1 8:00-9:00 EST Review new text
Feb. 15 8:00-9:00 EST Review new text
March 7 8:00-9:00 EST Prepare March meeting
January 2019

## Slide 4
TG13 Plans for March Plenary
6 + 1 additional session requested
Resolve comments from D4.0
Revise draft accordingly
Start WGLB
January 2019

## Slide 5
Updated timeline for TG13
February 2019 Create D4.0 Collect comments | March 2019 Resolve comments Include missing text Start WGLB | April 2019 Receive comments | May 2019 Resolve WGLB comments Start recirc, form BRC
June 2019 Resolve recirc comments | July 2019 Submit to SB |  |