## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG 802.15.4w January 2019 Closing Report]
Date Submitted: [17 January, 2019]
Source: [Joerg ROBERT] Company [Friedrich-Alexander University Erlangen-Nuernberg]
Address [Am Wolfsmantel 33, 91058 Erlangen, Germany]
Voice:[+49 9131 8525373], FAX: [+49 9131 8525102], E-Mail:[joerg.robert@fau.de]
Re: []
Abstract: []
Purpose: [Presentation in WG 802.15]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG 802.15.4w LPWA January 2019 Closing Report
Joerg Robert FAU Erlangen-Nuernberg

## Slide 3: Main Agenda Items for the Week
Approval of Bangkok & Telco Minutes
Coexistence Document Update
Contributions
Drafting
Go for WG Letter Ballot
Future Schedule
AOB

## Slide 4: TG 15.4w Schedule for the Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  |  | 
AM 2 |  |  |  | 
PM 1 | TG4w LPWA | TG4w LPWA | TG4w LPWA | TG4w LPWA
PM 2 | TG4w LPWA | TG4w LPWA |  | 

## Slide 5: Meeting Achievements
Discussion on Coexistence Document
Updated interleaver for LDPC code
Drafting
Joint draft review with James
Discussion on future schedule

## Slide 6: TG4w Draft Schedule
TASK | Completed
Start of TG work | Mar, 2018
Call for Proposals | Mar, 2018
Technical Guidelines Doc. | Mar, 2018
Initial discussion of proposals | July, 2018
Editing Draft | Jan, 2019
TG review | Mar, 2019
LB | July, 2019
LB Comment Resolution | Sept, 2019
SB | Nov, 2019
SB Comment Resolution | Jan, 2020
Submission to RevCom | Feb, 2020

## Slide 7: Next Steps
Update draft with James’ comments
Discussion of resolution to the comments in telephone conference
Submission of draft in TG review
Go for letter ballot after March meeting

## Slide 8: Telephone conference call
Will be scheduled in the week between February 4th and February 8th
Doodle via e-mail reflector to find suitable date and time
Goal: Discussion of updated draft

## Slide 9: Meeting Minutes
Minutes will be available in document 15-19/64r0
Special thanks to Charlie and Henk for taking the minutes

## Slide 10: Main Agenda Items for March
6 meeting slots requested
Approval of St. Louis Minutes
Schedule
Comment Resolution of TG Review
Submission to WG Letter Ballot
Future Schedule
AOB
(also included in 15-19-0071-00-004w)

## Slide 11: Thank You! Any Questions?