## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: VAT IG Closing Report March 2019
Date Submitted: March 2019
Source: Yeong Min Jang, Kookmin University
Contact: Yeong Min Jang, Kookmin University
Voice: E-Mail: yjang@kookmin.ac.kr
Re: VAT IG Closing Report March 2019
Abstract: VAT IG Closing Report March 2019
Purpose: To investigate forming an VAT PHY and MAC Study Group.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
VAT IG 13th Meeting, Vancouver
Closing Report March 2019

## Slide 3: Objective of Meeting
Call for applications and publicizing VAT IG activities
Call for presentation about VAT and some study items of VAT
Hearing of presentations about VAT
Discussion of Draft PAR and Draft CSD for Long Range and High Rate OCC SG

## Slide 4
March 2019 meeting: 3 session (Wed. PM2, Thur. AM1 and Thur. AM2)
2. Contribution presentations:
  + 15 contributions from Kookmin University and SNUST
3. Discussions and completed
  Draft version of CSD and PAR document for the amendment of IEEE 802.15.7-2018
Accomplishment for the March meeting

## Slide 5: Plans for May Meeting
Requesting 3 sessions (on Wed. and Thur.)
Call for some study items of VAT
Future Plan
  April, 2019: Draft Complete PAR and CSD (online)
  May, 2019: Complete PAR and CSD
  July, 2019: Achieve PAR and CSD Consensus
  Sept, 2019: Forming official TG for Amendment for IEEE 802.15.7-2018