## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [IEEE 802.15.4y SECN Closing Report]
Date Submitted: [18 July 2019]
Source: [Don Sturek] Company [Itron]
Address [San Jose, CA]
Voice:[], E-Mail:[don.sturek@itron.com]
Re: [IEEE 802.15.4y SECN closing report for July 2019 plenary session.]
Abstract: [IEEE 802.15.4y SECN closing report for July 2019 plenary session]
Purpose: [IEEE 802.15.4y SECN closing report for July 2019 plenary session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4y SECN Closing report
July 18, 2019
Don Sturek
IEEE 802.15.4y SECN Chair

## Slide 3
Work Plan
Review the Section 9, Annex B and Annex C changes
Align Section 9, Annex B and Annex C changes with 4md draft
Update timeline and create closing report
Notes: Jul 12, 2010
Page 3

## Slide 4
Work Plan for 4y
Update key descriptor: Tero (in process)
Update 15.4-2015 Section 9 Security Text (see 15-18-0324-01 and 15-19-0081-04) (Tero and Don)
Create “Annex B” for AES-256-CCM: Don (15-19-0081-04)
Create “Annex C” for AES-256-CCM: Tero (in D03 of 4md revision)
Address ANA process for adding in cipher suites (use AES-256-CCM as first example): Don (to be addressed in September)
Notes: Jul 12, 2010
Page 4

## Slide 5
Progress in Vienna
Timeline
    Key Descriptor and Section 9 changes– August 2019
    Annex B for AES-256 – Done
    Annex C for AES-256 – Done
    Informal Task Group Review–August 2019
    WG Letter Ballot – September 2019, conditional approval from EC for SA ballot
    SA Ballot – January 2020
Notes: Jul 12, 2010
Page 5

## Slide 6
Agenda for September
Get the draft of the amendment completed by mid-August, post in the private area for informal review closing before IEEE 802 Interim in September
Address informal review comments
Put the draft out for WG ballot at the conclusion of the September meeting, form a CRG
Notes: Jul 12, 2010
Page 6