## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication July 2019 Closing Slides
Date: 2019-07-18
Author:
July 2019

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing plenary slides for the July 2019 session in Vienna.
Abstract
July 2019

## Slide 3
TG13 schedule for Vienna
 | MON | TUE | WED | THU
AM1 | TGbb#1 |  | TGbb#4 | TG13#5
AM2 | WG opening | TG13#2 | WG midweek | TG13#6
PM1 | TG13#1 | TG13#3 | TG13#4 | TGbb#5
PM2 | TGbb#2 | TGbb#3 |  | 
PM3 |  |  |  | WG closing
July 2019

## Slide 4
6 slots in Vienna
Finalize draft
  Created TBD list (appended to meeting slides in doc. 15-19/0274r5)
  TBDs mostly in MAC, partly related also to PHYs
  Worked on TBDs
  Discuss CA document
Prepare new draft coming out of the meeting
Send it for informal circulation WG15 Technical Editor
TG13 activities this week
July 2019

## Slide 5
TG13 Motion #53
Include the resolution of comments against TG13 draft 5.0 as contained in doc. 15-19/0323r0 into the new TG13 draft D6.0. The Technical Editor is granted the right to correct the section numbering and make editorial changes.
Moved by Nikola
Seconded by Sang-Kyu
Y / N / A = 4 / 0 / 0
Motion passed.
July 2019

## Slide 6
TG13 Plans until September
Create new draft D6.0 and send it for informal review by TG13 and to the WG Technical Editor (James Gilb)
Continue working on TBDs, create new text blocks
July 2019

## Slide 7
TG13 Motion #54
TG13 Telcos are scheduled on
  July 30 10:00-11:00 EST on TBD
  August 13 10:00-11:00 EST on TBD
  August 27 10:00-11:00 EST on TBD
  September 10 10:00-11:00 EST on TBD
Moved by Nikola
Seconded by Sang-Kyu
Motion passed unanimously.
July 2019

## Slide 8
TG13 Plans for September meeting
6 slots requested
Resolve comments from internal and informal WG review
Create D7.0 and send it to WGLB
July 2019

## Slide 9
July 2019
New TG13 timeline (doc. 11-17/0288r9)
March 2019 Resolve comments Include missing text | April 2019 Work on additional new text | May 2019 Resolve comments Include new text in D5.0 | June 2019 - Work on additional new text
July 2019 Include new text in D6.0 Create TBD list and start to work on it | August 2019 Send D6.0 to informal review by WG technical Editor Work on TBD list | September Include new text from TBD Resolve Technical Editor comments D7.0 to WGLB | October Create comments in WGLB Resolve open issues
November WGLB comments resolution Start recirc | December - Review recirc | January 2020 Go to SB |