## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication Agenda for September 2019 Hanoi (Vietnam)
Date: 2019-07-18
Author:
July 2019

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication tentative meeting agenda for the September 2019 session in Hanoi.
Abstract
July 2019

## Slide 3: Plan for finalization of TG13 Spec
July Plenary Identify and resolve TBD, move new text into the draft
July to September Create new draft D6.0 and send it for informal review by TG13 and James Gilb and Ben Rolfe (eventually), continue working on TBDs
September Interim Resolve comments from internal and informal review, create D7.0 and send it to WGLB
September to Nov. Do WGLB and submit comments
November Plenary WGLB comment resolution and send Draft D8.0 to recirc. ballot
Nov. To January Create comments from recirc
January Interim Submit draft to SB
July 2019

## Slide 4
TG13 Plans until September
Create new draft D6.0 and send it for informal review by TG13 and James Gilb and Ben Rolfe (eventually)
Continue working on TBDs, create new text blocks
July 2019

## Slide 5
TG13 Motion #54
TG13 Telcos are scheduled on
  July 30 10:00-11:00 EST on TBD
  August 13 10:00-11:00 EST on TBD
  August 27 10:00-11:00 EST on TBD
  September 10 10:00-11:00 EST on TBD
Moved by Nikola
Seconded by Sang-Kyu
Motion passed unanimously.
July 2019

## Slide 6
TG13 Plans for September meeting
Resolve comments from internal and informal WG review
Create D7.0 and send it to WGLB
July 2019