## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [IEEE 802.15.4y SECN September 2019 Closing Report]
Date Submitted: [19 September 2019]
Source: [Don Sturek] Company [Itron]
Address [San Jose, CA]
Voice:[], E-Mail:[don.sturek@itron.com]
Re: [IEEE 802.15.4y SECN closing report for September 2019 plenary session.]
Abstract: [IEEE 802.15.4y SECN closing report for September 2019 plenary session]
Purpose: [IEEE 802.15.4y SECN closing report for September 2019 plenary session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4y SECN Closing report
September 19, 2019
Don Sturek
IEEE 802.15.4y SECN Chair

## Slide 3
Work Plan for Hanoi
Review the Section 9 and Annex B edits
Update timeline and create closing report
Decide whether we can (should) start a WG letter ballot
Notes: Jul 12, 2010
Page 3

## Slide 4
Work Plan for 4y to Waikoloa
Update 15-19-0081-05 per comments in Hanoi, put into members area as D01 for WG ballot
Request WG approval to move draft to initial WG ballot (in Hanoi)
Create CRG to start WG ballot (in Hanoi), formulate consolidated comment sheet for Waikoloa when Letter Ballot completes
Create markup of 802.15 Operations Manual for addition of secAlgorithmId to ANA. Add paragraph on creation of security expert group for new security algorithm requests
Notes: Jul 12, 2010
Page 4

## Slide 5
Work Plan for 4y to Waikoloa
Add AES-128-CCM*, AES-128-CCM and AES-256-CCM to ANA secAlgorithmId and include relevant Annex B and Annex C material in Mentor
Update security pictures in 15-15-0106 for new secAlgorithmId additions
Notes: Jul 12, 2010
Page 5

## Slide 6
Progress in Hanoi
Timeline
    Key Descriptor, Section 8 and Section 9 changes in D01– October 2019
    Annex B for AES-128, AES-256 – Done
    Annex C for AES-128, AES-256 (15-19-0060) – Done
    Work Group Ballot–October 2019
    SA Ballot – When 4md completes Sponsor Ballot
Notes: Jul 12, 2010
Page 6

## Slide 7
Agenda for IEEE 802 Waikoloa
Comment resolution on initial WG letter ballot
Finalize IEEE 802.15 Operations Manual changes, ANA changes
Notes: Jul 12, 2010
Page 7

## Slide 8
TG Motion
TG Motion for TG4y Letter Ballot
Move that TG4y formally request that the 802.15 WG start a WG Letter Ballot requesting approval of document P802.15.4y-D01 (as edited in accordance with the instructions in document 15-19-0433-00-004y) to Standards Association ballot pending the completion and inclusion of the edits in the draft.
Moved: Kunal Shah
Second: Tero Kivinen
Notes: Jul 12, 2010
Page 8

## Slide 9
WG Motion
WG Motion for TG4y Letter Ballot
Move that 802.15 WG start a WG Letter Ballot requesting approval of document P802-15-4y_D01 (as edited in accordance with the instructions in document 15-19-0433-00-004y) and to forward document P802-15-4y_D01 to Standards Association
Moved:
Second:
Notes: Jul 12, 2010
Page 9

## Slide 10
TG Motion
TG CRG Motion
Move that TG4y requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4y-D01 with the following membership: Don Sturek (As Chair), Tero Kivinen, Peter Yee, Ruben Salazar. The 802.15.4y CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By: Tero Kivinen
    Seconded By: Phil Beecher
Notes: Jul 12, 2010
Page 10

## Slide 11
WG Motion
WG CRG Motion
Move that TG4y requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4y-D01 with the following membership: Don Sturek (As Chair), Tero Kivinen, Peter Yee, Ruben Salazar. The 802.15.4y CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By:
    Seconded By:
Notes: Jul 12, 2010
Page 11