## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG 802.15.4w September 2019 Closing Report]
Date Submitted: [19 September, 2019]
Source: [Joerg ROBERT] Company [Friedrich-Alexander University Erlangen-Nuernberg]
Address [Am Wolfsmantel 33, 91058 Erlangen, Germany]
Voice:[+49 9131 8525373], FAX: [+49 9131 8525102], E-Mail:[joerg.robert@fau.de]
Re: []
Abstract: []
Purpose: [Presentation in WG 802.15]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG 802.15.4w LPWA September 2019 Closing Report
Joerg Robert FAU Erlangen-Nuernberg

## Slide 3: Main Agenda Items for the Week
Approval of Meeting Minutes
SB Comment Resolution
Future Schedule
AOB

## Slide 4: TG 15.4w Schedule for the Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  |  | 
AM 2 |  |  |  | 
PM 1 | TG4w LPWA | TG4w LPWA | TG4w LPWA | TG4w LPWA
PM 2 | TG4w LPWA | TG4w LPWA |  | 

## Slide 5: Meeting Achievements
Resolved all SB comments
Incorporated SB comments into draft D5
Two motions for SB recirculation and formation of CRG
Discussion on future schedule

## Slide 6: Sponsor Ballot Results
BALLOT OPEN DATE: 19-Aug-2019
BALLOT CLOSE DATE: 18-Sep-2019
TYPE: New
DRAFT #: D04
COMMENTS: 21
MUST BE SATISFIED COMMENTS: 3
RESPONSE RATE
This ballot has met the 75% returned ballot requirement.
79 eligible people in this ballot group.
59 affirmative votes
1 total negative votes with comments
1 negative votes with new comments
0 negative votes without comments
5 abstention votes: (Lack of expertise: 1, Lack of time: 3, Other: 1)
65 votes received = 82% returned
7% abstention
APPROVAL RATE
The 75% affirmation requirement is being met.
59 affirmative votes
1 negative votes with comments
60 votes = 98% affirmative
Ballot passes!

## Slide 7: TG Comment Resolution Motion #37
Move to approve the Comment Resolutions against 802.15.4w SB draft P802.15.4w_D4 contained in document 15-19-451-00-004w.
Moved by: Johannes Wechsler
Seconded by: Henk de Ruijter
Motion approved by unanimous consent

## Slide 8: TG CRG Motion #38
Move that Task Group TG4w requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.4w_D5 with the following membership: Joerg Robert (Chair), Charlie Perkins, Johannes Wechsler, and Hendricus De Ruijter. The 802.15.4w CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Henk de Ruijter
Seconded by: Johannes Wechsler
Motion approved by unanimous consent

## Slide 9: TG4w Draft Schedule
TASK | Completed
Start of TG work | Mar, 2018
Call for Proposals | Mar, 2018
Technical Guidelines Doc. | Mar, 2018
Initial discussion of proposals | July, 2018
Editing Draft | Jan, 2019
LB | Mar, 2019
LB Comment Resolution | May, 2019
LB Recirculation / SB | Sept, 2019
SB Comment Resolution | Nov, 2019
Submission to RevCom | ? , 2020

## Slide 10: CRG Telephone Conferences
CRG Telephone Conference:
  Tuesday, Oct. 8th, 16:00 CEST
  Duration max. 1h

## Slide 11: Meeting Minutes
Meeting Minutes are available in document 15-19/456r0 https://mentor.ieee.org/802.15/dcn/19/15-19-0456-00-004w-tg4w-minutes-for-september-2019-interim-meeting.doc
Special thanks to Henk

## Slide 12: WG CRG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.4w_D5 with the following membership: Joerg Robert (Chair), Charlie Perkins, Johannes Wechsler, and Hendricus De Ruijter. The 802.15.4w CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by:
Seconded by:

## Slide 13: TG4w Agenda for November
Approval of Meeting and CRG Minutes
Schedule
SB Comment Resolution
Future Schedule
AOB
2 slots requested

## Slide 14: Thank You! Any Questions?