## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication September 2019 Closing Report
Date: 2019-09-19
Author:
September 2019

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication closing report for the September 2019 session in Hanoi.
Abstract
September 2019

## Slide 3
TG13 schedule for Hanoi
 | MON | TUE | WED | THU
AM1 | WG opening | TG13#2 | TGbb#5(ax) | 
AM2 | TGbb#1(ax) | TG13#3 | WG midweek | TGbb#5(be)
PM1 | TGbb#2(be) | TGbb#3(be) | TG13#4 | TG13#5
PM2 | TG13#1 | TGbb#4 |  | TG13#6
PM3 |  |  |  | WG closing
September 2019

## Slide 4
6 slots in Hanoi
Assign new Technical Editor
Finalize draft
  Check status of TBD list
  Work on remaining TBDs
Update the draft
Copyright letter to ITU-T
TG13 activities this week
September 2019

## Slide 5
TG13 Motion #55
Approve Kai Lennert Bober as new Technical Editor of TG13.
Moved by Nikola
Seconded by Sang-Kyu
Approved by unanimous consent.
September 2019

## Slide 6
TG13 Motion #59
Move to request from 802.15 WG to send out copyright request from ITU-T in doc. 15-19/0422r1 „Proposed Liaison from IEEE 802.15 Working Group to ITU-T Q18/15”.
Moved by Harry Bims
Seconded by Sang-Kyu
Motion passed.
September 2019

## Slide 7: Plan for finalization of TG13 Spec
September Interim Request copyright from ITU-T and work on TBDs
September to Nov. Create D7.0, send to James and Tero for internal WG Editors review, submit comments
November Plenary Comment resolution, create D8.0, start WGLB
Nov. to January create comments
January Interim resolve comments, creat D9.0 start recirculation
March Plenary Submit draft to SB
September 2019

## Slide 8
TG13 Plans until November
Create D7.0, send it for internal WG Editors review
Submit comments
September 2019

## Slide 9
TG13 Motion #59
TG13 Telcos are scheduled on
  Oct 8 10:00-11:00 EST on PHYs
  Oct. 29 10:00-11:00 EST on TBD
Moved by Nikola
Seconded by Tuncer
Motion passed unanimously.
September 2019

## Slide 10
TG13 Plans for November meeting
Comment resolution for D7.0,
Create D8.0
Start WGLB
September 2019

## Slide 11
802.15 WG Motion
Move to send out copyright request from ITU-T in doc. 15-19/0422r1 „Proposed Liaison from IEEE 802.15 Working Group to ITU-T Q18/15”.
Moved by Volker Jungnickel
Seconded by
Motion passed.
September 2019