IEEE P802.15
Wireless Specialty Networks

|  |
| --- |
| IEEE 802.15.13 September to November 2019 Telco Minutes |
| Date: 2019-11-09 |
| Author: |
| Name | Affiliation | Address | Phone | Email |
| Kai Lennert Bober | HHI |  |  | kai.lennert.bober@hhi.fraunhofer.de |
| Volker Jungnickel | HHI |  |  | volker.jungnickel@hhi.fraunhofer.de |

Abstract

# This document contains the TG13 Multi-Gigabit/s Optical Wireless Communications Telco minutes from September to November 2019.

**Tuesday, October 8, 2019, 10:00 EST time**

**Attendance:**

* Volker Jungnickel (HHI)
* Chong Han (pureLiFi)
1. The phone call was opened.
2. The Technical Editor has finished D7.0 and will sent it for upload to the members area by end of the week. It will be sent in addition to James Gilb and Tero Kivinen for pre-review by the WG.
3. Chong will send the figures. Lennert will send Chong an owncloud link for uploading the figures.
4. Work on the PM-PHY will be finished, HB PHY is next during next week.
5. Input from Tuncer on MIMO, FD and relaying is missing.
6. Then the draft should be consistent and ready for WG letter ballot.
7. Next meeting will be on Oct. 29 EDT. The group will be informed via email distributor that time has changed.
8. In the schedule for Kona, there will be no TG13 meeting on Wednesday so that comments and last text inputs can be included and a final draft D8.0 produced on the fly that can then be submitted for WG letter ballot.
9. The call was closed.

**Tuesday, October 29, 2019, 10:00 EDT time**

**Attendance:**

* Kai Lennert Bober (HHI)
* Volker Jungnickel (HHI)
* Chong Han (PureLiFi)
1. The phone call was opened.
2. Draft 7.0 will be sent to the member’s area.
3. No input on MIMO was received. We assume, MIMO will not be part for the WGLB.
4. Tero Kivinen will be asked to review the current draft 7.0.
5. Remaining parts that need work: HB-PHY, PM-PHY, PHY-SAP informal description.
6. Finishing the work is hard without reference implementation.
7. It was agreed to send copyright letter to ITU-T in September meeting. Action: ensure that letter is sent out.
8. There will be 5 meeting slots in Kona:
	1. Monday: PM2
	2. Tuesday: AM1, AM2, PM2
	3. Thursday: AM2
9. Preliminary agenda for Kona meeting:
	1. Monday: TG13 Meets
	2. Tuesday: TG13 Meets
	3. Wednesday: adopt changes into draft
	4. Thursday: motion for WGLB
10. The call was closed