## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG4z November Closing Report
Date Submitted: 5-Dec-2019
Source: Benjamin A. Rolfe
Company: Blind Creek Associates
Address: PO Box 798 Los Gatos CA 95031
Voice: +1 408 332 0725, E-Mail: ben.rolfe @ ieee.com
Re: November plenary meeting closing report
Abstract: Closing report
Purpose: Entertain and inform working group of TG activities
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Meeting Objectives
Resolve LB Comments
Initiate recirculation LB
Prepare for SA ballot
Obtain EC approval to start SA Ballot

## Slide 3: TG Motions
Motion to approve comment resolutions
Move to 802.15.4z TG approve the technical comment resolutions in document 15-19-0502-01 and directs the technical editor to apply.
Moved by: Billy Verso
Second by: Clint Chaplin
Following neither discussion nor objection, approved by unanimous consent.
Motion to approve revised comment resolutions
Move to 802.15.4z TG approve the technical comment resolutions in document 15-19-0502-03 and directs the technical editor to apply.
Moved by: Billy Verso
Second by: Clint Chaplin
Following neither discussion nor objection, approved by unanimous consent.

## Slide 4: TG Motions
CRG Formation Motion
Move that 802.15.4z TG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4z_D5 with the following membership:
  Ayman Naguib (Apple), Mingyu Lee (Samsung), Aditya Padaki(Samsung), Billy Verso (Decawave), Frank Leong (NXP), Tim Harrington (Chair) (Pro-ID), Ben Rolfe (Blind Creek), David Barras (3dB), Boris Danev (3dB), Brima Ibrahim(NXP), Paul Kettle (Decawave), Zheda Li (Samsung), Clint Chaplin (Samsung), Jochen Hammerschmidt (Apple)
The 802.15.4z CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email, via teleconferences and face to face meeting(s) announced to the reflector as per the LMSC 802 WG P&P.
Moved by Clint Chaplin, Second by Frank Leong.
Count: 19 yes, 0 no, 0 abstain
Motion carries

## Slide 5
Start of Letter Ballot Motion
Move that TG4z formally request that the 802.15 WG start a WG Letter Ballot requesting approval of CA document 15-18-0523-06 and document P802.15.4z-D5 and to forward document P802.15.4z-D5 to Standards Association ballot.
Moved by Clint Chaplin, Second by Frank Leong
Count: 19 yes, 0 no, 0 abstain
Motion carries
Request conditional approval for SA Ballot
Move that TG4z chair formally request that 802.15 WG move to approve the CSD ec-18-0085-00-ACSD-802-15-4z.docx, and CA document 15-18-0523-06 and document P802.15.4z-D5 to Standards Association ballot and requests conditional approval from the EC to submit P802.15.4z-D5 (or current revision) to Standards Association ballot.
Moved: Billy Second: Tushar Shah
Count: 16 yes, 0 no, 0 abstain

## Slide 6: WG Motions
Working Group motion:
Motion: 802.15 has reviewed and approves the CSD ec-18-0085-00-ACSD-802-15-4z.docx, and the CA document 15-18-0523-06, and requests conditional approval from the EC to submit P802.15.4z-D5 (or current revision) to Standards Association ballot.
Moved by: Clint Chaplin Second by: Benjamin Rolfe
Count: (TBD)

## Slide 7: WG Motions
CRG Formation Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4z_D5 with the following membership:
  Ayman Naguib (Apple), Mingyu Lee (Samsung), Aditya Padaki(Samsung), Billy Verso (Decawave), Frank Leong (NXP), Tim Harrington (Chair) (Pro-ID), Ben Rolfe (Blind Creek), David Barras (3dB), Boris Danev (3dB), Brima Ibrahim(NXP), Paul Kettle (Decawave), Zheda Li (Samsung), Clint Chaplin (Samsung), Jochen Hammerschmidt (Apple)
The 802.15.4z CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email, via teleconferences and face to face meeting(s) announced to the reflector as per the LMSC 802 WG P&P.
Moved by Clint Chaplin, Second by Benjamin Role.
Count: (TBD)