## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: January 2020 IEEE 802.15.4md Opening and Closing
Date Submitted: January 13, 2020
Source: Gary Stuebing Company: Cisco Systems
Address 5310 N Ocean Blvd, Unit 9A, North Myrtle Beach, SC
Voice 803 230-3027 E-Mail: gstuebin@cisco.com
Re: DCN 15-20-0001-01-04md Abstract: January 2020 IEEE 802.15.4md Opening and Closing
Purpose: Agenda and Closing for Task Group Meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
January, 2020

## Slide 2
  Participants have a duty to inform the IEEE of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Please see the entire policy at this link:
  https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.pdf
January, 2020

## Slide 3: 802.15.4MD January IEEE 802.15.4md Opening and Closing V1.0
Gary Stuebing
Cisco
January, 2020

## Slide 4: Agenda
Opening Session
  Call for Patents
  Review minutes and approve minutes from last Face to Face. DCN 15-19-561-00
  Approve CRG Minutes
    DCN 15-19-0583-00-04md
  Meeting Schedule
  Sponsor Ballot Status

## Slide 5: 15.4md Sessions this Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 | Opening Plenary Salon E |  |  | 
AM 2 | Project Session Trabuco ABC |  | Midweek Salon E | 
PM 1 | Project Session Trabuco ABC | Project Session Trabuco ABC | Project Session Trabuco ABC | Project Session Trabuco ABC
PM 2 | Project Session Trabuco ABC | Project Session Trabuco ABC |  | Project Session Trabuco ABC
18:30 |  |  |  | Closing Salon E

## Slide 6: IEEE 802.15.4md
 | EDITORIAL | TECHNICAL | GENERAL | OPEN
SPONSOR | 222 | 43 | 34 | 
Total |  |  |  | 299
VOTER POOL | 97
Voted | 80 for 82%
YES | 73
Abstain | 5
No | 2
Ballot Passes | 

## Slide 7: Agenda
Session 1
  Review submissions – Editorial vs Technical
Sessions 2 - 4
  Resolve comments
Session 5
  Timeline and Motions (For Midweek)
Session 6-8
  Resolve Comments

## Slide 8: IEEE 802.15.4md Closing Report
VOTER POOL | 97
Voted | 80 for 82%
YES | 73
Abstain | 5
No | 2
Ballot Passes | 
 | EDITORIAL | TECHNICAL | GENERAL | OPEN
ORIGINAL SPONSOR | 222 | 43 | 34 | 299
REMAINING |  |  |  | 

## Slide 9: IEEE 802.15.4md Closing Report
Minutes are posted in document DCN 15-20-0???-00-0?md.
Call for Patents was made.
Minutes from F2F and CRG’s were approved
Agenda was approved
Eight sessions were held

## Slide 10: IEEE 802.15.4md Closing Report

## Slide 11: IEEE 802.15.4md Closing Report

## Slide 12
TG Motion for TG4md Recirculation Letter Ballot
Move that TG4md formally request that the 802.15 WG start a WG Recirculation Letter Ballot requesting approval of document P802.15.4-REVd-D04 and to forward document P802.15.4-REVd-D04 based on comment resolution from DCN-802-15-19-0271-22 to Standards Association Ballot pending the completion and inclusion of the edits in the draft.
Moved:
Second:
Motion passed without objection

## Slide 13
TG CRG Motion
Move that TG4md requests 802.15 WG approve the formation of a Comment Resolution Group(CRG) for the Sponsor balloting of the P802.15.4-REVd-D04 with the following membership: Gary Stuebing(As Chair), Don Sturek, Kunal Shah, Ruben Salazar, Tero Kivinen, Phil Beecher and Shoichi Kitazawa. The 802.15.4md CRG is authorized to approve comment resolutions and to approve the start of recirculation Letter Ballot of the revised draft on behalf of the 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By:
    Seconded By:
    Motion passed without objection

## Slide 14
WG CRG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Sponsor balloting of the P802.15.4-REVd-D04 with the following membership: Gary Stuebing(As Chair), Don Sturek, Kunal Shah, Ruben Salazar, Tero Kivinen, Phil Beecher and Shoichi Kitazawa. The 802.15.4md CRG is authorized to approve comment resolutions and to approve the start of a recirculation letter ballot of the revised draft on behalf of the 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
Moved By: Gary Stuebing
Seconded By:

## Slide 15: Closing Report - Revised Timeline
HANOI INTERIM
  Comment resolution
  Form CRG and request Letter Ballot
KONA PLENARY
  Comment resolution
  Request Conditional Sponsor Ballot (30 days) - Starting 01 Dec and complete by December 31
IRVINE INTERIM
  Comment resolution
  Recirc

## Slide 16: Closing Report - Revised Timeline
ATLANTA Interim
  Recirculation of Sponsor
  For CRG
  Request for E-Ballot of EC to move to REVCOM