## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: Licensed Narrowband 16t Agenda and Meeting Presentation – January 2020
Date Submitted: 2020-01-16
Source: Tim Godfrey, EPRI
Abstract: Meeting Closing Report
Purpose: Chair’s closing report for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Agenda for week – January 2020
Introductions, Attendance, Patent Policy
Review and Approve Agenda for week
Task Group Officers (permanent or interim secretary)
IEEE 802 orientation, 802.15 orientation, 802.16 history
Review of 16t PAR, CSD, and related materials from PAR approval
Task Group Development Process, Key Documents
Task Group Timeline
Issue call for contributions and presentations
Any presentations or contributions for this week

## Slide 3: TG16t Schedule for the Week
 | Monday | Tuesday | Wednesday | Thursday
AM 1 | WG Plenary | TG16t | TG16t | 802.18
AM 2 |  | 802.18 | WG Plenary | TG16t
PM 1 |  | TG16t |  | TG16t
PM 2 |  | 802.24 | 802.24 | 
PM 3 |  |  |  | WG Closing
Task Group 16t meets on Tuesday-Thursday during each meeting session.

## Slide 4: Task Group Process

## Slide 5: 16t Task Group Leadership
16t Task Group Officers
  Chair Tim Godfrey
  Vice Chair
  Secretary
  Technical Editor

## Slide 6: Example Process used by P802.16s
Develop System Requirements Document (SRD)
  Requirements for functionality to be added by the amendment
Develop System Description Document (SDD)
  Technical description of how the functionality in the SRD is accomplished
Outline Draft
  Using the base document (IEEE Std 802.16-2017), identify the affected clauses, mapping content from SDD into amendment structure
Draft Standard
  Developed through contributions until ready for balloting

## Slide 7: Discussion on process
Contribution Driven Process
Contributions of text proposals may be voted to be included in documents (SRD, SDD, Draft)
Adopting text proposals into SRD, SDD, or Draft is a technical motion requiring 75% approval.
This process approved by unanimous consent

## Slide 8: Discussion on TDD vs FDD
PAR now specifies TDD operation
Are there issues using TDD in existing channel pairs.
Half-duplex FDD would reduce efficient use of spectrum
Certain sites may require FDD due to adjacent channel users

## Slide 9: Duplexing option requirements
TDD
FDD (base and remote)
FDD at base, half duplex FDD at remote
FDD half duplex at base and remote

## Slide 10: Project Timeline - Milestones
Milestone | Date
Task Group Start | January 2020
SRD Approval | July 2020
SDD Approval | January 2021
Informal TG review of draft | May 2021
Working Group Letter Ballot | July 2021
Working Group Recirculation Letter Ballot | November 2021
SA Ballot | March 2022
Forward to RevCom | October 2022
From PAR
Editor

## Slide 11: (draft) Call for Contributions
The IEEE 802.15.16t Task Group is developing an amendment to 802.16-2017. Project 802.16t “Amendment - Fixed and Mobile Wireless Access in Narrowband Channels”
This project specifies operation in licensed spectrum with channel bandwidths greater than or equal to 5 kHz and less than 100 kHz. A new PHY will be specified, with changes to the MAC as necessary. The amendment is frequency independent but focuses on spectrum less than 2 GHz. Aggregated operation in adjacent and non-adjacent channels will be supported.
This Call for Contributions solicits input documentation toward the development the amendment. The approved PAR is available <here>.
Contributions are sought on the following topics;
  Presentations on use cases, scenarios, and applications
  Contributions toward the System Requirements Document
Please use the attached template to describe your use cases.
The next meeting of P802.16t is March 15-20, 2020, Hilton Atlanta, Atlanta Georgia, USA, 802 Plenary Session. The 802.16t task group will meet on Tuesday through Thursday.
The deadline for contributions to be considered the March 2020 plenary meeting is Friday, 13 March 2020, AOE (Anywhere On Earth)
Documents should be uploaded to https://mentor.ieee.org/802.15, to the TG16t task group.
For more information contact the TG16t chair Tim Godfrey tim.godfrey@ieee.org
The minutes of the January 2020 session are available <here>

## Slide 12: Presentations
On the SRD
  Wednesday AM1
    802.15-20-0041r0 Menashe Shahar - Terminology
  Thursday AM2
    802.15-20-0050r0 Menashe Shahar “Propose High Level System Requirements”
    802.15-20-0055r1 Frederick Smith (Chevron) Frequency Band Layout
  Thursday PM1
    802.15-20-0059r0 AURA Networks Use Case for 450MHz Michael Gagne
    802.15-20-0060r2 Zach Smith - BNSF Railway AAR 160 MHz Channel Plan

## Slide 13: Notes
Follow up on PLMR as the proper terminology. Is it aligned with ITU-R?
The 16t PHY will specify the band (maximum and minimum frequencies)
The next level is the regulatory allocation (allocated to a spectrum owner – blocks or PLMR channels)
The 16t PHY will specify a maximum and minimum width (5KHz to 100KHz)
  The smallest unit of bandwidth used by the PHY needs an unambiguous name - Basic Unit of Bandwidth (BUB)
  The granularity of the frequency of the BUB (step size) may be smaller than the min width of the BUB

## Slide 14: Notes on Terminology
The ITU meaning of PMR - Professional Mobile Radio. It may also be referred to as “Public Mobile Radio”
We can use that to refer to that type of channelized spectrum.
We will have a section of the SRD to clarify the multiple meanings and terms used in various regulatory domains, and specify the terms to be used in the standard.

## Slide 15: Closing
Action Items
  Release Call for Contributions when NESCOM informs us of PAR approval by Standards Board.
  Motion: The Task Group authorizes the chair to make editorial changes to the call for contributions.
    Moved Allesandra, Second Guy. Approved with unanimous consent.
  Tim: Create an 802.16t web page and provide to Rick Alfvin for posting.
  Roger will send a message to 802.16 reflector when Call for Contributions has gone out.
Teleconference
  Thursday, January 30, 8am pacific, 11am eastern, for 1 hour
  Dial-in details to be announced on 16t reflector
Objectives for next meeting
  Continue SRD development
  Consider PAR amendment for FDD
Any Other Business
Adjourn

## Slide 16: Upcoming Sessions
March 15-20, 2020, Hilton Atlanta, Atlanta Georgia, USA, 802 Plenary Session.
May 10-15, 2020, Marriott Hotel, Warsaw, Poland, 802 Wireless Interim Session.
July 12-17, 2020, Sheraton Centre Montreal, Montreal Canada, 802 Plenary Session.
September 13-18, 2020, Grand Hyatt Atlanta in Buckhead, Atlanta, Georgia, 802 Wireless Interim Session.
November 18-13, 2020, Marriott Marquis Queen's Park, Bangkok, Thailand, 802 Plenary Session.