## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication Closing Slides July 2020 Virtual Meeting
Date: 2020-07-17
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing slides for the July 2020 virtual plenary meeting.
Abstract

## Slide 3
TG13 schedule for Irvine
 | MON | TUE | WED | THU | FRI
AM1 |  | TG13#1 |  |  | 
AM2 | WG15 Opening // TGbb#1 |  |  |  | 
PM1 |  |  |  | TG13#2 | WG15 closing
PM2 |  |  | LB175 ends at 6 p.m.EDT |  | 

## Slide 4
Agenda in doc. 15-20/0174r2
Slot1: TUESDAY AM1
  Discuss open issues in D3
2nd recirculation ended Wed 18:00 EDT
THURSDAY PM1
  Thanks for incoming comments from recirculation
  They are considered valuable to improve the draft
  After consultation with WG Chair it is suggested that
  TG13 will do another recirc before the SA ballot
TG13 activities this week

## Slide 5
TG13 Motion #75
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D3 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by Tuncer Baykas
Seconded by Tero Kivinen
Motion passed unanimously.

## Slide 6
WG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D3 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by
Seconded by
Motion passed unanimously.

## Slide 7: Plan for finalization of TG13 Spec
after July
  Resolve comments from 2nd recirculation
  Include comments from MEC review
  Start 3rd (and hopefully last) recirculation in WG
  Form SA ballot pool