## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication September 2020 Closing Report
Date: 2020-09-18
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the September 2020 virtual plenary meeting.
Abstract

## Slide 3
TG13 schedule for September
 | MON | TUE | WED | THU | FRI
AM1 |  | TG13#1 |  | TG13#2 | 
AM2 |  | WG15 opening |  |  | WG15 closing
PM1 |  |  |  |  | 
PM2 |  |  |  |  | 

## Slide 4
Agenda in doc. 15-20/0237r2
2 slots in September
TUESDAY AM1
  TG13 draft has passed MEC review
  Comments will be addressed in D4
  Resolve comments against D3
THURSDAY AM1
  Resolve comments against D3
  Altogether, 75 out of 86 comments are resolved
  Remaining 11 comments need some technical discussion
It needs another CRG meeting to resolve the 11 comments
TG13 activities this week

## Slide 5
Preparation of SA ballot
1) Balanced voting pool where the pool closing date must be within 6 months of the anticipated SA ballot start date  needs the help of WG chair/IEEE
2) Power point showing:
  a) All remaining “no" voters with their "must be satisfied” (MBS) comments and the BRC’s response to each MBS
  b) LB voting history showing results of each ballot and the opening and closing dates
  c) WG motion and vote results of request for EC to forward draft for SA balloting along with WG approval of CSD
Meeting with Pat and Don next week

## Slide 6: Plan for finalization of TG13 Spec
after September
  Finish comment resolution in CRG
  Work all comments from WG and MEC into D4.0
  Start recirculation
  Start SA ballot group

## Slide 7
TG13 Motion #75
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D3 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by Tuncer Baykas
Seconded by Tero Kivinen
Motion passed unanimously.

## Slide 8
WG Motion
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D4 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by Volker Jungnickel
Seconded by
Motion passed unanimously.