## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication November 2020 Closing Report
Date: 2020-11-12
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the November 2020 virtual plenary meeting.
Abstract

## Slide 3
TG13 schedule for November, 2-12
 | MON | TUE | WED | THU | FRI
9-11 | WG15 opening |  |  |  | 
 | MON | TUE | WED | THU | FRI
AM1 |  |  | TG13#2 | WG15 closing | 

## Slide 4
TG13 D4 recirc runs until Nov. 12
  please, do vote if you have not done it before
  last NO voters have been asked to toggle their votes
    Tero, Ben, James
  SA ballot group formation closed Oct. 29, 91 members, well balanced
    https://development.standards.ieee.org/myproject-web/app#manageballots
One meeting: Nov. 11, 9-11 ET
  prepare SA ballot
    check TBDs to submit D4 to EC
    check who is in SA ballot group
  TG Motions
    confirm CRG members
    pass the draft to EC for SA ballot
TG13 activities this week

## Slide 5
TG13 Motion
Request 802.15 WG to review and approve the CSD in doc. 15-17/0075r1, and the CA document 15-19/0572r1; and request unconditional approval from the EC to submit P802.15.13_D4 to Standards Association ballot.
Moved by Tuncer Baykas
Seconded by Harry Bims
Motion passed unanimously.

## Slide 6
WG Motion
802.15 has reviewed and approves the CSD [15-17-0075-01]; and requests unconditional approval from the EC to submit P802.15.13_D4 to Standards Association ballot.
Moved By:
Seconded By:
Motion passed.

## Slide 7
TG13 Motion
Request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D4 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by Tuncer Baykas
Seconded by Kai Lennert Bober
Motion passed unanimously.

## Slide 8
WG Motion
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D4 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Jörg Robert, and Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by:
Seconded by:
Motion passed.
Moved By: Seconded By:

## Slide 9: Plan for finalization of TG13 Spec
after November
  Start SA ballot
  Work will be continued in CRG
  WG will be regularly updated on the progress