## Slide 1: P802.15.4y Report to EC on Unconditional Approval to go to SA Ballot
Date: 2020-11-19
Author(s):

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.15.4y D2 to SA Ballot.
The WG motion to request conditional approval was approved during the November session of the 802.15 working group on 12 November 2020.
  Passed in the Working Group 29 yes, 0 no , 1 abstain

## Slide 3: Status Summary
The TG15.15.4y Draft went through three WG Letter Ballots. Each draft achieved > 75% needed for an approved draft
The TG has resolved 208 comments received on drafts P802.15.4y/D0, D1, and D2.

## Slide 4: 802.15 WG Letter Ballot Results – P802.15.4y
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
167 | 5-Mar-2020 | Technical Letter Ballot for P802.15.4y/D0 | Technical | 107 | 57 | 53.3 | 15 | 26.3 | 40 | 2 | 95
179 | 3-Oct-2020 | First recirculation draft, P802.15.4y/D1 | Recirculation | 107 | 9 | 8.4 | 3 | 33.3 | 6 | 0 | 100
181 | 29-Oct-2020 | Second recirculation draft, P802.15.4y/D2 | Recirculation | 107 | 5 | 4.6 | 0 | 0 | 5 | 0 | 100

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11ba
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
167 | 5-Mar-2020 | Technical Letter Ballot for P802.154y/D0 | 197 (91 T, 106 E)
179 | 3-Oct-2020 | First recirculation draft, P802.15.4y/D1 | 11 (0 T, 11 E)
181 | 29-Oct-2020 | Second recirculation draft, P802.15.4y/D2 | 0 (0 T, 0 E)
Total |  |  | 208 (91 T, 117 E)

## Slide 6: IEEE-SA Mandatory Editorial Coordination
Mandatory Editorial Coordination (MEC) completed in the final report via e-mail from Catherine Berger on November 2 2020.
https://mentor.ieee.org/802.15/dcn/20/15-20-0376-00-004y-mec-review-4y.pdf
The comment to change the copyright to 2020 has been made in the D2 draft. The comment to align the title to the abstract title will be added to the SA Ballot (agreed with Catherine Berger on this via e-mail)

## Slide 7: Unsatisfied Technical comments by “No” voting commenter (7 must-be-satisfied comments received in LB167)
Voter | 167 | 179 | 181 |  |  | Total
Ben Rolfe (BCA) – Not Responded | 7 | 0 | 0 |  |  | 7
Total | 7 | 0 | 0 |  |  | 7

## Slide 8: Unsatisfied Technical Comments in Categories (No must-be-satisfied comments received in LB179 or LB181)
D0 (LB167)
D1 (LB179)
D2 (LB181)
Row Labels | Count of Comment Group
Grand Total | 0
Row Labels | Count of Comment Group
Base standard version Editing instructions | 1 1
Security algorithm references | 5
Grand Total | 7
Row Labels | Count of Comment Group
Grand Total | 0

## Slide 9: Unsatisfied comments from LB167 (No must-be-satisfied comments received in LB179 or LB181)
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied comments on D0

## Slide 10: TG15.4y Timeline
 | Open | Close
First SA Ballot | Dec. 8, 2020 | Jan 8, 2021
Second SA Ballot | March 8, 2021 | March 23, 2021
Third SA Ballot | May 1, 2021 | May 16 2021
EC to RevCom | July 2021 | 
RevCom to SB | September 2021 |