## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication November 2020 CRG Meeting
Date: 2020-11-23
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication CRG Meeting slides for November 23, 2020.
Abstract

## Slide 3
Tero Kivinen
Nikola Serafimofski
Kai Lennert Bober
Volker Jungnickel
Attendance

## Slide 4
TG13 D4 recirc is finished on Nov. 12
  Received 14 new comments (12 T, 2 E) from Tero and James
  Tero is fine if his comments will be considered for SA ballot
  Tero will send an email that he withdraws all his comments for the WG ballot
  After discussions with James, one comment was withdrawn
  Residual comments from James are on unchanged text, see his email to Pat
  CRG to resolve all comments
  TG Motion to finish comment resolution and start SA ballot
Prepare SA ballot
  Next EC telco is on Dec. 3
  Discuss EC package in draft doc. 15-20/0373r0 obtained from Pat
  CRG needs to update this draft doc. and forward it to Pat
  If ready by tomorrow, it can be upload to EC by Pat and be on the agenda
  Revision is possible, of course
CRG agenda today

## Slide 5
Move that TG13 finishes comment resolution as contained in doc. 15-20/0166r7; as D4 is unchanged, it will be forwarded to SA ballot.
Moved Nikola Serafimofski
Seconded Tero Kivinen
Motion passed unanimously.
Motion to start SA ballot

## Slide 6: Plan for finalization of TG13 Spec
  Start SA ballot in December, should last until mid of January
  Provide EC package slides to Mentor and inform Pat