## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSNs)
Submission Title: [IEEE 802.15.4y Mar 2021 Closing Report]
Date Submitted: [17 Mar 2021]
Source: [Don Sturek] Company [Itron]
Address [San Jose, CA]
Voice:[], E-Mail:[don.sturek@itron.com]
Re: [IEEE 802.15.4y closing report for Mar 2021 plenary session.]
Abstract: [IEEE 802.15.4y closing report for Mar 2021 plenary session]
Purpose: [IEEE 802.15.4y closing report for Mar 2021 plenary session]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15.4y SECN Closing report
Mar 17, 2021
Don Sturek
IEEE 802.15.4y SECN Chair

## Slide 3: Work Plan for Mar 2021 plenary
Results of second SA Ballot recirculation:
Create CRG for REVCOM submission
Update timeline and create closing report
PAR/ Standard Number | Project Title | Committee | Ballot Stage | Invitation Close Date | Ballot Close Date | Ballot Group Members | Response Rate | Approval Rate | Balance | Comments
P802.15.4y | Standard for Low-Rate Wireless Networks Amendment Defining S...[+] | C/LM/802.15 WG | Comment Resolution - 2 | 06 Nov 2020 | 14 Mar 2021 | 77 | 84% | 100% | Yes | 0

## Slide 4
Progress at Mar 2021 virtual plenary
Completed SA Ballot of P802.15.4y/D4
Updated Timeline
    Send to REVCOM in May 2021
Notes: Jul 12, 2010
Page 4

## Slide 5
Work Plan for 4y to next IEEE 802 meeting (May 2021 Interim)
Create REVCOM package
Move 4y draft to REVCOM
Notes: Jul 12, 2010
Page 5

## Slide 6
TG Motion
TG CRG Motion
Move that TG4y requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.4y-D5 with the following membership: Don Sturek (As Chair), Tero Kivinen, Peter Yee, Ruben Salazar. The 802.15.4y CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By:
    Seconded By:
    Motion passed unanimously
Notes: Jul 12, 2010
Page 6

## Slide 7
WG Motion
WG CRG Motion
Move that TG4y requests 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the SA balloting of the P802.15.4y-D5 with the following membership: Don Sturek (As Chair), Tero Kivinen, Peter Yee, Ruben Salazar. The 802.15.4y CRG is authorized to approve comment resolutions and to approve the start of recirculation ballots of the revised draft on behalf of 802.15 WG. Comment resolution on ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P
    Moved By:
    Seconded By:
    <Motion passed unanimously>
Notes: Jul 12, 2010
Page 7