## Slide 1
Date: 2021-3-18
Author:
P802.15.9rev1 Report to EC on Unconditional Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send P802.15.9ma Draft 5.0 to RevCom.
The 802 EC motion is on Slide 8

## Slide 3: Standards Association (SA) Ballot Results – P802.15.9rev1
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
13 Jan 2021 | Initial SA ballot for P802.15.9ma draft 3.0 | 55 | 47 | 85 | 2 | 4 | 42 | 3 | 93
21 Feb 2021 | First Recirculation SA Ballot for P802.15.9ma draft 4.0 | 55 | 48 | 87 | 2 | 4 | 45 | 1 | 97
14 Mar 2021 | Second Recirculation SA Ballot for P802.9ma draft 5.0 | 55 | 49 | 84 | 2 | 4 | 46 | 1 | 97

## Slide 4: SA Ballot Comments – P802.15.9rev1
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
13 Jan 2021 | Initial SA ballot for P802.15.9ma draft 3.0 | 115 (66 T, 47 E, 2 G)
21 Feb 2021 | First Recirculation SA Ballot for P802.15.9ma draft 4.0 | 16 (5 T, 11 E)
14 Mar 2021 | Second Recirculation SA Ballot for P802.9ma draft 5.0 | 0

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
Hongmei He | 1 | 0 | 0 | change title to "Standard (extension) of Key Management Protocol (KMP) for Datagrames Transfer" | 1
Angela Thomas | 6 | 0 | 0 | RAC Coordination: use of an IEEE Std 802.15.4 term “extended address” in the draft (which is used with IEEE Std 802.15.4) rather than using EUI-48 or EUI-64 | 6
Total | 7 | 0 | 0 |  | 7

## Slide 6: Unsatisfied comments responses
Voter | Comment Responses
Hongmei He | The current title clearly explains that we are doing the transport of KMP, not making KMP or extensions to KMP. The current title is correct.
Angela Thomas | All of the RAC comments were addressed during the initial standard association ballot. All of the changes proposed by the 802.15.9rev1 CRG were implemented in the draft. This comment does not identify which comments were not addressed, and why the commenter thinks they were not addressed, so the CRG does not have any way of addressing this comment

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D02 | 19 November 2020 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not Required

## Slide 8: 802 EC Motion
2) P802.15.9rev1 to RevCom (Unconditional)
Approve sending P802.15.9rev1-D05 to RevCom.
Approve CSD documentation in https://mentor.ieee.org/802-ec/dcn/20/ec-20-0250-00-ACSD-p802-15-9-revision-1.docx
Supporting Documentation: https://mentor.ieee.org/802.15/dcn/21/15-21-0181-01-0000-p802-15-9rev1-report-to-ec-on-unconditional-approval-to-forward-draft-to-revcom.pptx
Moved: Kinney
Seconded: Holcomb
Result: Yes: x, No: x, Abstain: x
802.15 WG Vote
Vote results of motion: that 802.15 WG has reviewed and approves the CSD [ec-20-0250-00-ACSD-p802-15-9-revision-1] and requests unconditional approval from the EC to submit P802.15.9ma-D05 to RevCom: 36/0/2