## Slide 1
Date: 2021-3-30
Author:
P802.15.9rev1 Report to EC on Unconditional Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send P802.15.9ma Draft 6.0 to RevCom.
The 802 EC motion is on Slide 12, 802 EC Motion

## Slide 3: Standards Association (SA) Ballot Results – P802.15.9rev1
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
13 Jan 2021 | Initial SA ballot for P802.15.9ma draft 3.0 | 55 | 47 | 85 | 2 | 4 | 42 | 3 | 93
21 Feb 2021 | First Recirculation SA Ballot for P802.15.9ma draft 4.0 | 55 | 48 | 87 | 2 | 4 | 45 | 1 | 97
14 Mar 2021 | Second Recirculation SA Ballot for P802.9ma draft 5.0 | 55 | 49 | 89 | 2 | 4 | 46 | 1 | 97
17 Apr 2021 | Third Recirculation SA Ballot for P802.9ma draft 6.0 | 55 |  |  |  |  |  |  | 

## Slide 4: SA Ballot Comments – P802.15.9rev1
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
13 Jan 2021 | Initial SA ballot for P802.15.9ma draft 3.0 | 115 (66 T, 47 E, 2 G)
21 Feb 2021 | First Recirculation SA Ballot for P802.15.9ma draft 4.0 | 16 (5 T, 11 E)
14 Mar 2021 | Second Recirculation SA Ballot for P802.9ma draft 5.0 | 0
17 Apr 2021 | Third Recirculation SA Ballot for P802.9ma draft 6.0 | 

## Slide 5: Unsatisfied MBS comments by commenter
Voter | Initial | 1st Rec | 2nd Rec | Comment topic | Total
Hongmei He | 1 | 0 | 0 | 1. https://development.standards.ieee.org/myproject-web/app#viewpar/7094 (a) The title "Standard for Transport of Key Management Protocol (KMP) Datagrams". To make it clearer, it might be better to change it to "Standard (extension) of Key Management Protocol (KMP) for Datagrames Transfer" (b) The statement in 5.2 does not match with the title in 2.1. It might be better to give the definition of Datagrams Transfer may need to be defined in 5.2. 2. https://development.standards.ieee.org/myproject-web/app#viewpar/5500/5500. This might be an earlier version. It can be clearly seen that the scope in 5.2 aligns with the title in 2.1. | 1
CRG Response |  |  |  | Disposition Status: REVISED; Disposition Detail: 1 (a) The current title clearly explains that we are doing the transport of KMP, not making KMP or extensions to KMP. The current title is correct. The earlier 5.2 scope of the project was clearer than new one, add original scope text to the Instruction with text saying: “The scope of the IEEE Std 802.15.9-2016 was:” and then add the scope “This Recommended Practice defines a message exchange framework based on Information Elements as a transport method for key management protocol (KMP) datagrams and guidelines for the use of some existing KMPs with IEEE Std 802.15.4. This Recommended Practice does not create a new KMP. | 
Angela Thomas | 6 | 1 | 0 | See RAC comments on slides 6, 7, 8 | 7
Total | 7 | 1 | 0 |  | 8

## Slide 6: RAC Initial Ballot comments
Comment #3: RAC comment: In E.1.2, p. 66, line 28, either clarify that the MAC address of the IEEE 802.15 peer being referred to is an EUI-64 and not an EUI-48.
Proposed Change:
Disposition Status: REVISED
Disposition Detail: Changed to use “extended address of IEEE Std 802.15.4 peer” by i-23.
Comment #2: RAC comment: In F.3.3., p.74, line 17, provide a reference to the document that specifies short addresses and how they are assigned.
Proposed Change:
Disposition Status: REVISED
Disposition Detail: Add ”(as defined in IEEE 802.15.4)” after the short address.
Comment #1: RAC comment: modify the sentence on p.19, lines 4 and 5 to read:
To be able to send or receive a packet securely, IEEE Std 802.15.4 requires that the originator and the
recipient of the frame know the extended address (see IEEE Std 802.15.4) of the other end.
Proposed Change:
Disposition Status: REVISED
Disposition Detail: Change to ”To be able to send or receive a packet securely, IEEE Std 802.15.4 requires that the originator and the recipient of the frame know the extended address (see IEEE Std 802.15.4) of the other end.” as proposed in the comment section.

## Slide 7: RAC Initial Ballot comments (cont’d)
Comment #6: RAC comment: In E.1.2, p. 66, line 28, either clarify that the MAC address of the IEEE 802.15 peer being referred to is an EUI-64 and not an EUI-48.
Proposed Change:
Disposition Status: REVISED
Disposition Detail: Changed to use “extended address of IEEE Std 802.15.4 peer” by i-23.
Comment #5: RAC comment: In the "Type" column of Tables 8, 10, 12, 13 and 15 (twice), replace "IEEE address" with "EUI-64".
Proposed Change:
Disposition Status: REVISED
Disposition Detail: Add text to 4.7 to define extended address: “extended address (see IEEE Std 802.15.4)”
Comment #4: RAC comment: Comment not part of mandatory coordination (may be treated as a comment from outside the ballot group). It should be made clear that P802.15.9 is contingent on P802.15.4y approval (and will be submitted to RevCom noting that contingency), plus the Normative References should be modified to include publication year (e.g., IEEE Std 802.15.4-2020, and IEEE Std 802.15.4y-20xx). [Std 802.15.4.y technically becomes part of 802.15.4-2020 when approved, but it is friendly to the reader to include amendments in references for clarity.
[Rationale — Unlike typical users of a standard, knowledgeable IEEE SA participants know an undated reference means the latest revision of the standard. But once the next revision of 802.15.4 is approved, 802.15.4y is superseded and is not appropriate as a reference. Hence date both references.]
Proposed Change:
Disposition Status: REVISED
Disposition Detail: The IEEE802.15.4y is moved from normative reference to the Bibliography as dated version. The both 15.4y and 9ma are most likely published at the same time, as they are progressing about same speed.

## Slide 8: RAC Recirc 1 comment
Comment: The RAC noted that a few of their previous comments have not been addressed in this draft.
Proposed Change:
Disposition Status: REJECTED
Disposition Detail: All of the RAC comments were addressed during the initial standard association ballot. All of the changes proposed by CRG were implemented in the draft. This comment does not identify which comments were not addressed, and why the commenter thinks they were not addressed, so the CRG does not have any way of addressing this comment.
24 Feb 2021 email from Christy Bahn to Pat Kinney
I see Angela Thomas left a comment in the recirc but I wanted to share with you what she sent to me so it's addressed.
The RAC has reviewed this draft and would like to know why their comments 3, 5 and 6 were not addressed in this version. Please confirm with the WG so that I can provide feedback to the RAC.
The comments in question are:
  3) In E.1.2, p. 66, line 28, either clarify that the MAC address of the IEEE 802.15 peer being referred to is an EUI-64 and not an EUI-48.
  5) In the "Type" column of Tables 8, 10, 12, 13 and 15 (twice), replace "IEEE address" with "EUI-64".
  6) In the "Valid range" column of Tables 8, 10, 12, 13 and 15 (twice), replace "An extended IEEE address." with "A valid EUI-64."

## Slide 9: RAC Post Recirc 2* comments (received via email1 from Christy Bahn on 25 March 2021)
1 Thu, 25 Mar 2021 10:09:58 -0700 (PDT)
From: Christy Bahn <c.bahn@ieee.org>
Date: Thu, 25 Mar 2021 13:09:41 -0400
Subject: 802.15.9 RAC Comments
To: Tero Kivinen <kivinen@iki.fi>, Pat Kinney pat.kinney@kinneyconsultingllc.com Tero and Pat,
Please find attached comments from the RAC.
Regards, Christy
* Recirc 2 closed 14 March 2021

## Slide 10: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D02 | 19 November 2020 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC)2 | D06 | 30 March 2021 | Revised per RAC comments
2 The IEEE Registration Authority Committee may be automatically included in a balloting group if requested by the Sponsor at the time of draft submission for SA Ballot. It is normally requested if the PAR indicates the possible registration of objects or numbers to be included in or used by the project or if it becomes apparent through development of the draft that such may occur.

## Slide 11: P802.15.9rev1 Timeline
Event | Date
Webex meeting with RAC members | 30 March 2021
CRG edit draft D5.0, creating D6.0 | 30 March 2021
Third recirculation on D6.0 (10-day ballot) | 1 – 10 April 2021
CRG Comment Response Complete | 13 April 2021
WG 10-day ballot “that 802.15 WG has reviewed and approves the CSD [ec-20-0250-00-ACSD-p802-15-9-revision-1] and requests unconditional approval from the EC to submit P802.15.9ma-D06 to RevCom” | 13 – 23 April 2021
Request approval from EC to forward draft to RevCom | 4 May 2021
Post to RevCom (submittal deadline) | 6 May 2021
RevCom meeting (teleconference) | 15 June 2021
SASB meeting (teleconference) | 16 June 2021

## Slide 12: 802 EC Motion
2) P802.15.9rev1 to RevCom
Approve sending P802.15.9rev1-D06 to RevCom.
Approve CSD documentation in https://mentor.ieee.org/802-ec/dcn/20/ec-20-0250-00-ACSD-p802-15-9-revision-1.docx
Supporting Documentation: https://mentor.ieee.org/802.15/dcn/21/15-21-0181-06-0000-p802-15-9rev1-report-to-ec-on-unconditional-approval-to-forward-draft-to-revcom.pptx
Moved: Kinney
Seconded: Holcomb
Result: Yes: x, No: x, Abstain: x
802.15 WG 10-day ballot
Vote results of motion: that 802.15 WG has reviewed and approves the CSD [ec-20-0250-00-ACSD-p802-15-9-revision-1] and requests unconditional approval from the EC to submit P802.15.9ma-D06 to RevCom: x/x/x