 

P802.15.13

This PAR is valid until 31-Dec-2021. The original PAR was approved on 23-Mar-2017. It was modified on 03- Jun-2020.

**PAR Extension Request Date:**

**PAR Extension Approval Date:**

**Extension Request Submitter Email:**

**Number of Previous Extensions Requested:** 0

1. **Number of years that the extension is being requested:** 1
2. **Why an Extension is Required (include actions to complete):** An extension is needed to complete IEEE-SA balloting of the draft amendment. P802.15.13 D4.0 completed initial IEEE-SA ballot on January 13, 2021, with 95% approval and 314 technical and editorial comments. Comment resolution is underway. The plan is to have the draft standard approved by the end of 2021. This extension request is a precautionary measure to account for any unforeseen circumstances and delays.
   1. **What date did you begin writing the first draft:** 11 Feb 2019
   2. **How many people are actively working on the project:**10
   3. **How many times a year does the working group meet? In person:** 6

**Via teleconference:** 6

* 1. **How many times a year is a draft circulated to the working group:** 6
  2. **What percentage of the Draft is stable:** 85%
  3. **How many significant work revisions has the Draft been through:** 4

**4. When will/did initial Standards Association Balloting begin:** Dec 2020

**When do you expect to submit the proposed standard to RevCom:** Oct 2021

**Has this document already been adopted by another source? (if so please identify)** No

For an extension request, the information on the original PAR is not open to modification.