## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication May 2021 Closing Report
Date: 2021-05-18
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the May 2021 virtual meeting.
Abstract

## Slide 3
Agenda in doc. 15-21/0262r1
3 meeting slots
Wednesday, 12 May, 1-3 p.m., PM1
  Motion on agenda, March minutes and CRG Telcos
  Motion to reconfirm CRG
  Planning of CRG telcos
  Preview on D5.0, discuss main open topics
Monday 17 May, 9-11 a.m., AM1
  Comments resolution against D4.0
Tuesday 18 May 11-13 a.m., AM2
  Comments resolution against D4.0
  AoB
TG13 activities in May

## Slide 4: TG13 Draft Status
314 SA ballot comments in total
9 general, 112 technical, 193 editorial
editorial comments have been worked in and discussed
42 technical comments are still assigned, waiting for inputs
26 to TE, 16 to others
See doc. 15-21/0033r21
Comment resolution to continue
next CRG telco on May 25

## Slide 5
TG13 Motion
TG13 requests that the 802.15 WG requests the 802 EC to forward the P802.15.13 PAR extension documentation contained in 15-21-0267-01-0013 to NesCom.
Moved by Tuncer Baykas
Seconded by Sang-Kyu Lim
Approved by unanimous consent.

## Slide 6
WG Motion
Move that 802.15 WG requests that the 802 EC forward the P802.15.13 PAR extension documentation contained in 15-21-0267-01-0013 to NesCom.
Moved by Volker Jungnickel
Seconded by Rick Alfvin

## Slide 7: TG Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D5 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Tuncer Baykas
  Second: Sang-Kyu Lim
  Result: Motion passed unanimously.

## Slide 8: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D5 with the following membership: Volker Jungnickel as Chair, Nikola Serafimovski, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Volker Jungnickel
  Second: Rick Alfvin

## Slide 9: Telco plan for TG13 CRG
TG13 CRG Telco dates
  25 May 2021, 11-13 CET (5-7 ET, 19-21 KT)
  31 May 2021, 11-13 CET (5-7 ET, 19-21 KT)
  07 June 2021, 11-13 CET (5-7 ET, 19-21 KT)
  14 June 2021, 11-13 CET (5-7 ET, 19-21 KT)
  21 June 2021, 11-13 CET (5-7 ET, 19-21 KT)
  28 June 2021, 11-13 CET (5-7 ET, 19-21 KT)
  05 July 2021, 11-13 CET (5-7 ET, 19-21 KT)