## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t July 2021 Closing Report
Date Submitted: 2021-07-20
Source: Tim Godfrey, EPRI
Abstract: July 2021 Closing Report
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t Agenda July Teleconference
Introductions, Secretary, Review and Approve Agenda
Policy Review
Updates for use cases and SRD based on “goodput” values
Contributions and development of SDD
Adjourn

## Slide 3: Opening
Introductions
Secretary for meeting – Nathan Clanney
Agenda review and Approval
Meetings for July Plenary
  Tuesday July 13th (PM1 slot)
  Tuesday July 20th (PM1 slot)

## Slide 4: Contributions for July Electronic Plenary
213 | 10 | TG16t | IEEE 802.16t Use Cases | Nathan Clanney (Siemens Mobility, Inc) | 14-Jul-2021 15:00:51 ET

## Slide 5: Discussion on Use Cases
Nathan will review the Siemens use cases with respect to throughput and try to understand why they are outliers. He will report to Daoud.
Need review of electrical use cases to validate throughput “goodput” vs data rate. Tim will review and provide an assessment.
  OpenSG use case summary spreadsheet from 10 years ago – may be a point of reference, but some values may be outdated.
  This table has a huge amount of detail – will provide a ballpark estimate for the most common deployment scenarios.
Discussion on goodput should include periodicity (ratio between active and non-active)
  Interactions between duty cycle and latency
  Should we specify a “peak value” for goodput?
  Should this be considered in the SRD?

## Slide 6: Discussion on SDD V1.0 in doc 15-21-306
Adopted document 15-21-306r0 as baseline SDD for further development.
  Approved with unanimous consent.
Current version after June 2021 Teleconference: 15-21-306r1

## Slide 7: Discussion on SDD - 2021-07-20 meeting notes
Juha asks - is 512 FFT a fixed value? Would it be better to have multiple options for FFT size?
This could enable a lower complexity device?
Change to “FFT sizes of 16, 32, …. through 512 ”
Figure 5, 6 - make it clear that PLMR channels do not have to be contiguous. Added clarification in text.
Frame Duration vs subcarrier spacing.
How is FDD handled – can we adopt what is in the base standard?
  Need to investigate the base standard.
  Could consider HD-FDD for subscriber device.
Need to update section reference #s for 802.16-2012 references.
TG members are requested to help identify gaps in SDD that would need to be defined in order to write amendment text.

## Slide 8: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Sept 2021
Informal TG review of draft | Jan 2022
Working Group Letter Ballot | March 2022
Working Group Recirculation Letter Ballot | July 2022
SA Ballot | Jan 2023
Forward to RevCom | July 2023
Request PAR Extension
Assign Editor

## Slide 9: Teleconference Planning
August Teleconferences
  August 11, 1pm PT / 4pm ET
  August 31, 1pm PT / 4pm ET
September Wireless Interim
  September 14
  September 21

## Slide 10: Upcoming Sessions
January 12-14, 2021, Hotel Irvine, Irvine, California 802 Wireless Interim Session.
March 16-18, 2021 Hyatt Regency Denver Convention Center, 802 Plenary Session
May 10-15, 2021 Panama
July 11-16, 2021 Madrid
Sept 14-16, 2021 Waikoloa, Hawaii
Nov 16-18, 2021, Vancouver BC
Jan 16-21, 2022, Panama
March 13-18, 2022, Orlando, FL
May 15-20, 2022, Warsaw Poland
802.16t meets on Tuesday-Thursday during face to face meeting sessions.
Cancelled
Cancelled
Cancelled
Cancelled
Cancelled

## Slide 11: Closing
Any Other Business
Actions
  Continue improvements to Use Cases
  Update SRD with new graph
  Contributions and review for SDD (Upload latest revision as 802.15-21-306r2)
Adjourn