## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG4ab November Meeting Slides
Date Submitted: November 9, 2021
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
Voice: +1 408 395 7207, E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: UWB Next Generation for 802.15.4
Abstract: Interim Session Slides
Purpose: Reinforce the illusion of organization
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).
Meeting will begin at 10 after the hour

## Slide 3: Registration for 802 LMSC Plenaries and 802 Wireless Interims
This 802.15 meeting is part of an IEEE 802 LMSC Plenary or IEEE 802 Wireless Interim session
You must pay the registration fee in order to attend
If you have not already done so, you can register here or follow the registration link here http://802world.org/plenary/
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the appropriate WG chair or vice chairs to have your attendance cancelled

## Slide 4: Deadbeat Consequences (Deadbeat: in default of paying registration fee for a prior mtg.)
No participation credit will be granted for said session.
Any participation credit acquired before said session toward membership in any IEEE 802 LMSC group is revoked.
Membership in any IEEE 802 LMSC group is terminated.
No participation credit will be granted for attendance at any subsequent IEEE 802 LMSC session until the individual has complied with the registration requirements for all previously attended IEEE 802 LMSC sessions by the start of said subsequent session.

## Slide 5: Registration Reminder
If you are not yet registered (and have paid the meeting fee) please do so now.
Late Registration:
(after 11:59 PM UTC Friday 11:59 PM UTC November 5, 2021)
$US 125.00 for all attendees
Registration information:
http://802world.org/plenary/
Registration Link:
https://cvent.me/4xn8Ql

## Slide 6: Task Group 15.4ab Virtual Plenary November 2021
November 9th through November 17th 2021

## Slide 7: Task Group Rules
Discussion: Everyone present is welcome
Straw polls: Everyone present may vote
Formal motions: WG voters
  To make, second and vote
Patent policy for PAR activities applies
All the usual rules of conduct
Please identify yourself on first contact with name and affiliation

## Slide 8: IEEE-SA Patent, Copyright, and Participation Policies
See: https://grouper.ieee.org/groups/802/sapolicies.shtml
IEEE-SA Patent Slides for Standards Development Meetings (.pdf)
https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.pdf
IEEE-SA Standards Board Patent Committee (PatCom) home page
https://standards.ieee.org/content/ieee-standards/en/about/sasb/patcom/index.html
IEEE-SA Participation Policy meeting slide set - individual method (.pdf)
https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/Participant-Behavior-Individual-Method.pdf
Copyright:
https://standards.ieee.org/content/dam/ieee-standards/stand
https://standards.ieee.org/faqs/copyrights/index.htmlards/web/documents/other/ieee-sa-copyright-policy-2019.pdf
https://standards.ieee.org/ipr/copyright-materials.html

## Slide 9: IEEE 802 Ground Rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices – (no confidentially notices in email)
Presentations must be openly available

## Slide 10: Agenda
Proposed Agenda: document 15-21-0538
https://mentor.ieee.org/802.15/dcn/21/15-21-0538-04-04ab-tg-15-4ab-agenda-nov-2021.xlsx
 |  | Wednesday | Friday | Tuesday |  | Wednesday |  | Thursday |  | Friday |  |  | Sunday | Monday |  | Tuesday |  | Wednesday |  | 
EST | PST | 3-Nov | 5-Nov | 9-Nov |  | 10-Nov |  | 11-Nov |  | 12-Nov |  | UTC | 14-Nov | 15-Nov |  | 16-Nov |  | 17-Nov |  | JST
5:00 | 2:00 |  |  |  |  |  |  |  |  |  |  | 10:00 |  |  |  |  |  |  |  | 19:00
6:00 | 3:00 |  |  |  |  |  |  |  |  |  |  | 11:00 |  |  |  |  |  |  |  | 20:00
7:00 | 4:00 |  |  |  |  | AM0 | AM0 | AM0 | AM0 | AM0 | AM0 | 12:00 |  | AM0 | AM0 | AM0 | AM0 |  |  | 21:00
8:00 | 5:00 |  |  |  |  |  |  |  |  |  |  | 13:00 |  |  |  |  |  |  |  | 22:00
9:00 | 6:00 |  |  | WG Opening Meeting |  | TG7a | TG6a | TG13 | TG6a | TG4ab | Joint 3ma/THz | 14:00 |  | TG7a | SG3ma | TG13 | TG6a | WG Closing Meeting |  | 23:00
10:00 | 7:00 | 802.15 CAC |  |  |  |  |  |  |  |  |  | 15:00 |  |  |  |  |  |  |  | 0:00
11:00 | 8:00 |  |  | SC Maint |  | SC WNG |  | TG4ab | AM2 | AM2 | AM2 | 16:00 |  | Joint 6a/4ab/14 | TG13 | SC IETF |  |  |  | 1:00
12:00 | 9:00 |  |  |  |  |  |  |  |  |  |  | 17:00 |  |  |  |  |  |  |  | 2:00
13:00 | 10:00 |  |  | TG15 | PM1 | TG13 | PM1 | Joint 14/15/4ab | PM1 | TG4ab | PM1 | 18:00 |  | TG4cor1 | PM1 | TG16t | PM1 |  |  | 3:00
14:00 | 11:00 |  |  |  |  |  |  |  |  |  |  | 19:00 |  |  |  |  |  |  |  | 4:00
15:00 | 12:00 |  |  | TG16t | PM2 | PM2 | PM2 | TG14 | PM2 | PM2 | PM2 | 20:00 |  | TG14 | PM2 | PM2 | PM2 |  |  | 5:00
16:00 | 13:00 |  |  |  |  |  |  |  |  |  |  | 21:00 |  |  |  |  |  |  |  | 6:00
17:00 | 14:00 |  |  | TG4aa | EV1 | TG4cor1 | EV1 | TG4ab | EV1 | EV1 | EV1 | 22:00 |  | TG4aa | TG4ab | TG4cor1 | TG4ab |  |  | 7:00
18:00 | 15:00 |  |  |  |  |  |  |  |  |  |  | 23:00 |  |  |  |  |  |  |  | 8:00
19:00 | 16:00 |  |  | EV2 | EV2 | EV2 | EV2 | TG7a | EV2 | EV2 | EV2 | 0:00 |  | EV2 | EV2 | TG7a | EV2 |  |  | 9:00
20:00 | 17:00 |  |  |  |  |  |  |  |  |  |  | 1:00 |  |  |  |  |  |  |  | 10:00
21:00 | 18:00 |  |  |  |  |  |  |  |  |  |  | 2:00 |  |  |  |  |  |  |  | 11:00
22:00 | 19:00 |  |  |  |  |  |  |  |  |  |  | 3:00 |  |  |  |  |  |  |  | 12:00
23:00 | 20:00 |  |  |  |  |  |  |  |  |  |  | 4:00 |  |  |  |  |  |  |  | 13:00

## Slide 11: Session Objectives
Review the TGD and continue work with technical framework document (TFD)
Discuss and refine project schedule and process
Hear technical contributions and develop technical content for TFD

## Slide 12: General Announcements
DO NOT FORGET
REGISTRATION (and the meeting fee) is REQUIRED TO PARTICPATE in any meeting during the plenary session.
Bad things happen if you fail to register and pay the fee. Please don’t let that happen to you!

## Slide 13: Recap and TG Operation

## Slide 14: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 15: Task Group
Chair assigned by WG Chair (he had one volunteer to choose from)
  Benjamin Rolfe
3 VC chair volunteers
  Clint Powell: 1st backup chair
  Clint Chaplin: 2nd backup chair
  David Yangxun: Vice chair and Recording Secretary, 3rd backup chair
Lead Technical Editor – 1 volunteer
  Billy Verso
All TG officers have different affiliations
Request TG confirmation

## Slide 16: Confirmation Motion
TG4ab confirms the following task group officers:
Chair: Benjamin Rolfe (Blind Creek Associates)
Vice Chair Clint Powell (Meta)
Vice Chair Clint Chaplin (SRA)
Vice Chair and Recording Secretary David Yang (Huawei)
Lead Technical Editor Billy Verso (Qorvo)
Moved by: Clint Powell
Second by: David Yang
Result:

## Slide 17: Proposed Project Schedule (baseline)
Proposed project schedule |  | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Notes: SASB/RevCom schdule for 2024 a guess

## Slide 18: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set) | March 2022 [suggest may or July better]
Draft 0 | July 2022 [suggest November better]
TG draft review and revision complete | Sept 2022
Working group pre-ballot review complete | October 2022 (before Nov meeting)
First letter ballot | November 2022 (following meeting)
Conditional approval for SA ballot | July 2022
WG balloting complete | Sept 2023
First SA ballot | October 2023
SA Balloting complete | June 2024
Conditional or unconditional approval to RevCom | July 2024
RevCom meets | September or October 2024
Comments:
Break out feature deadline into PHY and MAC w/different dates (MAC time longer). Consider schedule breakdown by feature.

## Slide 19: Approval of Sept Minutes
Motion to approve document 15-21-0498-03 Task Group minutes from September.
  Moved by: Clint P
  Second by: Clint C
  Discussion: None
  Result: Following neither discussion nor objection motion carries by unanimous consent

## Slide 20: Technical Contributions

## Slide 21: List of presentations
[To be Added]

## Slide 22: Next Steps

## Slide 23: Teleconference Schedule Discussion
Proposal A: Interleave with TG14
Frequency: Bi-weekly
Phase: Wednesday
Time: 10:00 ET (07:00 PT)
Offset: First call November 24th
  [don’t skip a week after plenary]
Duration: 1 hour.
Week | Time (ET)
Now: | [Nov plenary]
November 24 | 10:00 ET
December 8 | 10:00 ET
December 22 | 10:00 ET
January 5 | 10:00 ET
January 14: | Nov Plenary
NEXT
We are Here

## Slide 24: Teleconference Schedule Discussion
Proposal B: Interleave with TG14
Frequency: Bi-weekly
Phase: Wednesday
Time: 10:00 ET (07:00 PT)
Offset: First call December 1st
  [skip week following the plenary]
Duration: 1 hour.
Week | Time (ET)
Now: | [Nov plenary]
December 1 | 10:00 ET
December 15 | 10:00 ET
December 29 | 10:00 ET
January 12 | 10:00 ET
January 14: | Nov Plenary
NEXT
We are Here

## Slide 25: Other Business

## Slide 26: Adjourned Thanks