## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG4ab November Meeting Slides
Date Submitted: November 9, 2021
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
Voice: +1 408 395 7207, E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: UWB Next Generation for 802.15.4
Abstract: Interim Session Slides
Purpose: Reinforce the illusion of organization
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).
Meeting will begin at 10 after the hour

## Slide 3: Registration for 802 LMSC Plenaries and 802 Wireless Interims
This 802.15 meeting is part of an IEEE 802 LMSC Plenary or IEEE 802 Wireless Interim session
You must pay the registration fee in order to attend
If you have not already done so, you can register here or follow the registration link here http://802world.org/plenary/
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the appropriate WG chair or vice chairs to have your attendance cancelled

## Slide 4: Deadbeat Consequences (Deadbeat: in default of paying registration fee for a prior mtg.)
No participation credit will be granted for said session.
Any participation credit acquired before said session toward membership in any IEEE 802 LMSC group is revoked.
Membership in any IEEE 802 LMSC group is terminated.
No participation credit will be granted for attendance at any subsequent IEEE 802 LMSC session until the individual has complied with the registration requirements for all previously attended IEEE 802 LMSC sessions by the start of said subsequent session.

## Slide 5: Registration Reminder
If you are not yet registered (and have paid the meeting fee) please do so now.
Late Registration:
(after 11:59 PM UTC Friday 11:59 PM UTC November 5, 2021)
$US 125.00 for all attendees
Registration information:
http://802world.org/plenary/
Registration Link:
https://cvent.me/4xn8Ql

## Slide 6: Task Group 15.4ab Virtual Plenary November 2021
November 9th through November 17th 2021

## Slide 7: Task Group Rules
Discussion: Everyone present is welcome
Straw polls: Everyone present may vote
Formal motions: WG voters
  To make, second and vote
Patent policy for PAR activities applies
All the usual rules of conduct
Please identify yourself on first contact with name and affiliation

## Slide 8: IEEE-SA Patent, Copyright, and Participation Policies
See: https://grouper.ieee.org/groups/802/sapolicies.shtml
IEEE-SA Patent Slides for Standards Development Meetings (.pdf)
https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.pdf
IEEE-SA Standards Board Patent Committee (PatCom) home page
https://standards.ieee.org/content/ieee-standards/en/about/sasb/patcom/index.html
IEEE-SA Participation Policy meeting slide set - individual method (.pdf)
https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/Participant-Behavior-Individual-Method.pdf
Copyright:
https://standards.ieee.org/content/dam/ieee-standards/stand
https://standards.ieee.org/faqs/copyrights/index.htmlards/web/documents/other/ieee-sa-copyright-policy-2019.pdf
https://standards.ieee.org/ipr/copyright-materials.html

## Slide 9: IEEE 802 Ground Rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices – (no confidentially notices in email)
Presentations must be openly available

## Slide 10: Agenda
Proposed Agenda: document 15-21-0538
https://mentor.ieee.org/802.15/dcn/21/15-21-0538-04-04ab-tg-15-4ab-agenda-nov-2021.xlsx
 |  | Wednesday | Friday | Tuesday |  | Wednesday |  | Thursday |  | Friday |  |  | Sunday | Monday |  | Tuesday |  | Wednesday |  | 
EST | PST | 3-Nov | 5-Nov | 9-Nov |  | 10-Nov |  | 11-Nov |  | 12-Nov |  | UTC | 14-Nov | 15-Nov |  | 16-Nov |  | 17-Nov |  | JST
5:00 | 2:00 |  |  |  |  |  |  |  |  |  |  | 10:00 |  |  |  |  |  |  |  | 19:00
6:00 | 3:00 |  |  |  |  |  |  |  |  |  |  | 11:00 |  |  |  |  |  |  |  | 20:00
7:00 | 4:00 |  |  |  |  | AM0 | AM0 | AM0 | AM0 | AM0 | AM0 | 12:00 |  | AM0 | AM0 | AM0 | AM0 |  |  | 21:00
8:00 | 5:00 |  |  |  |  |  |  |  |  |  |  | 13:00 |  |  |  |  |  |  |  | 22:00
9:00 | 6:00 |  |  | WG Opening Meeting |  | TG7a | TG6a | TG13 | TG6a | TG4ab | Joint 3ma/THz | 14:00 |  | TG7a | SG3ma | TG13 | TG6a | WG Closing Meeting |  | 23:00
10:00 | 7:00 | 802.15 CAC |  |  |  |  |  |  |  |  |  | 15:00 |  |  |  |  |  |  |  | 0:00
11:00 | 8:00 |  |  | SC Maint |  | SC WNG |  | TG4ab | AM2 | AM2 | AM2 | 16:00 |  | Joint 6a/4ab/14 | TG13 | SC IETF |  |  |  | 1:00
12:00 | 9:00 |  |  |  |  |  |  |  |  |  |  | 17:00 |  |  |  |  |  |  |  | 2:00
13:00 | 10:00 |  |  | TG15 | PM1 | TG13 | PM1 | Joint 14/15/4ab | PM1 | TG4ab | PM1 | 18:00 |  | TG4cor1 | PM1 | TG16t | PM1 |  |  | 3:00
14:00 | 11:00 |  |  |  |  |  |  |  |  |  |  | 19:00 |  |  |  |  |  |  |  | 4:00
15:00 | 12:00 |  |  | TG16t | PM2 | PM2 | PM2 | TG14 | PM2 | PM2 | PM2 | 20:00 |  | TG14 | PM2 | PM2 | PM2 |  |  | 5:00
16:00 | 13:00 |  |  |  |  |  |  |  |  |  |  | 21:00 |  |  |  |  |  |  |  | 6:00
17:00 | 14:00 |  |  | TG4aa | EV1 | TG4cor1 | EV1 | TG4ab | EV1 | EV1 | EV1 | 22:00 |  | TG4aa | TG4ab | TG4cor1 | TG4ab |  |  | 7:00
18:00 | 15:00 |  |  |  |  |  |  |  |  |  |  | 23:00 |  |  |  |  |  |  |  | 8:00
19:00 | 16:00 |  |  | EV2 | EV2 | EV2 | EV2 | TG7a | EV2 | EV2 | EV2 | 0:00 |  | EV2 | EV2 | TG7a | EV2 |  |  | 9:00
20:00 | 17:00 |  |  |  |  |  |  |  |  |  |  | 1:00 |  |  |  |  |  |  |  | 10:00
21:00 | 18:00 |  |  |  |  |  |  |  |  |  |  | 2:00 |  |  |  |  |  |  |  | 11:00
22:00 | 19:00 |  |  |  |  |  |  |  |  |  |  | 3:00 |  |  |  |  |  |  |  | 12:00
23:00 | 20:00 |  |  |  |  |  |  |  |  |  |  | 4:00 |  |  |  |  |  |  |  | 13:00

## Slide 11: Approval of Sept Minutes
Motion to approve document 15-21-0498-03 Task Group minutes from September.
  Moved by: Clint P
  Second by: Clint C
  Discussion: None
  Result: Following neither discussion nor objection motion carries by unanimous consent

## Slide 12: Session Objectives
Review the TGD and continue work with technical framework document (TFD)
Discuss and refine project schedule and process
Hear technical contributions and develop technical content for TFD

## Slide 13: General Announcements
DO NOT FORGET
REGISTRATION (and the meeting fee) is REQUIRED TO PARTICPATE in any meeting during the plenary session.
Bad things happen if you fail to register and pay the fee. Please don’t let that happen to you!

## Slide 14: Recap and TG Operation

## Slide 15: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 16: Task Group
Chair assigned by WG Chair (he had one volunteer to choose from)
  Benjamin Rolfe
3 VC chair volunteers
  Clint Powell: 1st backup chair
  Clint Chaplin: 2nd backup chair
  David Yangxun: Vice chair and Recording Secretary, 3rd backup chair
Lead Technical Editor – 1 volunteer
  Billy Verso
All TG officers have different affiliations
Request TG confirmation

## Slide 17: Confirmation Motion
TG4ab confirms the following task group officers:
Chair: Benjamin Rolfe (Blind Creek Associates)
Vice Chair Clint Powell (Meta)
Vice Chair Clint Chaplin (SRA)
Vice Chair and Recording Secretary David Yang (Huawei)
Lead Technical Editor Billy Verso (Qorvo)
Moved by: Clint Powell
Second by: David Yang
Result:

## Slide 18: Proposed Project Schedule (baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Conditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `

## Slide 19: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set) | May 2022
Draft 0 | July 2022 [Discuss]
TG draft review and revision complete | Sept 2022
Working group pre-ballot review complete | November 2022 (before Nov meeting)
First letter ballot | January 2023 (following meeting)
Conditional approval for SA ballot | July 2023
WG balloting complete | Sept 2023
First SA ballot | Sept/October 2023 (post Sept meeting)
SA Balloting complete | June 2024
Conditional or unconditional approval to RevCom | March or July 2024
RevCom meets | April, June, September or October 2024
Comments:
Break out feature deadline into PHY and MAC w/different dates (MAC time longer). Consider schedule breakdown by feature.

## Slide 20: Proposed Project Schedule (Alt 1)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `

## Slide 21: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | March 2022
Cut-off for new features (high level feature set), MAC | May 2022
Draft 0 | July 2022 [Discuss]
TG draft review and revision complete | Sept 2022
Working group pre-ballot review complete | November 2022 (before Nov meeting)
First letter ballot | January 2023 (following meeting)
Conditional approval for SA ballot | July 2023
WG balloting complete | Sept 2023
First SA ballot | Sept/October 2023 (post Sept meeting)
SA Balloting complete | June 2024
Conditional or unconditional approval to RevCom | March or July 2024
RevCom meets | April, June, September or October 2024

## Slide 22: Proposed Project Schedule (baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | 
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `

## Slide 23: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | 
Draft 0 | September 2022 [Discuss]
TG draft review and revision complete | November 2022
Working group pre-ballot review complete | January 2022 (before meeting)
First letter ballot | March 2023 (following meeting)
Conditional approval for SA ballot | July 2023 [questionable]
WG balloting complete | November 2023
First SA ballot | November 2023 (post meeting)
SA Balloting complete | June/July 2024
Conditional or unconditional approval to RevCom | March or July 2024
RevCom meets | September or October 2024

## Slide 24: Breakdown by Feature
PHY Milestones | ?? |  |  |  | 
Coding options |  |  |  |  | 
Modulation options |  |  |  |  | 
Preamble options |  |  |  |  | 
Channel plan |  |  |  |  | 
Accuracy / precision / reliability and interoperability for high-integrity ranging |  |  |  |  | 
Tightly coupled hybrid operation with narrowband signaling to assist UWB; |  |  |  |  | 
Low-power low-latency streaming as well as high data-rate streaming |  |  |  |  | 
Reduce complexity and power consumption |  |  |  |  | 
Sensing capabilities to support presence detection and environment mapping |  |  |  |  | 
MAC Milestones |  |  |  |  | 
PHY support | ?? |  |  |  | 
Ranging and localization related information exchange |  |  |  |  | 
Ranging and localization control |  |  |  |  | 
Sensing capabilities to support presence detection and environment mapping |  |  |  |  | 
Low-power low-latency streaming as well as high data-rate streaming |  |  |  |  | 
Simplifications, corrections based on experience |  |  |  |  | 
Mechanisms to enhance discovery and connection setup efficiently |  |  |  |  | 
Interference mitigation techniques (higher density and higher traffic) |  |  |  |  | 
Reduce complexity and power consumption |  |  |  |  | 

## Slide 25: Project Process Discussion
Before “draft”: Use framework document
  To organize content from contributions
  Map contributions and proposals to outline of the standard
  To identify where content is needed (thin or missing)
Developing content through technical contributions and discussion
  Use discussion to hear various views and identify collaboration opportunities
  Feedback from group to encourage further effort
  Build consensus through collaboration
  Straw polls and formal votes as needed (as a last resort resolution)
Straw Polls and Technical motions on content:
  Primary method is collaboration
  Use SPs and motions to provide guidance to contributors (know what to work on, not waste effort) when there is doubt (when not clear from discussion)
Draft Development
Other process issues?

## Slide 26: Task Group Leadership Roles in a nutshell
WG Chair – roles and attributes
  Must have an acting chair to conduct a meeting
  Leads the activity according to the rules, and guidance from the WG chair
  Prioritizing work to best serve the group and its goals.
  Strives to be objective and ensure all participants have an opportunity to share their views
  Entertains motions but doesn’t make motions
  Resource for the group to understand the process and procedures
  Delegates necessary functions
  Seeks consensus as a means of resolving issues
Vice Chairs (VC)
  VCs to take over (backup) when needed by chair
    E.g. when chair is absent or is temporarily acting as individual contributor
  VCs assist the group and the chair as delegated by the chair
    E.g lead subgroups and ad hocs
Recording secretary
  Really important: Essential to conduct a meeting
Technical Editor
  Really important (see next slide)

## Slide 27: Technical Editor (from OM)
The TG Technical Editor is responsible for:
Organizing and maintaining the draft standards for the TG in the format used by the IEEE standards department
Preparation of technical drafts following the editor’s guidelines in “15 Instructions for Technical Editors of IEEE 802.15 WG and Task Groups”
Preparation of an update of the draft standard after a session as soon as possible, as directed by the TG
Proof reading and coordinating changes of documents edited by IEEE staff
Submission to the TG Chair the following:
  The file of the standard (see [other3])
  A word processing document file in a format that is acceptable by the IEEE standards department (see [other4])

## Slide 28: Task Group Vice Chairs
VC-P: 1st backup chair
  Manage meeting logistics pre- and post- meeting
  Backup chair on procedures and process
  Ensure coordination with relevant TGs and WGs
VC-C: 2nd backup chair
  Manage in-meeting logistics (Channel access, time, etc)
  Support the group with organization e.g. comment management
VC-D: Vice chair and Recording Secretary, 3rd backup chair
  Must have an acting recording secretary to conduct a meeting
  Backup to other VCs

## Slide 29: Technical Contributions

## Slide 30: List of presentations
https://mentor.ieee.org/802.15/dcn/21/15-21-0585-02-04ab-low-power-operation-for-non-ranging-applications.pdf
https://mentor.ieee.org/802.15/dcn/21/15-21-0570-00-04ab-cir-feedback-for-uwb-sensing.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0565-02-04ab-tg4ab-november-meeting-slides.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0557-01-04ab-uwb-wake-up-signalling.pdf
https://mentor.ieee.org/802.15/dcn/21/15-21-0590-00-04ab-ranging-qos.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0589-00-04ab-uwb-channel-access-aided-by-pilot-narrow-band-radio.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0556-00-04ab-uwb-ranging-accuracy-limiting-factor.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0593-02-04ab-more-on-nba-mms.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0592-00-04ab-high-data-rates.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0605-00-04ab-nba-mms-uwb-mac-considerations.pptx
https://mentor.ieee.org/802.15/dcn/21/15-21-0592-00-04ab-high-data-rates.pptx

## Slide 31: Next Steps

## Slide 32: Teleconference Schedule Discussion
NEXT
We are Here
Frequency: Bi-weekly
Phase: Tuesday
Time: 09:00 ET (06:00 PT)
Offset: First call November 30th
  [skip week following the plenary]
Duration: 1 hour.
Week | Time (ET)
Now: | [Nov plenary]
November 30 | 09:00 ET
December 14 | 09:00 ET
January 4 | 09:00 ET
January 11 | 09:00 ET
January 14: | Jan Interim
Out of Phase

## Slide 33: Teleconference Schedule
 |  |  | Nov-21 |  |  |  |  |  |  | Dec-21 |  |  | 
Sun | Mon | Tue | Wed | Thr | Fri | Sat | Sun | Mon | Tue | Wed | Thr | Fri | Sat
 | 1 | 2 | 3 | 4 | 5 | 6 |  |  |  | 1 | 2 | 3 | 4
7 | 8 | 9 | 10 | 11 | 12 | 13 | 5 | 6 | 7 | 8 | 9 | 10 | 11
14 | 15 | 16 | 17 | 18 | 19 | 20 | 12 | 13 | 14 | 15 | 16 | 17 | 18
21 | 22 | 23 | 24 | 25 | 26 | 27 | 19 | 20 | 21 | 22 | 23 | 24 | 25
28 | 29 | 30 |  |  |  |  | 26 | 27 | 28 | 29 | 30 | 31 | 
 |  |  | Jan-22 |  |  | 
Sun | Mon | Tue | Wed | Thr | Fri | Sat
 |  |  |  |  |  | 1
2 | 3 | 4 | 5 | 6 | 7 | 8
9 | 10 | 11 | 12 | 13 | 14 | 15
16 | 17 | 18 | 19 | 20 | 21 | 22
23 | 24 | 25 | 26 | 27 | 28 | 29
30 | 31 | IEEE 802 Wireless Electronic Interim Session January 14-27, 2022 |  |  |  | 
Frequency: Bi-weekly
Phase: Tuesday
Time: 09:00 ET (06:00 PT)
Offset: First call November 30th
  [skip week following the plenary]
Duration: 1 hour.
Week | Time (ET)
Now: | [Nov plenary]
November 30 | 09:00 ET
December 14 | 09:00 ET
January 4 | 09:00 ET
January 11 | 09:00 ET
January 14: | Jan Interim

## Slide 34: Other Business

## Slide 35: Adjourned Thanks