## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t November 2021 Plenary Closing Report
Date Submitted: 2021-11-16
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t Agenda November Plenary Agenda
Meeting schedule for November Plenary
  Tuesday Nov 9th, (PM2 slot, 3pm ET)
  Tuesday 16th (PM1 slot, 1pm ET)
Introductions, Secretary, Review and Approve Agenda
Policy Review
Review and approval of SRD
Review and approval of SDD
Initiate Draft Development
Adjourn

## Slide 3: Contributions for November
03-Nov-2021 ET | 2021 | 547 | 0 | TG16t | 16t Peer to Peer Requirements | Bivesh Paudyal (TTCI), Sarat Eruvuru (TTCI)
15-Nov-2021 ET | 2021 | 547 | 1 | TG16t | 16t Peer to Peer Requirements | Bivesh Paudyal (TTCI), Sarat Eruvuru (TTCI) | 15-Nov-2021 14:16:34 ET

## Slide 4: Discussion on Peer-peer requirements
Way forward:
  Focus on the capabilities of 802.16-2017 in terms of MAC
  Adopt the SDD 306r7 description of “a private case of a PtMP sector”
  This maintains the 802.16 air interface, MAC behavior
  It avoids defining new MACs
Attendees on the call 2021-11-16 agrees this is sufficient P-P capability
Final opportunity for discussion on December teleconference.
The recommendation from today’s attendees is to defer new P-P MAC definition to a subsequent amendment

## Slide 5: SDD Status
Latest version in 802.15-21-0307r7 posted October 13.
Menashe will review embedded comments and other updates to SDD. Daoud will help Menashe.
  Upload next revision r8
  Menashe can make a contribution describing how the P-P mode would work

## Slide 6: Plan for December teleconference
December Teleconference
  Thursday, December 16, 11am PT, 2pm ET
Agenda
  Conclude P-P discussion,
  Finalize and approve of SDD
  Initiate draft development, call for contributions to Draft.

## Slide 7: Closing
Any Other Business
Actions
  Menashe will review embedded comments and other updates to SDD. Daoud will help Menashe. Upload next revision r8
  Menashe will make a contribution describing how the P-P mode would work
  Conclude P-P discussion at December teleconference
Adjourn