## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG4 2020 Cor1 Closing Report for January Meeting
Date Submitted: 18th of January, 2022
Source: Tero Kivinen Company -
E-Mail: kivinen@iki.fi
Re: TG4 2020 Cor 1 Closing for January Meeting
Abstract:
Closing Report for TG4 2020 Cor 1 meeting for January Meeting.
Purpose: Provide information which kind of changes are needed to the standard.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
Closing report for TG4 2020 Cor1
January 18, 2021
Tero Kivinen

## Slide 3
802.15.4 2020 Cor1 Scope
Project:
    This corrigendum addresses significant errors found in IEEE Std 802.15.4-2020 and its amendments.

## Slide 4
Meeting Achievements
Approved agenda, and minutes, confirmed officers.
Resolved all LB189 comments
Created new draft for recirculation
Formed a CRG, started recirculation
Updated timeline

## Slide 5
LB187 results
LB Started Monday 27th of September, 2021
LB closed Wednesday 17th of November, 2021
Voters: | 115 | 
Voted: | 69 | 60%
Yes: | 64 | 98%
Abstain: | 4 | 6%
No | 1 | 
Comments: | Technical | Editorial
 | 2 | 29

## Slide 6
LB188 results
LB Started Sunday 28th of November, 2021
LB closed Monday 13th of December, 2021
Voters: | 115 | 
Voted: | 70 | 60%
Yes: | 65 | 98%
Abstain: | 4 | 6%
No | 1 | 
Comments: | Technical | Editorial
 | 2 | 1

## Slide 7
LB189 results
LB Started Saturday 18th of December, 2021
LB closed Wednesday 12th of January, 2022
Voters: | 115 | 
Voted: | 74 | 64%
Yes: | 70 | 100%
Abstain: | 4 | 6%
No | 0 | 
Comments: | Technical | Editorial
 | 0 | 3

## Slide 8
TG Motion for LB recirculation
Move that TG4 2020 Cor 1 formally request that the 802.15 WG start a WG recirculation requesting approval of P802.15.4-2020-Cor1_D04 and to forward document P802.15.4-2020-Cor1_D04, to Standards Association ballot
Moved by: Don Sturek
Seconded by: Phil Beecher
Motion passed unanimously

## Slide 9
WG Motion for LB recirculation
Move that 802.15 WG start a WG recirculation requesting approval of P802.15.4-2020-Cor1_D04 and to forward document P802.15.4-2020-Cor1_D04 to Standards Association ballot

## Slide 10
TG Motion for CRG
Move that TG4 2020 Cor 1 formally requests that the 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4-2020-Cor1-D04 with the following membership: Tero Kivinen(Chair), Takashi Kuramochi, Hiroshi Harada and Jeng-Shiann Jiang. The 802.15.4-2020-Cor1 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
Moved by: Phil Beecher
Seconded by: Benjamin Rolfe
Motion passed unanimously

## Slide 11
WG Motion for CRG
Move that 802.15 WG approve the formation of a Comment Resolution Group (CRG) for the WG balloting of the P802.15.4-2020-Cor1-D04 with the following membership: Tero Kivinen(Chair), Takashi Kuramochi, Hiroshi Harada and Jeng-Shiann Jiang. The 802.15.4-2020-Cor1 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.

## Slide 12
Agenda for Next Meeting
Process recirculation letter ballot comments
Form a Standard association ballot pool
Get draft ready for Standard association ballot

## Slide 13
CRG Conference Call
Location | Local Time | Time Zone | UTC Offset
Los Angeles (USA - California) | Wednesday, 2 February, 2022, 15:00:00 | PST | UTC-8 hours
Helsinki (Finland) | Thursday, 3 February 2022, 01:00:00 | EET | UTC+2 hours
Tokyo (Japan) | Thursday, 3 February 2022, 08:00:00 | JST | UTC+9 hours
New York (USA – New York) | Wednesday, 2 February 2022, 18:00:00 | EST | UTC-5 hours
UTC (GMT) | Wednesday, 2 February 2022, 23:00:00 |  | 
Weekly meetings after that, unless canceled.

## Slide 14
Timeline
TG formation | Sep 2020
Call for proposals | Oct 2020
Presentation of proposals | Nov 2020
Hear additional proposals | Jan 2021
Consolidate proposals and develop draft | Mar 2021
Update PAR and hear proposals | May 2021
Resolve PAR comments and draft review | July 2021
Review draft and initiate LB | Sep 2021
LB comment resolution and start recirculation | Nov 2021
Additional LB recirculation | Dec 2021
Start Standard Association ballot | Mar 2022
SA ballot comment resolution and 2 recirculations | May 2022
EC Approval | Jul 2022
RevCom submission (August 11th is the submission date) | Sep 2022