## Slide 1
Project: IEEE P802.15 Working Group for Wireless Speciality Networks (WSN)
Submission Title: TG 3ma January 2022 Closing Plenary Slides
Date Submitted: 24 January 2022
Source: Thomas Kürner TU Braunschweig
Address Schleinitzstr. 22, D-38092 Braunschweig, Germany
Voice:+495313912416, FAX: +495313915192, E-Mail: t.kuerner@tu-bs.de
Re: n/a
Abstract: TG 3ma January 2024 Closing Plenary Slides
Purpose: Closing report to WG 15 closing plenary
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG 3ma January 2022 2021Closing Report

## Slide 3: Meetings/Contributions
2 meetings on Fri AM0 and Mon Am0 (as a joint meeting with SC THz)
Tasks completed (doc. 22/0055r1):
  Election of the TG Officers
  Discussion of changes targeted in the revision
  TG3ma time line
  Drafting of Call for Proposals (doc. 22/0071)

## Slide 4: Election of TG officers
  TG Chair: Thomas Kürner (TUBS)
    Elected by unanimous consent
  TG Vice-Chair: Iwao Hosako (NICT)
    Elected by unanimous consent
  TG Editor: tbd

## Slide 5: WG Motion to affirm TG Chair
Move that 802.15 WG affirms Thomas Kürner as chair of 802.15 TG3ma
Mover: Seconder

## Slide 6: Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  May 2022 Start drafting D0
  July 2022 Starting LB
  September 2022 LB Comment Resolution
  November 2022 Starting SB
  January 2023 SB Comment Resolution
  March 2023 Submission to RevCom

## Slide 7: Next Meetings
  Requested January meetings slots for TG3ma
    Thursday 10 March 2022, AM0 1-3 pm CET
    Friday, 11 March 2022, AM0 1-3 pm CET
    Monday, 14 March 2022, AM0 1-3 pm CET
  Webcons scheduled
    Wednesday, 2 March 2022, 1-3 pm CET