## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication March 2022 Closing Report
Date: 2022-03-15
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the March 2022 virtual meeting.
Abstract

## Slide 3
Monday 14 Jan. AM0 (7-9 a.m. EST, 13-15 CET)
  Reconfirm CRG
  Announce teleconferences
  Status of SA ballot
  Review residual comments
  Continue comment resolution
Tuesday 15 March AM0 (7-9 a.m. EST, 13-15 CET)
  Approve January meeting and teleconference minutes
  Continue comment resolution
  Discuss TG13 timeline
TG13 meetings this week

## Slide 4: TG13 SA ballot status
Initial SA letter ballot
  82% return rate, 95% approval rate
  3 NO votes with 21 MBS comments
  314 comments were received (9 general, 112 technical, 193 editorial)
1st Recirculation
  83% return rate, 98% approval rate
  1 NO vote with 10 MBS comments
  158 comments were received (1 general, 96 technical, 61 editorial)
2nd Recirculation
  84% return rate, 97% approval rate
  2 NO votes with 6 MBS comments
  94 comments were received (0 general, 45 technical, 49 editorial)
All comments were addressed
  11 comments need further homework, work is finalized in CRG meetings

## Slide 5: TG13 CRG Telcos/Telco with 802.1
TG13 CRG Telco dates
  28 March 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  4 April 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  11 April 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  2 May 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
TG13 Telco with 802.1 (tentative)
  11 April 2022, 15:30-17.00 CET (9:30-11:00 ET, 22:30-24:00 KT)

## Slide 6: TG Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D7 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Kai Lennert Bober
  Second: Sang-Kyu Lim
  Result: Motion passed unanimously.

## Slide 7: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D7 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Volker Jungnickel
  Second:
  Result:

## Slide 8: Plan for finalization of TG13 Spec
D7 goes to 3rd recirculation before May
    Should need no further technical changes
    After May: final recirculation
    Plan ist to submit to RevCom in July