**IEEE 802.15**

**Wireless Specialty Networks (WSN)**

|  |  |
| --- | --- |
| Project | IEEE P802.15 Working Group for Wireless Specialty Networks (WSN) |
| Title | **TG4ab Drafting Process** |
| Date Submitted | [15 March, 2022] |
| Source | Clint Powell (Meta), Ben Rolfe (BCA),Clint Chapin (Samsung),David Xun Yang (Huawei)[][Chandler, AZ] | Voice: [+1.480.586.8457]Fax: [--]E-mail: cpowell@ieee.org, ben@blindcreek.com,c.chaplin@samsung.com,david.yangxun@huawei.com |
| Re: | [Description of the process to be used by TG4ab in getting to a ballotable draft and beyond] |
| Abstract | [SAA] |
| Purpose | [SAA] |
| Notice | This document has been prepared to assist the IEEE 802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by 802.15. |

**TG4ab Drafting Process**

* PAR, CSD
* TGD (Technical Guidance Document)
* Contributions Heard
	+ Determine interest in contribution and/or further development
		- Questions/Feedback
		- Collaboration/Consensus Building
		- Straw Polls
* Cut Off Date for Contribution Submissions
	+ PHY High Level Feature Set: May 2022
	+ MAC High Level Feature Set: July 2022
* Develop TFD (Technical Framework Document)
	+ Content development description for inclusion into TFD
		- Collaboration/Consensus Building
* TFD Content Pieces Selection/Determination for Draft
	+ Collaboration/Consensus Building
	+ Straw Polls on Content
	+ Formal Voting
* Develop formal Draft
* TG/WG Informal Draft pre-Review Comment Resolution
* WG Panel Informal Draft Review (optional) Comment Resolution
* Letter Ballot Phase Comment Resolution
	+ MEC Review Comment Resolution
* Sponsor Ballot Phase Comment Resolution

APPROVED DRAFT

* IEEE Editing / Publication Prep
* Publication