## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t March 2022 Closing Report
Date Submitted: 2022-03-16
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Closing Report for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG16t March Plenary Agenda
Two Meeting slots March 8, March 15 PM1
Agenda
  Introductions, Secretary, Review and Approve Agenda
  Policy Review
  Presentation and Review of Contributions related to SRD and SDD
  Presentation and Review of Contributions for Draft
  Adjourn

## Slide 3: Contributions for March
March 8
March 15
2022 | 135 | 1 | TG16t | PHY Layer Design Considerations | Menashe Shahar (Ondas) | 08-Mar-2022 12:17:09 ET
14-Mar-2022 ET | 2022 | 84 | 2 | TG16t | 802.16t System Description Document | Menashe Shahar (Ondas) | 14-Mar-2022 19:18:17 ET | 
14-Mar-2022 ET | 2022 | 33 | 2 | TG16t | 802.16t System Requirements Document | Menashe Shahar (Ondas) | 14-Mar-2022 19:17:16 ET

## Slide 4: Status Update
SRD
Approved latest version 802.15-22-0033r3
SDD
Approved latest version 802.15-22-0084r2
Call for Contributions for Draft – 802.15-22-0112r0
Minutes for March meetings 802.15-22-0153r0

## Slide 5: Next Steps on draft development
Contribution on QPSK Peak to Average Power (for multiple carriers) (with Matlab script) to be uploaded
  Comparing AMC 1x6 from OFDMA PHY in .16 compared to single subcarrier per channel.
  Clarify specific type of QPSK – constant or non-constant envelope.
Contribution for PHY layer draft text before April teleconference

## Slide 6: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Informal TG review of draft | Sept 2022
Working Group Letter Ballot | Jan 2023
Working Group Recirculation Letter Ballot | May 2023
SA Ballot | July 2023
Forward to RevCom | Nov 2023
Request PAR Extension July 2022

## Slide 7: Teleconferences and Future Meetings
April 14, 2022 - 11am PDT, 2pm EDT Teleconference
May Interim
  Three slots PM (Tuesday, Wednesday, Thursday) if meeting is on European time.