## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG4ab March 2022 Closing Report
Date Submitted: March 16, 2022
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
Voice: +1 408 395 7207, E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: UWB Next Generation for 802.15.4
Abstract: Plenary Session Slides
Purpose: Continue to progress the project
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 3: Task Group 15.4ab Virtual Plenary March 2022
March 8th through March 16th 2022

## Slide 4: March Agenda
https://mentor.ieee.org/802.15/dcn/22/15-22-0114-08-04ab-tg-4ab-agenda-march-2022.xlsx
 |  |  |  | Wednesday | Friday | Tuesday |  | Wednesday |  | Thursday |  | Friday |  | Sunday |  |  | Monday |  | Tuesday |  | Wednesday | 
EST | PST | UTC | JST | 2-Mar | 4-Mar | 8-Mar |  | 9-Mar |  | 10-Mar |  | 11-Mar |  | 13-Mar | UTC | JST | 14-Mar |  | 15-Mar |  | 16-Mar | 
5:00 | 2:00 | 10:00 | 19:00 |  |  |  |  |  |  |  |  |  |  |  | 9:00 | 18:00 |  |  |  |  |  | 
6:00 | 3:00 | 11:00 | 20:00 |  |  |  |  |  |  |  |  |  |  |  | 10:00 | 19:00 |  |  |  |  |  | 
7:00 | 4:00 | 12:00 | 21:00 |  |  |  |  | TG7a | AM0 | TG7a | AM0 | SC THz | AM0 |  | 11:00 | 20:00 | TG7a | TG13 | TG7a | TG13 |  | 
8:00 | 5:00 | 13:00 | 22:00 |  |  |  |  |  |  |  |  |  |  |  | 12:00 | 21:00 |  |  |  |  |  | 
9:00 | 6:00 | 14:00 | 23:00 |  |  | WG Opening Meeting |  | TG13 | TG6a | TG13 | TG6a | TG3ma | Joint 6a/4ab/14 |  | 13:00 | 22:00 | TG3ma | TG4ab | TG6a | AM1 | WG Closing Meeting | 
10:00 | 7:00 | 15:00 | 0:00 | 802.15 CAC |  |  |  |  |  |  |  |  |  |  | 14:00 | 23:00 |  |  |  |  |  | 
11:00 | 8:00 | 16:00 | 1:00 |  |  | SC Maint |  | SC WNG |  | SC IETF |  | TG4ab | AM2 |  | 15:00 | 0:00 | Joint 802.15/802.1 |  | SC Maint |  |  | 
12:00 | 9:00 | 17:00 | 2:00 |  |  |  |  |  |  |  |  |  |  |  | 16:00 | 1:00 |  |  |  |  |  | 
13:00 | 10:00 | 18:00 | 3:00 |  |  | TG16t | PM1 | TG15 | PM1 | Joint 14/15/4ab | PM1 | PM1 | PM1 |  | 17:00 | 2:00 | TG15 | PM1 | TG16t | TG4ab |  | 
14:00 | 11:00 | 19:00 | 4:00 |  |  |  |  |  |  |  |  |  |  |  | 18:00 | 3:00 |  |  |  |  |  | 
15:00 | 12:00 | 20:00 | 5:00 |  |  | PM2 | PM2 | TG4cor1 | PM2 | TG14 | PM2 | PM2 | PM2 |  | 19:00 | 4:00 | TG4cor1 | PM2 | PM2 | PM2 |  | 
16:00 | 13:00 | 21:00 | 6:00 |  |  |  |  |  |  |  |  |  |  |  | 20:00 | 5:00 |  |  |  |  |  | 
17:00 | 14:00 | 22:00 | 7:00 |  |  | TG4ab | EV1 | TG4ab | EV1 | TG4ab | EV1 | EV1 | EV1 |  | 21:00 | 6:00 | TG4ab | EV1 | TG4ab | EV1 |  | 
18:00 | 15:00 | 23:00 | 8:00 |  |  |  |  |  |  |  |  |  |  |  | 22:00 | 7:00 |  |  |  |  |  | 
19:00 | 16:00 | 0:00 | 9:00 |  |  | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 |  | 23:00 | 8:00 | EV2 | EV2 | EV2 | EV2 |  | 
20:00 | 17:00 | 1:00 | 10:00 |  |  |  |  |  |  |  |  |  |  |  | 0:00 | 9:00 |  |  |  |  |  | 
21:00 | 18:00 | 2:00 | 11:00 |  |  |  |  |  |  |  |  |  |  |  | 1:00 | 10:00 |  |  |  |  |  | 
22:00 | 19:00 | 3:00 | 12:00 |  |  |  |  |  |  |  |  |  |  |  | 2:00 | 11:00 |  |  |  |  |  | 
23:00 | 20:00 | 4:00 | 13:00 |  |  |  |  |  |  |  |  |  |  |  | 3:00 | 12:00 |  |  |  |  |  | 
15.4ab |  |  |  | 
 | TG4ab Meeting slots |  |  | 
Joint |  |  |  | 
 | Joint meetings with TG4ab |  |  | 

## Slide 5: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 6: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA)
Lead Technical Editor: Billy Verso
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf

## Slide 7: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | 
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `
You are Here >

## Slide 8: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | July 2022
Draft 0 | September 2022
TG draft review and revision complete | November 2022
Working group pre-ballot review complete | January 2022 (before meeting)
First letter ballot | March 2023 (following meeting)
… | 
Near Term Working Milestones

## Slide 9: Technical Contributions

## Slide 10: List of Technical Presentations
https://mentor.ieee.org/802.15/dcn/22/15-22-0073-01-04ab-a-method-to-evaluate-the-quality-of-tof-measurement-for-ir-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0144-01-04ab-use-cases-of-uwb-sensing-proxy-application-in-802-15-4ab.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0150-01-04ab-channel-access-considerations-on-fragmented-uwb-format.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0155-00-04ab-cir-feedback-scheme-for-uwb-sensing.pptx
https://mentor.ieee.org/802.15/dcn/https://mentor.ieee.org/802.15/dcn/22/15-22-0156-00-04ab-discussion-on-nb-assisted-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0169-00-04ab-measurement-based-ban-channel-model-for-xr-applications-part-ii.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0170-00-04ab-discussion-on-uwb-sensing-report.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0072-02-04ab-integrity-protection-to-support-secure-ranging-in-ir-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0173-00-04ab-ack-for-data-communication.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0174-01-04ab-u-nii-band-status-of-japan-for-consideration-to-nb-assisted-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0175-00-04ab-sensing-device.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0177-01-04ab-privacy-issues-in-uwb-sensing.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0178-00-04ab-a-novel-channel-sounding-sequence.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0179-00-04ab-multiple-transmissions-in-a-ranging-slot.ppt
https://mentor.ieee.org/802.15/dcn/22/15-22-0180-00-04ab-recap-of-narrowband-uwb-coupling-mac.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0181-00-04ab-new-data-rates.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0192-00-04ab-nba-uwb-technical-framework-proposal.docx
https://mentor.ieee.org/802.15/dcn/22/15-22-0193-00-04ab-tg4ab-drafting-process.docx

## Slide 11: Next Steps

## Slide 12: Interim TC planning
Call frequency and phase: Weekly on Tuesday 6am PT Commencing 29-March-2022
Call organization: Will cancel if no agenda items received 24 hours prior

## Slide 13: Thanks