## Slide 1: 136th Session of meetings of the IEEE 802.15 Working Group for Wireless Specialty Networks
Closing Report
March 8 - 16, 2022
Held Virtually via Webex (all times in ET)

## Slide 2
802.15 Organization Chart
802.15 WG Chair: Pat Kinney Kinney Consulting
802.15 Vice Chair: Rick Alfvin, Linespeed
802.15 Vice Chair: Clint Powell, Meta
802.15 Vice Chair: Phil Beecher, Wi-SUN Alliance
Task Groups (TGs)
Secretary
Clint Powell, Meta
Working Group Technical Editor
James Gilb
TG13 Gigabit OWC
Chair: Volker Jungnickel
Fraunhofer Heinrich Hertz Institute
STUDY GROUPS (SG):
INTEREST GROUPS (IG)
STANDING COMMITTEES (SC)
SC IETF
Chair: Tero Kivinen, Self
SC WNG
Chair: Ben Rolfe, Blind Creek Associate
SC Maintenance / Rules
Chair: Phil Beecher, Wi-SUN Alliance
SC TeraHertz (THz)
  Chair: Thomas Kürner,
  Technische Universität Braunschweig
To add your name
to the WG/TG/SG/IG reflectors
please go to www.ieee802.org/15
TG16t Narrowband Licensed
Chair: Tim Godfrey, EPRI
TG12 Consolidated 15.4 ULI
Chair: TBD
TG7a Optical Camera
Communication (OCC)
  Chair: Yeong Min Jang, Kookmin Uni
Treasurer
Ben Rolfe, Blind Creek Associates
TG4 2020 Cor1
Chair: Kivinen, self
TG14 (UWB Ad Hoc Network)
Acting Chair: Clint Powell, Meta
TG15 (NB Ad Hoc Network)
Chair: Phil Beecher, Wi-SUN Alliance
SG15.3ma (Revision a)
Chair: Thomas Kürner,
Technische Universität Braunschweig
TG4ab (UWB Next Generation) Chair: Ben Rolfe, Blind Creek Associate
TG6a ED-BAN
Chair: Ryuji Kohno, YNU/YRP-IAI

## Slide 3
IG/Study
groups
Published
Standards
TG without
Approved draft
Discussion Topics
WNG
802.15.4
-2020
802.15.13
MG-OWC
802.15.4w
802.15.14 UWB-AHN
802.15.4aa
802.15.15
NB-AHN
802.15.6a
ED-BAN
802.15.7a OCC
802.15.4ab
UWB-NG
802.15.3ma
Revision
802.15.16t
NB - Lic
802.15.4cor1
.4-2020/Cor1
802.15.3
-2016
802.15.6
-2012
802.15.7
-2018
802.15.3d
802.15.3e
802.15.3f
802.15.4y
802.15.4z
SA
Ballot
WG
Letter Ballot
Published
Amendment

## Slide 4: 802.15 WG Administrative
Voting members: 129
Nearly voting members: 16
Aspirant voting member: 26
802.15 Officer elections were held at the opening meeting of the March session, Tuesday March 8, 2022.
  The WG chair position went to Clint Powell by a vote of 52/0/2
  The WG vice-chair positions went to Phil Beecher with a vote of 39/0/2

## Slide 5: 802.15 WG Administrative
Straw Polls for future sessions (anybody can vote)
1. If the 2022 July Plenary Session is held in Montreal, Canada as an in-person only session, will you attend?
a) Yes 24
b) No 15
c) Abstain 9
d) No Response 11
2. If the 2022 July Plenary Session is held in Montreal, Canada as a mixed-mode session, will you attend:
a) Attend In-person 20
b) Attend Virtually (remotely) 25
c) Will not attend plenary 1
d) No Response 13
3. The 2022 May 802 Wireless Interim Session is scheduled to be held in Warsaw, Poland as a mixed mode session, will you attend?
a) Attend In-person 14
b) Attend Virtually (remotely) 28
c) Will not attend plenary 4
d) No Response `13

## Slide 6: 802.15 WG Subgroup Objectives
TG 3ma – Revision
Objective: revision for 802.15.3, extension of the frequency range to 300 GHz and review the 802.1D references and replace them with 802.1Q as appropriate
TG 4/Cor1 – 802.15.4-2020 Corrigenda
Objective: correction of errors, inconsistencies, and ambiguities
TG 4ab – Next Generation Ultra WideBand (UWB-NG) amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) media access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 7: 802.15 WG Subgroup Objectives
TG 6a – Enhanced Dependability Body Area Network (ED-BAN)
Objective: enhancements to the BAN Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and adds support for vehicle body area networks (VBAN), a coordinator in a vehicle with devices around the vehicular cabin
TG 7a – Optical Camera Communication (OCC)
Objective: high-rate OCC Physical Layer (PHY) using light wavelengths from 10 000 nm to 190 nm delivering data rates up to 100 Mb/s for point-to-point and point-to-multipoint communication.
TG 13 – Multi-Gigabit/sec Optical Wireless Communication (MG-OWC)
Objective: define OWC specifications to enable high data rate transfer among end points at rates up to 10 Gb/s and ranges up to 200 m unrestricted line of site

## Slide 8: 802.15 WG Subgroup Objectives
TG 14 – Impulse Radio Ultra Wideband Wireless Ad Hoc Networks (UWB-AHN)
Objective: focused on impulse radio (IR) Ultra Wideband (UWB) PHY and MAC providing precision ranging capability that is accurate to the centimeter level by including (via. referencing) the 802.15.4 IR UWB functionality into a simple focused specification
TG 15 –Narrow Band Ad Hoc Networks (NB-AHN)
Objective: focused on narrow band ad hoc network PHY and MAC by including (via referencing) functionality and features of 802.15.4 into a simple focused specification
TG 16t –Narrow Band Licensed (NB-Lic)
Objective: specifies new PHY in licensed spectrum with channel bandwidths greater than or equal to 5 kHz and less than 100 kHz focusing on spectrum less than 2 GHz.

## Slide 9: 802.15 WG Subgroup Objectives
SC IETF – Internet Engineering Task Force standing committee
Objective: provides an 802.15 liaison to IETF for projects associated with 802.15 standards
SC THz – TeraHertz (THz)
Objective: follow the developments of THz communications, follow and provide input to the regulatory framework for THz Communications in close cooperation IEEE 802.18 TAG, trigger the start of projects to amend existing and develop new standards for THz Communications
SC Maintenance/Rules
Objective: review errors noted in published standards providing a response/proposal to the 802.15 WG; review the 802.15 WG operations manual and suggest changes to 802.15 WG.
SC WNG – Wireless Next Generation (WNG)
Objective: provides an opportunity to individuals to make technical presentations to the 802.15 WG on new technologies and/or proposals for new projects

## Slide 10: Session Goals Mar 8 - 13, 2022
Task Group 3ma (Revision) (3 AM0 meeting slots)
  If roll-up is available from IEEE SA then start reviewing the roll-up version
  Hearing proposals
Task Group 4/Cor1 (2 meeting slots)
Prepare LB package for 802 EC to start SA Balloting
Task Group 15.4ab (UWB-NG) (5 meeting slots)
Refining technical requirements
Continue Technical discussion
Hear and discuss presentations

## Slide 11: Session Goals Mar 8 - 13, 2022
Task Group 6a (ED-BAN) (3 meeting slots)
Hear and discuss presentations
Respond to all PAR (withdraw/revision) comments
TASK GROUP 7a (OCC) (4 meeting slots)
Working on baseline draft (D0)
Proposal mergers
Commence task group review and comment resolution
TASK GROUP 13 – (MG-OWC) (4 meeting slots)
3rd recirculation resolve comments,
prepare D8.0

## Slide 12: Session Goals Mar 8 - 13, 2022
TASK GROUP 14 – (UWB-AHN) (1 meeting slot)
TG14 Activities will be rolled into TG4ab until new officers identified for TG14 and bandwidth of participants interested in TG14 UWB eases up from high overlap of participants in TG4ab
TASK GROUP 15 – (NB-AHN) (2 meeting slots)
Prepare workshop presentation for external to 802.15
TASK GROUP 16t (NB - Lic) (2 meeting slots)
SRD and SDD Update and Approval
Initiate draft development, call for contributions to Draft

## Slide 13: Session Goals Mar 8 - 13, 2022
Joint 802.1/802.15
  802.1 Presentations
  802.15 Presentations
  Plan for moving ahead
SC THz (1 meeting slot)
Hear 1 – 2 presentations
SC MAINTENANCE (1 meeting slot)
Review any change requests with existing Standards
Review any change requests for the Operations Manual
SC IETF (1 meeting slot)
Discuss IETF activities
SC WNG (1 meeting slot)
Presentations

## Slide 14
Meeting Slots for 802.15 WG March Plenary

## Slide 15: TG 3ma March 2022 Closing Report

## Slide 16: Meetings/Contributions
2 meetings on Fri AM1 and Mon Am1
Listening Proposals:
Iwao Hosako (NICT), Proposal of channel plans of terahertz radio for the 3ma after WRC19 (22/0120)
Thomas Kürner (TU Braunschweig), Proposal to Reference IEEE 802.1Q in IEEE 802.15.3 (22/0127)
Keitarou Kondou (HRCP), Proposal to extend RIFS in IEEE Std 802.15.3d/e (22/0131r1)
Josip Jornet (Northeastern University), Enhancements to the Physical Layer of IEEE 802.15.3d for Increased Data Rate and Coexistence (22/0126)

## Slide 17: Review of Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons AprilMay Roll-up available; start revieweing roll-up
  May 2022 Start drafting D0
  July 2022 Starting LB
  September 2022 LB Comment Resolution
  November 2022 Starting SB
  January 2023 SB Comment Resolution
  March 2023 Submission to RevCom

## Slide 18: Next Meetings
  Requested May meetings slots for TG3ma
    3 time slots early afternoon Warsaw time (to enable online participation as in the last sessions)
  Webcons scheduled
    Wednesday, 20 April 2022, 1-3 pm CEST
    Tuesday, 26 April 2022, 1-3pm CEST
    Wednesday, 4 May 2022, 1-3 pm CEST

## Slide 19: TG 3ma March 2022 Closing Report

## Slide 20: Meetings/Contributions
2 meetings on Fri AM1 and Mon Am1
Listening Proposals:
Iwao Hosako (NICT), Proposal of channel plans of terahertz radio for the 3ma after WRC19 (22/0120)
Thomas Kürner (TU Braunschweig), Proposal to Reference IEEE 802.1Q in IEEE 802.15.3 (22/0127)
Keitarou Kondou (HRCP), Proposal to extend RIFS in IEEE Std 802.15.3d/e (22/0131r1)
Josip Jornet (Northeastern University), Enhancements to the Physical Layer of IEEE 802.15.3d for Increased Data Rate and Coexistence (22/0126)

## Slide 21: Review of Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons AprilMay Roll-up available; start revieweing roll-up
  May 2022 Start drafting D0
  July 2022 Starting LB
  September 2022 LB Comment Resolution
  November 2022 Starting SB
  January 2023 SB Comment Resolution
  March 2023 Submission to RevCom

## Slide 22: Next Meetings
  Requested May meetings slots for TG3ma
    3 time slots early afternoon Warsaw time (to enable online participation as in the last sessions)
  Webcons scheduled
    Wednesday, 20 April 2022, 1-3 pm CEST
    Tuesday, 26 April 2022, 1-3pm CEST
    Wednesday, 4 May 2022, 1-3 pm CEST

## Slide 23: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).

## Slide 24: Task Group 15.4ab Virtual Plenary March 2022
March 8th through March 16th 2022

## Slide 25: March Agenda
https://mentor.ieee.org/802.15/dcn/22/15-22-0114-08-04ab-tg-4ab-agenda-march-2022.xlsx
 |  |  |  | Wednesday | Friday | Tuesday |  | Wednesday |  | Thursday |  | Friday |  | Sunday |  |  | Monday |  | Tuesday |  | Wednesday | 
EST | PST | UTC | JST | 2-Mar | 4-Mar | 8-Mar |  | 9-Mar |  | 10-Mar |  | 11-Mar |  | 13-Mar | UTC | JST | 14-Mar |  | 15-Mar |  | 16-Mar | 
5:00 | 2:00 | 10:00 | 19:00 |  |  |  |  |  |  |  |  |  |  |  | 9:00 | 18:00 |  |  |  |  |  | 
6:00 | 3:00 | 11:00 | 20:00 |  |  |  |  |  |  |  |  |  |  |  | 10:00 | 19:00 |  |  |  |  |  | 
7:00 | 4:00 | 12:00 | 21:00 |  |  |  |  | TG7a | AM0 | TG7a | AM0 | SC THz | AM0 |  | 11:00 | 20:00 | TG7a | TG13 | TG7a | TG13 |  | 
8:00 | 5:00 | 13:00 | 22:00 |  |  |  |  |  |  |  |  |  |  |  | 12:00 | 21:00 |  |  |  |  |  | 
9:00 | 6:00 | 14:00 | 23:00 |  |  | WG Opening Meeting |  | TG13 | TG6a | TG13 | TG6a | TG3ma | Joint 6a/4ab/14 |  | 13:00 | 22:00 | TG3ma | TG4ab | TG6a | AM1 | WG Closing Meeting | 
10:00 | 7:00 | 15:00 | 0:00 | 802.15 CAC |  |  |  |  |  |  |  |  |  |  | 14:00 | 23:00 |  |  |  |  |  | 
11:00 | 8:00 | 16:00 | 1:00 |  |  | SC Maint |  | SC WNG |  | SC IETF |  | TG4ab | AM2 |  | 15:00 | 0:00 | Joint 802.15/802.1 |  | SC Maint |  |  | 
12:00 | 9:00 | 17:00 | 2:00 |  |  |  |  |  |  |  |  |  |  |  | 16:00 | 1:00 |  |  |  |  |  | 
13:00 | 10:00 | 18:00 | 3:00 |  |  | TG16t | PM1 | TG15 | PM1 | Joint 14/15/4ab | PM1 | PM1 | PM1 |  | 17:00 | 2:00 | TG15 | PM1 | TG16t | TG4ab |  | 
14:00 | 11:00 | 19:00 | 4:00 |  |  |  |  |  |  |  |  |  |  |  | 18:00 | 3:00 |  |  |  |  |  | 
15:00 | 12:00 | 20:00 | 5:00 |  |  | PM2 | PM2 | TG4cor1 | PM2 | TG14 | PM2 | PM2 | PM2 |  | 19:00 | 4:00 | TG4cor1 | PM2 | PM2 | PM2 |  | 
16:00 | 13:00 | 21:00 | 6:00 |  |  |  |  |  |  |  |  |  |  |  | 20:00 | 5:00 |  |  |  |  |  | 
17:00 | 14:00 | 22:00 | 7:00 |  |  | TG4ab | EV1 | TG4ab | EV1 | TG4ab | EV1 | EV1 | EV1 |  | 21:00 | 6:00 | TG4ab | EV1 | TG4ab | EV1 |  | 
18:00 | 15:00 | 23:00 | 8:00 |  |  |  |  |  |  |  |  |  |  |  | 22:00 | 7:00 |  |  |  |  |  | 
19:00 | 16:00 | 0:00 | 9:00 |  |  | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 |  | 23:00 | 8:00 | EV2 | EV2 | EV2 | EV2 |  | 
20:00 | 17:00 | 1:00 | 10:00 |  |  |  |  |  |  |  |  |  |  |  | 0:00 | 9:00 |  |  |  |  |  | 
21:00 | 18:00 | 2:00 | 11:00 |  |  |  |  |  |  |  |  |  |  |  | 1:00 | 10:00 |  |  |  |  |  | 
22:00 | 19:00 | 3:00 | 12:00 |  |  |  |  |  |  |  |  |  |  |  | 2:00 | 11:00 |  |  |  |  |  | 
23:00 | 20:00 | 4:00 | 13:00 |  |  |  |  |  |  |  |  |  |  |  | 3:00 | 12:00 |  |  |  |  |  | 
15.4ab |  |  |  | 
 | TG4ab Meeting slots |  |  | 
Joint |  |  |  | 
 | Joint meetings with TG4ab |  |  | 

## Slide 26: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 27: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA)
Lead Technical Editor: Billy Verso
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf

## Slide 28: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | 
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `
You are Here >

## Slide 29: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | July 2022
Draft 0 | September 2022
TG draft review and revision complete | November 2022
Working group pre-ballot review complete | January 2022 (before meeting)
First letter ballot | March 2023 (following meeting)
… | 
Near Term Working Milestones

## Slide 30: Technical Contributions

## Slide 31: List of Technical Presentations
https://mentor.ieee.org/802.15/dcn/22/15-22-0073-01-04ab-a-method-to-evaluate-the-quality-of-tof-measurement-for-ir-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0144-01-04ab-use-cases-of-uwb-sensing-proxy-application-in-802-15-4ab.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0150-01-04ab-channel-access-considerations-on-fragmented-uwb-format.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0155-00-04ab-cir-feedback-scheme-for-uwb-sensing.pptx
https://mentor.ieee.org/802.15/dcn/https://mentor.ieee.org/802.15/dcn/22/15-22-0156-00-04ab-discussion-on-nb-assisted-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0169-00-04ab-measurement-based-ban-channel-model-for-xr-applications-part-ii.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0170-00-04ab-discussion-on-uwb-sensing-report.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0072-02-04ab-integrity-protection-to-support-secure-ranging-in-ir-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0173-00-04ab-ack-for-data-communication.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0174-01-04ab-u-nii-band-status-of-japan-for-consideration-to-nb-assisted-uwb.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0175-00-04ab-sensing-device.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0177-01-04ab-privacy-issues-in-uwb-sensing.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0178-00-04ab-a-novel-channel-sounding-sequence.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0179-00-04ab-multiple-transmissions-in-a-ranging-slot.ppt
https://mentor.ieee.org/802.15/dcn/22/15-22-0180-00-04ab-recap-of-narrowband-uwb-coupling-mac.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0181-00-04ab-new-data-rates.pptx
https://mentor.ieee.org/802.15/dcn/22/15-22-0192-00-04ab-nba-uwb-technical-framework-proposal.docx
https://mentor.ieee.org/802.15/dcn/22/15-22-0193-00-04ab-tg4ab-drafting-process.docx

## Slide 32: Next Steps

## Slide 33: Interim TC planning
Call frequency and phase: Weekly on Tuesday 6am PT Commencing 29-March-2022
Call organization: Will cancel if no agenda items received 24 hours prior

## Slide 34: IEEE 802.15 TG6a Closing Report Virtual Plenary Meeting March 16th, 2022 Ryuji Kohno Yokohama National University(YNU), YRP International Alliance Institute(YRP-IAI)

## Slide 35: Objectives of TG15.6a – Enhanced Dependability Body Area Network (ED-BAN)
Objective: Enhancements to the BAN Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and adds support for vehicle body area networks (VBAN), a coordinator in a vehicle with devices around the vehicular cabin.
Action:
Answer for Comments from EC and other 802 WGs for Revision PAR & CSD
Update of CSD and TRD for the Revision 802.15.6ma
Channel model, PHY and MAC documentation for revision
Feasibility of TSN of 802.1 in MAC and interference mitigation in PHY and MAC
Joint Meeting with other groups for harmonization to resolve common problems
Next Things to Do：
Complete all documents for revision

## Slide 36: TG15.6a Session Schedule for 8-16, March 2022
TG15.6a has three own sessions and one joint session such as
Session1: AM1 9:00-11:00 EST, March 9(WED), 23:00-01:00 JST March 9(WED) -10(THU)
Session2 AM1 9:00-11:00 EST, March 10(THU), 23:00-01:00 JST March 10(THU) -11(FRI )
Joint Session TG6a,TG4ab,TG14:AM1 9:00-11:00 March 11(FRI) EST, 23:00-01:00 JST March 11(FRI) -12(SAT )
Session3: AM1 9:00-11:00 EST, March 15(TUE), 22:00-24:00 JST March 15(TUE)

## Slide 37: Meeting Accomplishments
TG15.6a meeting call to order
Call for essential patents and policies & procedures reminder
Approve last meeting minutes: TG 15.6a Meeting Minutes for January 2022 doc.#15-22-0093-01-06a
Agenda of TG15.6a March Meeting doc.#15-22-0107-08-06a
Review
  Revision PAR for IEEE802.15.6ma doc.#15-22-0063-00-06a
  2. Revision CSD for IEEE802.15.6ma doc.#15-22-0064-00-06a
  3. Summary of Channel and Environment Model doc.#15-22-0091-01-06a
  MAC Bridging for Time-Sensitive Networking of 802.15.6a doc.#15-22-0024-01-06a
  Interference modeling in the Technical Requirements Document doc.#15-22-0052-00-06a
  Coordinator-to-coordinator communication for Body Area Networks doc.#15-21-0582-02-06a
  Presentation
  Improving the Security of the IEEE 802.15.6 Standard for Medical BANs. doc.#15-22-0166-00-06a
  MAC Bridging for Time-Sensitive Networking of 802.15.6a doc.#15-22-0024-00-06a
  Pseudo-Cyclic Dynamic Channel Model of UWB-BAN doc.#15-22-0032-00-06a
  5. Harmonization among TG 15.6a, TG 15.4ab, and TG15.14 using UWB PHY doc:#15-21-0497-02-06a
  6. MAC Solution for Coexisting BANs and Other Networks with MAC-Bridge and Integrated Terminal 21-0245-02-06a
Discussion
1. Agenda of Joint Session among 15.6a, 4ab and .14 doc.#15-22-0130-01
2. Review of Joint Session of 802.1 and 802.15 doc.#15-22-0171-01
3. Review and answer for comments for the Revision from EC and other 802 WGs doc.#15-22-0167-03
4. PAR of the Revision draft doc.#15-22-0088-01
5. CSD of the Revision draft doc.#15-22-0087-01
Motion
1. TG Motion to approve responses to 802.1, .3, and .11 WGs to the PAR and CSD revision .#15-22-0187-01
2 TG Motion to approve the updated PAR Revision and CSD according to resolutions to comments from 802.1, .3, and .11 WGs doc.#15-22-0188-01
3. WG Motion to approve responses to 802.1, .3, and .11 WGs to the PAR and CSD revision .#15-22-0190-01
4. WG Motion to approve the updated PAR Revision and CSD according to resolutions to comments from 802.1, .3, and .11 WGs doc.#15-22-0190-01

## Slide 38: Task Group Motion #1 doc.#15-22-0187-01
Request that the responses contained in document 15-22-0167-03-006a to comments from 802.1, 802.3 and 802.11 WGs to the P802.15.6 PAR Revision and CSD contained in documents 15-22-0088-00-006a and 15-22-00087-03-006a, respectively, be approved for submission to the WG for its approval.
The 802.15 working group chair and technical editor are authorized to make additional modifications to the responses as needed.
Move: Marco Second: Minsoo Kim
Unanimous consent, motion carries.

## Slide 39: Task Group Motion #2 doc.#15-22-0188-01
Request that the PAR Revision and CSD contained in documents 15-22-0088-01-006a and 15-22-00087-03-006a, respectively, be approved for submission to the WG for its approval and that the EC be requested to forward the PAR to NesCom.
The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR and CSD as needed to reflect EC discussion at its closing meeting.
Move: Marco Second: Minsoo Kim
Unanimous consent, motion carries.

## Slide 40: Working Group Motion #3
Move that the PAR Withdraw contained in document [15-22-0067-00], be approved by the IEEE 802.15 WG and that the EC be requested to forward the PAR Withdraw to NesCom.
The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR Withdraw as needed to reflect EC discussion at its closing meeting.
Moved by Ryuji Kohno
Seconded by Phil Beecher
Approve: 47 Abstain: 4 No: 0
Successfully approved.

## Slide 41: Working Group Motion #4
Request that the responses contained in document 15-22-0167-03-006a to comments from 802.1, 802.3 and 802.11 WGs concerning the P802.15.6 PAR Revision and CSD contained in documents 15-22-0088-00-006a and 15-22-00087-03-006a, respectively, be approved by the WG.
The 802.15 working group chair and technical editor are authorized to make additional modifications to the responses as needed.
Moved by Ryuji Kohno
Seconded by Phil Beecher
Approve: 40 Abstain: 9 No: 0
Successfully approved.

## Slide 42: Working Group Motion #5
Request that the PAR Revision and CSD contained in documents 15-22-0088-01-006a and 15-22-00087-03-006a, respectively, be approved by the IEEE 802.15 WG and that the EC be requested to forward the PAR to NesCom.
The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR and CSD as needed to reflect EC discussion at its closing meeting.
Moved by Ryuji Kohno
Seconded by Phil Beecher
Approve: 42 Abstain: 7 No: 1
Successfully approved.

## Slide 43: TG15.6a Session Schedule for 8-15, March 2022
 | March 8th Tuesday | March 9th Wednesday | March 10th Thursday | March 11yh Friday | March 15th Tuesday | March 16th Wednesday
EST 9:00AM-11:00AM JST 11:00PM-1:00AM+1day | IEEE802.15 Opening Plenary | AM1 TG15.6a Session 1 | AM1 TG15.6a Session 2 | AM1 Joint Session TG15.6a, 4ab, &TG14 | AM1 TG15.6a Session 3 | IEEE802.15 Closing Plenary
1. TG 15.6a Session1, Wed AM1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 AM - 11:00 AM Wednesday,March 9th, 2022 (UTC-04:00) Eastern Time, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11:00 PM Wed March 9th- 01:00 AM Thu March 10th, 2022 (UTC+9:00) Japan & Korean Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting link: https://ieeesa.webex.com/ieeesa/j.php?MTID=md4f06fd011ccb38a5b158a99672fed00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting number: 2346 045 3472 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Password: 80215TG6a |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2. TG 15.6a Session2 Thu AM1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 AM - 11:00 AM Thu, March 10th, 2022 (UTC-04:00) Eastern Time, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11:00 PM Thu March 10th- 01:00 AM Fri March 11th, 2022 (UTC+9:00) Japan & Korean Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting link: https://ieeesa.webex.com/ieeesa/j.php?MTID=md4f06fd011ccb38a5b158a99672fed00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting number: 2346 045 3472 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Password: 80215TG6a |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3. Joint Session among TG 15.6a, 4ab and TG15.14. Fri AM1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 AM - 11:00 AM Fri, March 11th, 2022 (UTC-04:00) Eastern Time, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11:00 PM Fri March 11th- 01:00 AM Sat March 22nd, 2022 (UTC+9:00) Japan & Korean Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting link: https://ieeesa.webex.com/ieeesa/j.php?MTID=ma97cf1a99f2c4db508689ed5398908db |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting number: 2336 469 6959 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Password: 80215JNT6a4ab14 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4. TG 15.6a Session3 Tue AM1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9:00 AM - 11:00 AM Tue, March 15th, 2022 (UTC-04:00) Eastern Time, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10:00 PM - 12:00 PM Tue, March 15th, 2022 (UTC+9:00) Japan & Korean Time |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting link: https://ieeesa.webex.com/ieeesa/j.php?MTID=md4f06fd011ccb38a5b158a99672fed00 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Meeting number: 2346 045 3472 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Password: 80215TG6a |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 44: Contributions
TG15.6a opening report for March 2022 meeting 15-22-0106-02-06a
TG15.6a Agenda of March Meeting in 2022 15-22-0107-08-06a
Summary of Channel and Environment Model 15-22-0091-01-06a
MAC Bridging for Time-Sensitive Networking of 15-22-0024-01-06a
Improving the Security of the IEEE 802.15.6 Standard for Medical BANs. 15-22-0166-00-06a
Agenda of Joint Session among 15.6a, 4ab and .14 15-22-0130-01
Review of Joint Session of 802.1 and 802.15 15-22-0171-01-06a
Review and answer for comments for the Revision from EC and other 802 WGs 15-22-0167-03-06a
PAR of the Revision draft 15-22-0088-01-06a
CSD of the Revision draft 15-22-0087-01-06a
TG Motion to approve responses to 802.1, .3, and .11 WGs to the PAR and CSD revision 15-22-0187-01
TG Motion to approve the updated PAR Revision and CSD according to resolutions to comments from 802.1, .3, and .11 WGs 15-22-0188-01-06a
TG15.6a Meeting Minutes for March 2022 15-22-0191-00-06a
TG15.6a Closing Report for March 2022 15-22-0190-00-06a

## Slide 45: May Meeting
IEEE 802 ELECTRONIC PLENARY, May 8-13, 2022
Due to the ongoing COVID-19 pandemic, the March 2022 IEEE 802 Plenary will be held electronically.
The dates and times of specific WG and TAG meetings will be provided by the Working Group Chairs. Information is available at https://ieee802.org/802tele_calendar.html
Participating Working Groups: 802.11, 802.15, 802.18, 802.19, 802.24
TG15.6a will hold three sessions in May meeting while one or two joint sessions with 4ab and 14.

## Slide 46: Contacts and Conference call
Chair; Ryuji Kohno, YNU/YRP-IAI
kohno@ynu.ac.jp, Kohno@yrp-iai.jp
Vice-Chair; Marco Hernandez, YRP-IAI
Marco.Hernandez@ieee.org
3. Secretary; Takumi Kobayashi, YNU/TCU
kobayashi-takumi-ch@ynu.ac.jp
Technical Editor; Minsoo Kim, YRP-IAI
minsoo@minsookim.com
Marco Hernandez, YRP-IAI
Marco.Hernandez@ieee.org

## Slide 47
IEEE 802.15.7a Higher Rate, Longer Range OCC TG Closing report March 16, 2022

## Slide 48: Accomplishment for the meeting
4 Slots (on Wed., Thu., Mon. and Tue.)
1st Slot:
  Approval for January Meeting Minutes (132-00)
  Approval Meeting Objectives and Agenda Approval (148-00)
  Hear contributions
    Draft D1-PHY VII specifications (146-00)
    Draft D1-PHY VIII specifications (147-00)

## Slide 49: Accomplishment for the meeting
2nd Slot:
  Approval Meeting Objectives and Agenda Approval (148-01)
  Hear contributions
    Introduction to IEEE 802.15.7 Standard (160-00)
    Draft D1- Annex: PHY VII, VIII waveforms decoding guide (157-00)
    Draft D1-Annex: Deep learning for OCC receiver (158-00).
    Draft D0- Combined document (159-00)

## Slide 50: Plan for May Meeting
4 slots (7:00 AM on Wed.,Thur., Mon., Tue.)
Commence task group review and comment resolution.

## Slide 51
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Closing Report for the March 2022 virtual meeting.
Abstract

## Slide 52
Monday 14 Jan. AM0 (7-9 a.m. EST, 13-15 CET)
  Reconfirm CRG
  Announce teleconferences
  Status of SA ballot
  Review residual comments
  Continue comment resolution
Tuesday 15 March AM0 (7-9 a.m. EST, 13-15 CET)
  Approve January meeting and teleconference minutes
  Continue comment resolution
  Discuss TG13 timeline
TG13 meetings this week

## Slide 53: TG13 SA ballot status
Initial SA letter ballot
  82% return rate, 95% approval rate
  3 NO votes with 21 MBS comments
  314 comments were received (9 general, 112 technical, 193 editorial)
1st Recirculation
  83% return rate, 98% approval rate
  1 NO vote with 10 MBS comments
  158 comments were received (1 general, 96 technical, 61 editorial)
2nd Recirculation
  84% return rate, 97% approval rate
  2 NO votes with 6 MBS comments
  94 comments were received (0 general, 45 technical, 49 editorial)
All comments were addressed
  11 comments need further homework, work is finalized in CRG meetings

## Slide 54: TG13 CRG Telcos/Telco with 802.1
TG13 CRG Telco dates
  28 March 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  4 April 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  11 April 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  2 May 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
TG13 Telco with 802.1 (tentative)
  11 April 2022, 15:30-17.00 CET (9:30-11:00 ET, 22:30-24:00 KT)

## Slide 55: TG Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D7 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Kai Lennert Bober
  Second: Sang-Kyu Lim
  Result: Motion passed unanimously.

## Slide 56: WG Motion to reconfirm CRG
Move that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D7 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Volker Jungnickel
  Second:
  Result:

## Slide 57: Plan for finalization of TG13 Spec
D7 goes to 3rd recirculation before May
    Should need no further technical changes
    After May: final recirculation
    Plan ist to submit to RevCom in July

## Slide 58: TG 14 March 2022 Closing Report

## Slide 59: Status Update
Approved as Task Group at Sept. 2021 SASB Series
Re-Announcing call for TG14 officers
  Chair, Secretary are needed to conduct mtgs. & calls
  Interested parties should contact Pat Kinney and Clint Powell
  Clint Powell (Meta) will continue as acting Chair in the interim
802.15 outreach conducted in Jan. 2022 is being communicated within upper layer standards development organizations and consortiums

## Slide 60: Next Steps
Ramp up work as Task Group (pending Chair, Sec.)
  Coordinate with TG15, TG4ab, TG6a
  Identify Content for TG14
    Using example template developed by TG15 to identify relevant portions of 802.15.4 to include in the TG14 draft
Work via Interim telecons and virtual interim/plenary meetings
Continue participating in coordinated preparation of IEEE Webinar on 802.15 TG4ab, TG14, TG15 with other TG Chairs and IEEE Staff
  Target Webinar Dates and Times
    Wed. 4/20, afternoon Pacific: Live Session + Live Q&A
    Thurs. 4/21, evening Pacific: Live Session + Live Q&A
    1 Webinar Session (w/o the Q&A) will be made available for playback

## Slide 61: Achievements
  Conducted Opening and Reviewed P&P
  Approved Jan. 2022 Mins.
    https://mentor.ieee.org/802.15/dcn/22/15-22-0096-00-0014-2022-jan-interim-tg14-mtg-mins.docx
  Approved March 2022 Mtg. Agenda
    15-22-0035-01-0014-2022
  Status Update Given
  Next Steps Discussed
  Any other Business Discussed

## Slide 62: TG14 Regular Calls
Bi-weekly calls (placeholder):
  Starting Wed. 6th, April @ 7am Pacific

## Slide 63: TG 15 March 2022 Closing Report

## Slide 64: Goals - Agenda by Day
Wednesday, March 9
  Open, P&P, TG15 Mtgs. this week
  Approve Agenda
  Approve January 2022 Minutes - https://mentor.ieee.org/802.15/dcn/22/15-22-0151-00-0015-tg15-january-minutes.docx
  Status Update (include call for officers)
  Any Presentations?
  Recess
Thursday, March 10, Joint Meeting with TG4ab, TG14, TG15
  Discuss IEEE Webinar
  Any other Business
Monday March 14
  Any Presentations?
  Next Steps
  Any other Business
  Adjourn

## Slide 65: CSD and PAR
CSD
  https://mentor.ieee.org/802.15/dcn/21/15-21-0301-01-0015-sg15-draft-csd-for-ns-nb.docx
Approved PAR
https://development.standards.ieee.org/myproject-web/public/view.html#pardetail/9254

## Slide 66: 802.15 TG15 PAR
5.2 Scope of proposed standard: This standard specifies the physical layer (PHY) and medium access control (MAC) sublayer for wireless ad hoc network connectivity with fixed, portable, and moving devices with very low energy consumption requirements. PHYs are defined for devices operating in a variety of regulatory domains.
5.4 Purpose: The standard provides for low complexity, low cost, low power consumption, low energy consumption wireless connectivity among inexpensive devices, with PHY and MAC sublayer using frequency shift keying (FSK), direct sequence spread spectrum (DSSS), and orthogonal frequency division multiplexing (OFDM) modulation, especially targeting the communications requirements of what is now commonly referred to as the Internet of Things.
5.5 Need for the Project: The 802.15.4-2020 standard, including the 802.15.4w-2020, 802.15.4y-2021, and 802.15.4z-2020 amendments, hereafter referred to collectively as 802.15.4-2020, is extensively implemented and has been adopted for an increasingly diverse range of applications commonly referred to as the Internet of Things. However, 802.15.4-2020 has become extremely difficult to understand, amend or enhance. Recently it has become clear that the wireless ad hoc network functionality and features have become increasingly complex to support inside the framework of 802.15.4-2020. The inclusion by reference of wireless ad hoc network functionality and features into a new standard (802.15.15) improves the accessibility and comprehension of the standard and more easily enables further amendments and enhancements.

## Slide 67: March. Plenary Mtg. Goals
3rd official meeting as a TG
Continue with TG activities
3 slots
  ≈ 1 administrivia
  + 1 joint session with .4ab/.15
  ≈ 1 to work on content development if any contributions.

## Slide 68: Outreach for TG15
CSA
ETSI TG28
ETSI TG34
ETSI TS102 887
IEEE 1901.1+2
IETF: 6tisch
IETF: 6lo
IETF: Roll
IP500
ISA SP100
ISO/IEC JTC1/ SC31/WG4
JUTA
Thread
TIA TR51
Wi-SUN
WIA
WirelessHART
Outreach to the following organisations:
Call for participation - see next slide

## Slide 69: Outreach for TG15
Subject: Call for Participation in IEEE 802.15 TG15
Dear [],
As you may be aware, the IEEE Standards Board has recently approved Project IEEE P802.15.15. The approved Project Authorization Requests is available here: https://standards.ieee.org/project/802_15_15.html
As described in the 802.15.15 PAR, “802.15.4-2020 has become extremely difficult to understand, amend or enhance. Recently it has become clear that the wireless ad hoc network functionality and features have become increasingly complex to support inside the framework of 802.15.4-2020”.
The goal for 802.15 TG15 is to 1) identify functionality from IEEE 802.15.4-2020 which is currently in use or intended for use in wireless ad hoc networks, either in derived standards, or in specifications adopted by industry consortia, and 2) to create a new standard that references, in a structured way, only the relevant functionality from IEEE 802.15.4-2020.
IEEE 802.15 TG15 is currently focused on identifying the relevant content and discuss how best to present this in the final specification to improve the ease of use. We would welcome the participation of all stakeholders who are using 802.15.4 functionality, as their contributions will help to make 802.15.15 a clearer, more concise and more easily implementable standard. IEEE 802 participation is by individual, so we would be grateful if you would share this Call for Participation with your members.
Interested parties may wish to subscribe to the 802.15 TG15 mailing list [here] to receive additional information and announcements of conference calls etc.: https://grouper.ieee.org/groups/802/15/pub/Subscribe.html
Please do not hesitate to contact me if you or members of your organizations have any questions, or plan to contribute to this effort during our meetings and calls.

## Slide 70: Work on Content for Draft
Documents :
15-21-0485-00-0015-revised-pics-for-nb-ns-example.xlsx
15-21-0483-00-0015-discussion-on-specification-development.pptx
No contributions received

## Slide 71: Goals - Agenda for Monday March 14
  Any Presentations? None received
  Next Steps
    Webinar: https://ieeesa.io/802-15-4-Webinar.
      Wednesday, 20 April 2022 | 19:00 UTC 3:00 PM EDT
      Friday, 22 April 2022 | 05:00 UTC. 1:00 AM EDT
    Call for participation to stakeholder groups
    SC Maintenance will start work on PAR for 802.15.4 Revision
  Any other Business ?
  Adjourn

## Slide 72: Achievements
  Approved January meeting minutes
  Gave Status Update
  No Presentations
  Next Steps
    Webinar: https://ieeesa.io/802-15-4-Webinar.
      Wednesday, 20 April 2022 | 19:00 UTC 3:00 PM EDT
      Friday, 22 April 2022 | 05:00 UTC. 1:00 AM EDT
    Call for participation to stakeholder groups
    SC Maintenance will start work on PAR for 802.15.4 Revision
  No other Business.

## Slide 73: Weekly Calls
Bi-weekly calls (placeholder):
  Monday: @ 7am Pacific, subject to stakeholder interest
  Currently none are scheduled

## Slide 74: TG 16t March 2022 Closing Report

## Slide 75: TG16t March Plenary Agenda
Two Meeting slots March 8, March 15 PM1
Agenda
  Introductions, Secretary, Review and Approve Agenda
  Policy Review
  Presentation and Review of Contributions related to SRD and SDD
  Presentation and Review of Contributions for Draft
  Adjourn

## Slide 76: Contributions for March
March 8
March 15
2022 | 135 | 1 | TG16t | PHY Layer Design Considerations | Menashe Shahar (Ondas) | 08-Mar-2022 12:17:09 ET
14-Mar-2022 ET | 2022 | 84 | 2 | TG16t | 802.16t System Description Document | Menashe Shahar (Ondas) | 14-Mar-2022 19:18:17 ET | 
14-Mar-2022 ET | 2022 | 33 | 2 | TG16t | 802.16t System Requirements Document | Menashe Shahar (Ondas) | 14-Mar-2022 19:17:16 ET

## Slide 77: Status Update
SRD
Approved latest version 802.15-22-0033r3
SDD
Approved latest version 802.15-22-0084r2
Call for Contributions for Draft – 802.15-22-0112r0
Minutes for March meetings 802.15-22-0153r0

## Slide 78: Next Steps on draft development
Contribution on QPSK Peak to Average Power (for multiple carriers) (with Matlab script) to be uploaded
  Comparing AMC 1x6 from OFDMA PHY in .16 compared to single subcarrier per channel.
  Clarify specific type of QPSK – constant or non-constant envelope.
Contribution for PHY layer draft text before April teleconference

## Slide 79: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Informal TG review of draft | Sept 2022
Working Group Letter Ballot | Jan 2023
Working Group Recirculation Letter Ballot | May 2023
SA Ballot | July 2023
Forward to RevCom | Nov 2023
Request PAR Extension July 2022

## Slide 80: Teleconferences and Future Meetings
April 14, 2022 - 11am PDT, 2pm EDT Teleconference
May Interim
  Three slots PM (Tuesday, Wednesday, Thursday) if meeting is on European time.

## Slide 81: SC THz March 2022 Closing Report

## Slide 82: Meetings/Contributions
1 meeting on Fri AM0
Listening contributions:
  Atsushi Kanno (NICT): Draft channel plan of 500-GHz fixed wireless system (22/0116)

## Slide 83: Next Meetings
  Requested May meetings slots for SC THz:
    1 time slot early afternoon Warsaw time (to enbale online participation as in the porevious sessions)

## Slide 84: SC Maintenance March 2022 Closing Report

## Slide 85: SC Meeting Objectives – Agenda
    March 8, 2022
    Policy and Procedure
    Approve Agenda
    Review any change requests for Existing Standards - none received
    Review any change requests for Operations Manual - none received
    Create a list of issues, and other items to address during standards (802.15.4) revisions – Presentation from Ben Rolfe
    Recess
    March 15, 2022
    Templates for SA ballot submissions - review
    Document templates – review
    A.o.B.
    Adjourn
Notes: March 22
Page 85

## Slide 86: 802.15.4 topics
    802.15.4 Revision
      Some issues have been identified. Should be considered in forthcoming revision.
      List of Items identified
        Folding back in fixes, enhancements based on empirical evidence / usage, e.g. mode switch.
        Channel page/numbering – is it used? (Clause 12?) How do we fix it? (call for contributions for March session)
        Check Table F.1 is correct and complete.
      Presentation by Ben Rolfe – “82.15-22-0136-00 – lingering items”
      Beecher will post a spreadsheet to capture list of issues – will include field for a mentor reference(s) to presentation
      We will reach out to Alliances for details and additional items
Notes: March 22
Page 86

## Slide 87: SC IETF March 2022 Closing Report

## Slide 88
Agenda for March
Discuss what will happen in IETF 113 Vienna (March 19 – 25, 2022)

## Slide 89
IETF 113
IETF 113 will be held between Monday 19th of March and Friday 25th of March.
This hybrid meeting will be held in Vienna.
Registration is still open:
  https://www.ietf.org/how/meetings/register/

## Slide 90
Working groups to cover
6tisch - IPv6 over the TSCH mode of IEEE 802.15.4e
Raw - Reliable and Available Wireless
6lo - IPv6 over Networks of Resource-constrained Nodes
Roll - Routing Over Low power and Lossy networks
Suit - Software Updates for Internet of Things
Lpwan - IPv6 over Low Power Wide-Area Networks
Lake - Lightweight Authenticated Key Exchange
Anima – Autonomic Networking Integrated Model and Approach

## Slide 91
6tisch -IPv6 over the TSCH mode of IEEE 802.15.4e
All documents are now out as RFC.
The working group will most likely be closed soon (I have no idea why this group is still open).

## Slide 92
Raw - Reliable and Available Wireless
Will meet in IETF 113
    No agenda posted yet
  L-Band Digital Aeronautical Communications System (publication requested)
      Air-to-Ground and Air-to-Air plane communications
      draft-ietf-raw-ldacs
  Raw Technologies
      Wi-Fi 6, IEEE Std 802.15.4 TSCH, 3GPP 5G, LDACS
      draft-ietf-raw-technologies (in WG Last call), draft-ietf-raw-architecture/
  Use Cases (publication requested)
      Aeronautical Communications, Amusement Parks, Wireless for Industrial Applications, Pro Audio and Video, Wireless gaming, UAV platooning and control, Edge Robotics control, Emergencies: Instrumented emergency vehicle
      draft-ietf-raw-use-cases
    Operations, Adminstration and Maintenance features for RAW
      New draft listing the requirements of the operation, adminstration and maintenance features recommended to construct a predictable communications infrastructure on top of a collection of wireless segments.
      draft-ietf-raw-oam-support

## Slide 93
6lo - IPv6 over Networks of Resource-constrained Nodes
Will meet in IETF 113
  No agenda posted yet
Most of stuff submitted for publication.
New work on SCHC-compressed packets over IEEE 802.15.4 networks:
    draft-gomez-6lo-schc-15dot4/

## Slide 94
Roll - Routing Over Low power and Lossy networks
Will meet in IETF 113
  No agenda posted yet
  Do have interms
Published the documents 6tisch was waiting.

## Slide 95
Suit - Software Updates for Internet of Things
Will meet in IETF 113
  No agenda posted yet
Information model is now in published as RFC9124.
Working on manifest, new work on firmware encryption, secure reporting of update status, Manifest extensions for multiple trust domains, and management extensions for SUIT manifests.

## Slide 96
Lpwan - IPv6 over Low Power Wide-Area Networks
Will meet in IETF 113
  No agenda posted yet
Do have lots of interim meetings.
SCHC for NB-IoT and SigFox in progress.

## Slide 97
Lake - Lightweight Authenticated Key Exchange
Will meet in IETF 113
  Do have agenda posted: agenda-113-lake
  Working on the Ephemeral Diffie-Hellman over COSE (EDHOC)
    draft-ietf-lake-edhoc
EDHOC/OSCORE is something that is interesting for draft-ietf-6tisch-minimal-security
Have lots of developer feedback on agenda (from hackathon, from developers, implementation security update, computational model analysis, symbolic model analysis etc).

## Slide 98
Anima – Autonomic Networking Integrated Model and Approach
Will meet in IETF 113
  No agenda posted yet

## Slide 99
BoFs in IETF 113
List of requested BoFs can be found from https://datatracker.ietf.org/doc/bof-requests
List of approved BoFs can be found from https://datatracker.ietf.org/wg/bofs/
Secret - Secure Credential Transfer
Savnet - Source Address Validation in Intra-domain and Inter-domain Networks
Can - Computing-Aware Networking
Moq - Media Over QUIC

## Slide 100
Secret - Secure Credential Transfer
The goal is to allow users with secure credentials on their mobile devices to be able to shares entitlements that these credentials grant to other users. This would be achieved by defining and standardizing a protocol that will facilitate such credential transfers from individual to individual. The protocol will leverage a “relay server” to transfer data from sender to recipient. The scope of the transfer is limited to a single origin device and a single destination device. This system does not exist today in a standards-based, cross-platform and cross-channel capacity.

## Slide 101
SAVNET - SAV for intra- and inter-domain networks
Source address validation (SAV) is important for mitigating source address spoofing attacks and accurately tracing back to the attackers. Recently, the Mutually Agreed Norms for Routing Security (MANRS) initiative is calling on network operators to implement SAV to prevent source address spoofing.
Entirely new protocols or extensions of existing protocols are needed to meet the following requirements of SAV in intra-domain and inter-domain networks: - High accuracy, High scalability, High security.
In this BoF, we are going to focus on the gap analysis of existing SAV mechanisms and a brief overview of possible protocols. The main goal of this BoF is to solicit suggestions.

## Slide 102
Can – Computing-Aware Networking
Service providers are exploring edge computing. From an operator’s perspective, edge computing changes the architecture of their networks, but provides them with the ability to offer more flexible and cost-effective services.
Providing services by sharing computing resources located at multiple edges is an emerging concept that is becoming more useful for computationally intensive tasks. Ideally, services would be computationally balanced using service-specific metrics instead of simply dispatching the service in a static way. We have named this kind of network with dynamic sharing of edge compute resources “Computing-Aware Networking” (CAN), though other names would be acceptable.
The objective of the BOF is to increase awareness on this topic and increase participation so that the existing contributions can be organized into a coherent effort to address specific use cases.

## Slide 103
Moq – Media Over QUIC
There are video/media related use-cases that do not appear to be well met by existing protocols.
  Example: live stream broadcast, with later video-on-demand playback.
  Large-scale Media Playback Use Case
The purpose of this BoF is to:Determine if there is an existing protocol that can meet these use cases and requirements. If not, is there an existing protocol that could be easily extended to meet these use cases. If not, is there agreement we should forge a new protocol to meet these use cases. If so, determine whether an existing working group or a new working group is best suited to work on this protocol.

## Slide 104: 136th Session of meetings of the IEEE 802.15 Working Group for Wireless Specialty Networks
WG 15 Adjourned