## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: TG4ab May 2022 Meeting Slides
Date Submitted: May 10, 2022
Source: Benjamin A. Rolfe (Blind Creek Associates)
Contact:
Voice: +1 408 395 7207, E-Mail: ben.rolfe @ ieee.org
Re: Task Group 4ab: UWB Next Generation for 802.15.4
Abstract: Plenary Session Slides
Purpose: Continue to progress the project
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
Notes: Jul 12, 2010
Page 1

## Slide 2: Task Group 15.4ab Next Generation UWB Amendment
Objective: enhancements to 802.15.4 Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC) and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs).
Meeting will begin at 10 after the hour

## Slide 3: Registration for 802 LMSC Plenaries and 802 Wireless Interims
This 802.15 meeting is part of a IEEE 802 Wireless Interim session
You must pay the registration fee in order to attend
If you have not already done so please register:
  Registration Link: https://touchpoint.eventsair.com/2022-may-ieee-802-wireless-interim-session
  If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the appropriate WG chair or vice chairs to have your attendance cancelled

## Slide 4: Deadbeat Consequences (Deadbeat: in default of paying registration fee for a prior mtg.)
No participation credit will be granted for said session.
Any participation credit acquired before said session toward membership in any IEEE 802 LMSC group is revoked.
Membership in any IEEE 802 LMSC group is terminated.
No participation credit will be granted for attendance at any subsequent IEEE 802 LMSC session until the individual has complied with the registration requirements for all previously attended IEEE 802 LMSC sessions by the start of said subsequent session.

## Slide 5: Registration Reminder
If you are not yet registered and paid the meeting fee please do so now.
Late Registration:
$800 after After Friday April 29, 2022
Registration Link: https://touchpoint.eventsair.com/2022-may-ieee-802-wireless-interim-session

## Slide 6: Task Group 15.4ab Virtual Interim May 2022
May 10th through May 17th

## Slide 7: Task Group Rules
Discussion: Everyone present is welcome
Straw polls: Everyone present may vote
Formal motions: WG voters
  To make, second and vote
Patent policy for PAR activities applies
All the usual rules of conduct
Please identify yourself on first contact with name and affiliation

## Slide 8: IEEE-SA Patent, Copyright, and Participation Policies
See: https://grouper.ieee.org/groups/802/sapolicies.shtml
IEEE-SA Patent Slides for Standards Development Meetings (.pdf)
https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.pdf
IEEE-SA Standards Board Patent Committee (PatCom) home page
https://standards.ieee.org/content/ieee-standards/en/about/sasb/patcom/index.html
IEEE-SA Participation Policy meeting slide set - individual method (.pdf)
https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/Participant-Behavior-Individual-Method.pdf
Working Group Copyright Materials
https://standards.ieee.org/ipr/copyright-materials.html
https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/ieee-sa-copyright-policy-2019.pdf

## Slide 9: IEEE 802 Ground Rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices – (no confidentially notices in email)
Presentations must be openly available

## Slide 10: MAY Agenda
15.4ab |  |  |  | 
 | TG4ab Meeting slots |  |  | 
Joint |  |  |  | 
 | Joint meetings with TG4ab |  |  | 
 |  |  |  | Wednesday | Friday | Tuesday |  | Wednesday |  | Thursday |  | Friday |  | Sunday |  |  | Monday |  | Tuesday |  | Wednesday | 
EST | PST | UTC | JST | 4-May | 6-May | 10-May |  | 11-May |  | 12-May |  | 13-May |  | 15-May | UTC | JST | 16-May |  | 17-May |  | 18-May | 
5:00 | 2:00 | 10:00 | 19:00 |  |  |  |  |  |  |  |  |  |  |  | 9:00 | 18:00 |  |  |  |  |  | 
6:00 | 3:00 | 11:00 | 20:00 |  |  |  |  |  |  |  |  |  |  |  | 10:00 | 19:00 |  |  |  |  |  | 
7:00 | 4:00 | 12:00 | 21:00 |  |  |  |  | TG7a | TG13 | TG7a | TG13 | SC THz | AM0 |  | 11:00 | 20:00 | TG7a | TG13 | TG7a | TG13 |  | 
8:00 | 5:00 | 13:00 | 22:00 |  |  |  |  |  |  |  |  |  |  |  | 12:00 | 21:00 |  |  |  |  |  | 
9:00 | 6:00 | 14:00 | 23:00 |  |  | WG Opening Meeting |  | TG6a | TG3ma | TG6a | TG4ab | TG3ma | Joint 6a/4ab/14 |  | 13:00 | 22:00 | TG3ma | TG4ab | TG6a | TG4ab | WG Closing Meeting | 
10:00 | 7:00 | 15:00 | 0:00 | 802.15 CAC |  |  |  |  |  |  |  |  |  |  | 14:00 | 23:00 |  |  |  |  |  | 
11:00 | 8:00 | 16:00 | 1:00 |  |  | SC Maint |  | Joint 802.15/802.1 |  | SC Maint |  | SC IETF |  |  | 15:00 | 0:00 | SC Maint |  | SC WNG |  |  | 
12:00 | 9:00 | 17:00 | 2:00 |  |  |  |  |  |  |  |  |  |  |  | 16:00 | 1:00 |  |  |  |  |  | 
13:00 | 10:00 | 18:00 | 3:00 |  |  | TG16t | Joint 14/15/4ab | TG15 | PM1 | TG4ab (TBC) | PM1 | PM1 | PM1 |  | 17:00 | 2:00 | TG16t | PM1 | TG15 | PM1 |  | 
14:00 | 11:00 | 19:00 | 4:00 |  |  |  |  |  |  |  |  |  |  |  | 18:00 | 3:00 |  |  |  |  |  | 
15:00 | 12:00 | 20:00 | 5:00 |  |  | PM2 | PM2 | TG4cor1 | PM2 | PM2 | PM2 | PM2 | PM2 |  | 19:00 | 4:00 | TG4cor1 | PM2 | PM2 | PM2 |  | 
16:00 | 13:00 | 21:00 | 6:00 |  |  |  |  |  |  |  |  |  |  |  | 20:00 | 5:00 |  |  |  |  |  | 
17:00 | 14:00 | 22:00 | 7:00 |  |  | TG4ab | EV1 | TG4ab | EV1 | TG4ab | EV1 | EV1 | EV1 |  | 21:00 | 6:00 | TG4ab | EV1 | TG4ab | EV1 |  | 
18:00 | 15:00 | 23:00 | 8:00 |  |  |  |  |  |  |  |  |  |  |  | 22:00 | 7:00 |  |  |  |  |  | 
19:00 | 16:00 | 0:00 | 9:00 |  |  | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 | EV2 |  | 23:00 | 8:00 | EV2 | EV2 | EV2 | EV2 |  | 
20:00 | 17:00 | 1:00 | 10:00 |  |  |  |  |  |  |  |  |  |  |  | 0:00 | 9:00 |  |  |  |  |  | 
21:00 | 18:00 | 2:00 | 11:00 |  |  |  |  |  |  |  |  |  |  |  | 1:00 | 10:00 |  |  |  |  |  | 
22:00 | 19:00 | 3:00 | 12:00 |  |  |  |  |  |  |  |  |  |  |  | 2:00 | 11:00 |  |  |  |  |  | 
23:00 | 20:00 | 4:00 | 13:00 |  |  |  |  |  |  |  |  |  |  |  | 3:00 | 12:00 |  |  |  |  |  | 
https://mentor.ieee.org/802.15/dcn/22/15-22-0216-06-04ab-tg-agenda-may-2022.xlsx

## Slide 11: Agenda
Discussion:
Requests for allocation (not in yet)
Adding a meeting slot
  PM1 Thursday is available
  All other options are PM1 or PM2
  Rather painful day for or VC/RS
Horse-trading:
  Requests for different time slots:
  We have on PM1 session which not good for time zones in Asia
  Offers to trade time slots – someone in PT or ET willing?
  We may have some consolidation of time slots?
    E.g. need less time than has been allocated (consider also discussion)
Motion: Approve Agenda in 15-22-0216-07
Moved/Second: Clint C / Stuart K

## Slide 12: Approval of Minutes
Motion to approve March plenary session minutes, document # 15-22-0202-00, and Conference Call minutes (March through May 2022) document # 15-22-0239-00
  Moved by: David Xun Yang (Huawei)
  Second by: Clint Powell (Meta)
Links:
https://mentor.ieee.org/802.15/dcn/22/15-22-0202-00-04ab-tg4ab-mar-plenary-mins.docx
https://mentor.ieee.org/802.15/dcn/22/15-22-0239-00-04ab-tg4ab-conf-call-mins-mar-to-may-2022.docx

## Slide 13: Session Objectives
Hear technical contributions and develop technical content
Continue collaborations and convergence
Commit to PHY feature set

## Slide 14: General Announcements
DO NOT FORGET
REGISTRATION (and the meeting fee) is REQUIRED TO PARTICPATE in any meeting during the plenary session.
Did we mention this?
Bad things happen if you fail to register and pay the fee. Please don’t let that happen to you!

## Slide 15: Recap and TG Operation

## Slide 16: 5.2.b Scope of the project (As approved):
This amendment enhances the Ultra Wideband (UWB) physical layers (PHYs) medium access control (MAC), and associated ranging techniques while retaining backward compatibility with enhanced ranging capable devices (ERDEVs). Areas of enhancement include:
  additional coding, preamble and modulation schemes to additional coding, preamble and modulation schemes to support improved link budget and/or reduced air-time relative to IEEE Std 802.15.4 UWB;
  additional channels and operating frequencies;
  interference mitigation techniques to support greater device density and higher traffic use cases relative to the IEEE Std 802.15.4 UWB;
  improvements to accuracy, precision and reliability and interoperability for high-integrity ranging; schemes to reduce complexity and power consumption;
  definitions for tightly coupled hybrid operation with narrowband signaling to assist UWB;
  enhanced native discovery and connection setup mechanisms;
  sensing capabilities to support presence detection and environment mapping;
  and mechanisms supporting low-power low-latency streaming as well as high data-rate streaming allowing at least 50 Mb/s of throughput.
Support for peer-to-peer, peer-to-multi-peer, and station-to-infrastructure protocols are in scope, as are infrastructure synchronization mechanisms. This amendment includes safeguards so that the high throughput data use cases do not cause significant disruption to low duty-cycle ranging use cases.
https://development.standards.ieee.org/myproject-web/app#viewpar/9081

## Slide 17: Task Group Organization
Chair: Benjamin Rolfe (BCA)1
Vice Chair and Recording Secretary: David Xun Yang (Huawei)
Vice Chair: Clint Powell (Meta)
Vice Chair: Clint Chaplin (SRA)
Lead Technical Editor: Billy Verso
  Thank you to all the volunteers!
1 Affiliation Details here: https://mentor.ieee.org/802-ec/dcn/22/ec-22-0061-00-00EC-rolfe-affiliations-by-802-activity.pdf

## Slide 18: Project Schedule (working baseline)
Notes: SASB/RevCom schdule for 2024 a guess
Proposed project schedule | Nov-21 | Dec-21 | Jan-22 | Feb-22 | Mar-22 | Apr-22 | May-22 | Jun-22 | Jul-22 | Aug-22 | Sep-22 | Oct-22 | Nov-22 | Dec-22 | Jan-23 | Feb-23 | Mar-23 | Apr-23 | May-23 | Jun-23 | Jul-23 | Aug-23 | Sep-23 | Oct-23 | Nov-23 | Dec-23 | Jan-24 | Feb-24 | Mar-24 | Apr-24 | May-24 | Jun-24 | Jul-24 | Aug-24 | Sep-24 | Oct-24 | Nov-24 | 
Call for proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hear and evaluate proposals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, PHY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Cut-off for new proposals, MAC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrate poposals/contributions into TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Develop draft from TFD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TG draft review and revision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Working group pre-ballot review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Pre-ballot review and comment resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First letter ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
LB Comment Resolution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 1st recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional approval for SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
WG Recirculatoin |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | LB-R |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, 2nd recirc and final recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
First SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution, first SA ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  |  |  |  | 
Comment resolution, SA recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
SA Resirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  |  |  | 
Comment resolution, 2nd SA recirc |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Conditional or unconditional approval to RevCom |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ?? |  |  |  | ?? |  |  |  |  | 
Optional 3rd SA recirc if needed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | SA-R |  |  |  |  | 
RevCom meets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ` |  |  |  | `
You are Here >

## Slide 19: Schedule Major Milestones
Call for proposals | November 2021
Cut-off for new features (high level feature set), PHY | May 2022
Cut-off for new features (high level feature set), MAC | July 2022
Draft 0 | September 2022
TG draft review and revision complete | November 2022
Working group pre-ballot review complete | January 2022 (before meeting)
First letter ballot | March 2023 (following meeting)
… | 
Near Term Working Milestones

## Slide 20: Technical Contributions

## Slide 21
 | Tuesday 10-May
1.7 | Technical contribution: Review of UWB coex contributions
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0242-00-04ab-review-of-uwb-coex-contributions.pptx
1.8 | Technical contribution: Coding discussion
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0265-01-04ab-discussion-on-advanced-channel-coding-for-15-4ab.pptx
 | Wednesday 11-May
2.3 | Technical contribution: Simultaneous ranging solutions
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0256-00-04ab-simultaneous-ranging-solutions.pptx
2.4 | Technical contribution: CIR feedback scheme for UWB sensing – continue
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0257-00-04ab-cir-feedback-scheme-for-uwb-sensing-continue.pptx
2.5 | Technical contribution: MAC considerations on unified control for UWB sensing and ranging
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0255-00-04ab-mac-considerations-on-unified-control-for-uwb-sensing-and-ranging.pptx
Technical Presentations

## Slide 22: Technical Presentations
 | Thursday 12-May
3.3 | Narrow Band Assist Clear Channel Assessment
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0275-00-04ab-proposal-of-nb-phy-assisted-cca-for-uwb-medium-access.docx
3.4 | Privacy preserving and performance enhancement for UWB sensing
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0248-00-04ab-privacy-preserving-and-performance-enhancement-for-uwb-sensing.pptx
3.4 | Topic to be Announced
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0276-01-04ab-details-of-nb-mirroring-channel.pptx
4.3 | More on higher data rate coding
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0274-00-04ab-high-data-rates-and-coding.pptx
4.4 | NBA-UWB framework proposal update
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0262-01-04ab-nba-uwb-technical-framework-proposal.docx
4.5 | HRP Packet Structure Options for Sensing
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0280-01-04ab-deterministic-sts-for-sensing-applications.pptx
5.3 | Coexistence discussion on NB assisted UWB
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0261-00-04ab-coexistence-discussion-on-nb-assisted-uwb.pptx
5.4 | Discussion on NB assisted UWB message sequence and synchronization
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0266-00-04ab-discussion-on-nb-assisted-uwb-message-sequence-and-synchronization.pptx
5.5 | Channel Access Considerations on Fragmented UWB Format
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0150-02-04ab-channel-access-considerations-on-fragmented-uwb-format.pptx

## Slide 23
 | Monday 16-May
7.3 | Time Hopping for Fragmented UWB Transmission
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0289-01-04ab-time-hopping-for-fragmented-uwb-transmission-in-mms-uwb-systems.pptx
7.4 | More on wake-up radio (WUR)
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0282-01-04ab-the-advantages-of-uwb-wakeup.pptx
7.5 | Mulit-user interferecne mitigation
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0284-00-04ab-multi-user-interference-mitigation.pptx
8.3 | More on Golay Sequences for preambles
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0243-00-04ab-golay-complementary-sequences-preamble-construction-for-uwb-ranging-beyond-4z-ipatov.pptx
8.4 | Non-coherent option for data communication
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0297-00-04ab-non-coherent-hrp-option-for-data-communication.pdf
8.5 | More on higher data rates
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0296-01-04ab-a-higher-data-rate-proposal-for-uwb.ppt
Technical Presentations

## Slide 24: Technical Presentations
 | Tuesday 17-May
9.3 | More on Sensing
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0291-01-04ab-proposal-of-sensing-framework.docx
9.4 | Summary of interests
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0305-00-04ab-a-summary-of-proposals-and-interests.pptx
9.5 | DL-TDOA convergence
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0298-00-04ab-converging-downlink-tdoa-dl-tdoa-location-service-proposals-in-802-15.pptx
9.6 | Preamble only packet
 | https://mentor.ieee.org/802.15/dcn/22/15-22-0267-01-04ab-preamble-only-packet-for-uwb.pptx
10.3 | Air-time efficiency improvements
 | TBD
10.4 | TFD Upldate: Moving from Contributions to Draft
 | TBD

## Slide 25: Next Steps

## Slide 26: Convergence
Preferred Method: Collaboration
  Identify major topic areas point of contact (wrangler of cats)
  Work together in sub-group ad hoc meetings: Can use scheduled telcon time (pick a topic for the week)
  Present a converged proposal
  Combined brain-trust usually produces better content
  Get to work on the details more quickly (IME)
Alternate method:
  If stuck, present TG with distinct choices
  Force selection by vote
  25% +1 vote blocks moving a topic forward
  Not benefiting as much from combined grey matter synergy
  Will invoke when preferred method is not converging

## Slide 27: Topic Area Discussion
[See TFD Discussion]
PoC Volunteers:
[TBD]

## Slide 28: Straw Polls on July Session
Straw poll questions:
Will you attend the July session in person?
Will you attend the July session virtually?
Will you attend the July session but are undecided
Result:
  In person: 27 (23+4 email responses)
  Virtual: 13
  Will not attend: 3
  Number responding / number present: 66

## Slide 29: Interim TC planning
Call frequency and phase:
Weekly, Tuesday 06:00 PT / 09:00 ET
Commencing 31-May provides 6 calls
Commencing on 24-May provides calls
Call organization:
Status of collaborations (topic PoC)
Technical presentations: provide requests for presentation time 24 hours prior
If nothing to report or requests for agenda time will cancel
Topics:
Technical convergence on PHY features proposals
MAC proposals

## Slide 30: Task Group Closing

## Slide 31: Other Business

## Slide 32: Adjourned Thanks