## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: TG Motion
Date Submitted: May 16, 2022
Source: Yeong Min Jang[Kookmin University]
Address
Voice: +82-2-910-5068 E-Mail: yjang@kookmin.ac.kr
Re:
Abstract: Material for discussion in 802.15.7a TG
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.7a Higher Rate, Longer Range OCC TG TG motion May 11, 2022

## Slide 3
Background
TG7a conducted a task group review of draft D2 for first letter ballot (LB1)
Draft D2 was issued at May 6.
The comment period closed prior to the May meeting.
There were 2 technical comments submitted and 9 editorial comments.
Almost of the comments were resolved in May 12 and it was planned to resolve the rest in May.

## Slide 4
Status of TG7a OCC comments at May Meeting
Resolved technical comments carried over from March meeting
Resolved comments resolution for D1 and D2 documents
Discussion about the merged table of Operating Modes
Discussion about the merged table of PHY PIB Attributes
Rearranged the sub-section numbering in accordance with Signal Flow
Definitely define the specifications on QAM level for RS-OFDM
Discussion about Data Rates supported by PHY VII, PHY VIII

## Slide 5
Status of TG7a OCC comments at May Meeting
At May 9, we have 11 comments from Sang-Kyu Lim (ETRI) and Vinayagam Mariappan (SMR Automotive Modules Korea Ltd.)
During the March meeting we completed the remaining resolvable comments and skipped all unresolvable comments in clauses 16 (PHY VII) and clauses 17 (PHY VIII) associated with Kookmin, ETRI and SMR Automotive Modules Korea Ltd. These skipped comments will be carried over to draft D3 since the text in clauses 16 and clauses 17 is substantially unchanged.
All other D2 comments that are unresolved or awaiting input are hence “rejected” and will have to be resubmitted against draft D3. This is due to extensive text re-organization.

## Slide 6
Motions
The TG motion to request unconditional approval was approved during the May session of the 802.15 working group on 11 May 2022.
Passed in the Task Group:
Yes: xx participants
No: xx participants
Abstain: xx participants