## Slide 1
Project: IEEE P802.15 Working Group for Wireless Speciality Networks (WSN)
Submission Title: TG 3ma May 2022 Closing Plenary Slides
Date Submitted: 17 May 2022
Source: Thomas Kürner TU Braunschweig
Address Schleinitzstr. 22, D-38092 Braunschweig, Germany
Voice:+495313912416, FAX: +495313915192, E-Mail: t.kuerner@tu-bs.de
Re: n/a
Abstract: TG 3ma May 2022 Closing Plenary Slides
Purpose: Closing report to WG 15 closing plenary
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3ma May 2022 Closing Report

## Slide 3: TG3ma Officers
Chair: Thomas Kürnr, TU bruanschweig
Vice-Chair: Iwao Hosako, NICT
TG Editor. Monique Brown (Self)

## Slide 4: Meetings/Contributions
3 meetings on Wed AM1, Fri AM1 and Mon AM1
Listening Contributions:
Iwao Hosako (NICT), New channel plans of terahertz radio for the 3ma after WRC19 - Required Edits (22/0286)
Thomas Kürner (TU Braunschweig), Proposal to Reference IEEE 802.1Q in IEEE 802.15.3 (22/0127r1)
Thomas Kürner (TU Braunschweig), Proposal to extend RIFS in IEEE Std 802.15.3d/e (22/0131r2)
Duschia Bodet (Northeastern University), Higher Order APSK Constellations Implementation - Required Edits (22/0277r1)
Review/Editing 15.3 Roll-up => D0.1 will be put to the members area

## Slide 5: Review of Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons AprilMay Roll-up available; start reviewing roll-up
  May 2022 Start drafting D0
  July 2022 Starting TG Review /WG Editor Review
  September 2022 Starting LB
  November 2022 LB Comment Resolution
  January 2023 Starting SB
  March 2023 SB Comment Resolution
  May 2023 Submission to RevCom

## Slide 6: Next Meetings
  Requested July meetings slots for TG3ma
    3 time slots early morning Montreal time (to enable online participation as in the last sessions)
  Webcons scheduled
    Friday 10 June 2022, 3-5 pm CEST
    Friday 17 June 2022, 3-5 pm CEST
    Friday 1 July 2022, 3-5 pm CEST
    Friday 8 July 2022, 3-5 pm CEST