## Slide 1
Project: IEEE P802.15 Working Group for Wireless Speciality Networks (WSN)
Submission Title: TG 3ma July 2022 Closing Plenary Slides
Date Submitted: 14 July 2022
Source: Thomas Kürner TU Braunschweig
Address Schleinitzstr. 22, D-38092 Braunschweig, Germany
Voice:+495313912416, FAX: +495313915192, E-Mail: t.kuerner@tu-bs.de
Re: n/a
Abstract: TG 3ma July 2022 Closing Plenary Slides
Purpose: Closing report to WG 15 closing plenary
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG3ma July 2022 Closing Report

## Slide 3: Meetings/Contributions
4 meetings on Tue AM1, Tue PM2, Wed AM1 and Wed AM2
Listening Contributions:
Thomas Kürner (TU Braunschweig), Demonstrating a quasi-compliant IEEE Std 802.15.3d transmission for 160m Backhaul Link (22/0379r1)
Iwao Hoskao (NICT), Thoams Kürner (TU Braunschweig), IEEE802-15-3ma-Channel-Plan (22/0414)
Review/Editing 15.3 Roll-up (D0.2)
  All four new porposals included
    IEEE 802.1 D/Q issue
    Long RIFS issue
    New modulation schemes (16-APSK, 32-APSK)
    Additiona spectrum (356-450 GHz)
  => D0.3 will be put to the members area End of July for TG Review

## Slide 4: Review of Time Line for TG3ma
  January 2022 Kick-Off; Issuing Call for Proposals
  March 2022 Roll-up available ; start reviewing the roll-up version; Listening proposals;
  Webcons AprilMay Roll-up available; start reviewing roll-up
  May 2022 Start drafting D0
  July 2022 Starting TG Review /WG Editor Review
  September 2022 Starting LB
  November 2022 LB Comment Resolution
  January 2023 Starting SB
  March 2023 SB Comment Resolution
  May 2023 Submission to RevCom

## Slide 5: Next Meetings
  Requested September meeting slots for TG3ma
    1 time slots to do TG Motion for LB
  Webcons scheduled
    Friday 22 July 2022, 3-5 pm CEST
    Tuesday 26 July 2022, 1-3 pm CEST
    Tuesday 23 August 2022, 3-5 pm CEST
    Friday 26 August 2022, 3-5 pm CEST
    Tuesday 6 September 2022, 3-5 pm CEST
    Friday 9 September 2022, 3-5 pm CEST