## Slide 1: IEEE 802.15 TG13 Multi-Gbit/s Optical Wireless Communication July 2022 Meeting Agenda
Date: 2022-07-10
Author:

## Slide 2
This presentation contains the IEEE 802.15 TG13 Multi- Gbit/s Optical Wireless Communication Meeting Agenda for the July 2022 hybrid meeting.
Abstract

## Slide 3
Patent-related information
  https://mentor.ieee.org/myproject/Public/mytools/mob/slideset.ppt
IEEE SA Copyright Policy
  https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/copyright-policy-WG-meetings.potx
Attendance recording procedures
  https://imat.ieee.org/my-site/home
  Login using your IEEE account also used for registration
  Must log attendance during each 2-hour session
  Attendance counts to achieving/maintaining your voting rights
Documentation
  http://mentor.ieee.org
  Use 802.15 and “TG13” for submission
  If you plan to make a submission be sure it does not contain company logos or advertising
Logistics
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 3

## Slide 4: Registration for 802 LMSC Plenaries and 802 Wireless Interims
This 802.15 meeting is part of an IEEE 802 LMSC Plenary or IEEE 802 Wireless Interim session
You must pay the registration fee in order to attend
If you have not already done so, you can register here or follow the registration link here http://802world.org/plenary/
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the appropriate WG chair or vice chairs to have your attendance cancelled

## Slide 5: Deadbeat Consequences (Deadbeat: in default of paying registration fee for a prior mtg.)
No participation credit will be granted for said session.
Any participation credit acquired before said session toward membership in any IEEE 802 LMSC group is revoked.
Membership in any IEEE 802 LMSC group is terminated.
No participation credit will be granted for attendance at any subsequent IEEE 802 LMSC session until the individual has complied with the registration requirements for all previously attended IEEE 802 LMSC sessions by the start of said subsequent session.

## Slide 6
Position(s) | Officer(s)
Chair | Volker Jungnickel
Vice Chairs | Sang-Kyu Lim, Tuncer Baykas
Secretary | Sang-Kyu Lim, Tuncer Baykas
TG Technical Editor | Kai Lennert Bober
Logistics (2)
From 802.15 Operations Manual
Task Group Chair
The TG Chair shall be appointed by the WG Chair and confirmed by a TG majority approval. The TG Chair is required to confirm that the function of secretary is performed for each TG meeting.
Task Group Vice-Chair
TG Vice-Chair (an optional position) is appointed by the TG Chair and confirmed by a TG majority.
Task Group Secretary
The TG Secretary shall be appointed by the TG Chair, who may also act as Secretary. TG meetings are not allowed to function without a secretary. The minutes of meetings taken by the TG Secretary (or designee) are to be provided to the TG Chair in time to be available to the WG Chair for publication, i.e. within 30 days after the close of the session.
Task Group Technical Editor
The TG Technical Editor shall be appointed by the TG Chair and confirmed by a TG majority approval.

## Slide 7: Task Group Operating Rules
Anybody can present and contribute to discussions
WG members with voting rights can vote and make motions
See IEEE 802.15 Operations Manual for detailed rules https://mentor.ieee.org/802.15/dcn/10/15-10-0235-29-0000-802-15-operations-manual.docx

## Slide 8
TG13 draft is in IEEE SA ballot
  SA ballot: 95% approve, 82% return, 3 NO, 314 comments (9 G, 112 T, 193 E)
  1st recirc: 98% approve, 85% return, 1 NO, 158 comments (1 G, 96 T, 61 E)
  2nd recirc: 97% approve, 84% return, 2 NO, 94 comments (45 T, 49 E)
    All comments were addressed
Agenda in doc. 15-22/0361r1
    Finalization of D7.0
    Start recirculation, discuss finalization and publication
    Joint session 802.15/802.1 TUE 11-12 prepare, TUE 18-19 joint meeting
    MON July-11 PM1 TG13
    TUR July-12 PM1 TG13
    WED July-13 PM1 TG13
    THUR July-14 PM1 TG13
TG13 draft status and plan for July

## Slide 9
Monday July-11 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  Reconfirm CRG, Announce teleconferences
  Prepare joint meeting with 802.1
  Status of SA ballot, Review draft
  Discuss final changes
Tuesday July-12 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  PAR extension, Discuss final changes
Wednesday July-13 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  Discuss final changes
  Approve May meeting and teleconference minutes
Thursday July-14 PM1 (13:30-15:30 EST, 19:30-21:30 CET)
  Discuss final changes
  Start recirculation
  Discuss TG13 timeline
TG13 meetings this week

## Slide 10
Meeting Slot #1
Monday 11 July PM1
Item | Time
MEETING CALLED TO ORDER | 3
Welcome, Who is Who | 5
Check attendance / patent policy / Who takes minutes | 5
Motion to reconfirm CRG | 5
CRG Teleconferences schedule | 10
Discuss joint meeting with 802.1 | 30
Status of SA ballot comment, review new draft, final edits | 15
Recess | 2

## Slide 11
TG13 Motion
Motion to approve the agenda for July TG13 hybrid meeting in doc. 15-22-0361-02.
Moved by Tero Kivinen
Seconded by Kai Lennert Bober
Approved by unanimous consent.

## Slide 12: TG 13 Motion to reconfirm CRG
Move to request that 802.15 WG approves the formation of a Comment Resolution Group (CRG) for the Standards Association balloting of the P802.15.13_D7 with the following membership: Volker Jungnickel as Chair, Tuncer Baykas, Sang-Kyu Lim, Tero Kivinen. The 802.15.13 CRG is authorized to approve comment resolutions, edit the draft according to the comment resolutions, and to approve the start of recirculation ballots of the revised draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector as per the LMSC 802 WG P&P.
  Moved: Tuncer Baykas
  Second: Tero Kivinen
  Result: Motion passed unanimously.

## Slide 13: Plan for CRG Telcos
TG13 CRG Telco dates
  21 July 2022, 17:00-18.30 CET (11:00-12:30 ET, 0:00-1:30 KT)
  25 July 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  1 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  8 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  15 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  22 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  29 August 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  5 September 2022, 11:00-12.30 CET (5:00-6:30 ET, 18:00-19:30 KT)
  meetings to be cancelled if not needed

## Slide 14: Joint meeting with 802.1
presented answers to 4 issues
2 were resolved in the draft
2 were still unclear
  What TSN version is supported by 802.15.13
  What PON did for TSN
Prepare few slides before preparation meeting
  Time-aware scheduling
  Ethernet PON

## Slide 15
Meeting Slot #2
Tuesday 12 July PM1
Item | Time
MEETING CALLED TO ORDER | 3
Check attendance / patent policy / Who takes minutes | 5
Finalize draft | 
Motions on March and CRG meeting minutes | 10
PAR extension | 15
Recess | 2

## Slide 16
TG13 Motion
TG13 requests the 802.15 Working Group to request an extension to the TG13 PAR for one year to complete the project.
Moved by Tero Kivinen
Seconded by Phil Beecher
Approved by unanimous consent.

## Slide 17
WG Motion
Motion:
Move that the PAR Extension contained in documents [insert PAR Extension doc number], be approved by the IEEE 802.15 WG and that the EC be requested to forward the PAR Revision to NesCom. The 802.15 working group chair and technical editor are authorized to make additional modifications to the PAR as needed to reflect EC discussion at its closing meeting. (Note: no change to the CSD associated with this PAR)
(M) Lennert Bober (S) Tero Kivinen
Approved Y / N /A

## Slide 18
Meeting Slot #3
Wednsday 16 May PM1
Item | Time
MEETING CALLED TO ORDER | 3
Check attendance / patent policy / Who takes minutes | 5
Finalize draft | 110
Recess | 2

## Slide 19
Meeting Slot #4
Thresday 14 May PM1
Item | Time
MEETING CALLED TO ORDER | 3
Check attendance / patent policy / Who takes minutes | 5
Finalize draft, start recirculation | 100
Discuss TG13 timeline | 10
Adjourn | 2

## Slide 20
TG13 Motion
Motion to approve the March meeting minutes in doc. 15-22/0311r2 and the CRG telcos between March-May in doc. 15-22/0317r2.
Moved by
Seconded by
Approved by unanimous consent.

## Slide 21
TG13 Motion to start recirculation
Move to accept comment resolutions in doc. 15-22-0045/r17,
and authorize the Technical Editor to update TG13 D7.0 with changes agreed during TG13 meetings in July,
and start recirculation.
Moved by :
Seconded by :
Approved by unanimous consent.

## Slide 22: TG13 SA ballot status
Initial SA letter ballot
  82% return rate, 95% approval rate
  3 NO votes with 21 MBS comments
  314 comments were received (9 general, 112 technical, 193 editorial)
1st Recirculation
  83% return rate, 98% approval rate
  1 NO vote with 10 MBS comments
  158 comments were received (1 general, 96 technical, 61 editorial)
2nd Recirculation
  84% return rate, 97% approval rate
  2 NO votes with 6 MBS comments
  94 comments were received (0 general, 45 technical, 49 editorial)
  93 comments were fully addressed
3rd Recirculation will be started

## Slide 23: Plan for finalization of TG13 Spec
D7.0 goes to 3rd recirc out of July
  Should need no more technical changes
  After July: CRG meetings and final recirculation
  Plan ist to submit to RevCom in September