## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: 15.7a Higher Rate, Longer Range OCC TG Closing Report (March 2022)
Date Submitted: July 13, 2022
Source: Yeong Min Jang, Kookmin University
Address
Voice: +82-2-910-5068 E-Mail: yjang@kookmin.ac.kr
Re:
Abstract: IEEE 802.15.7a Higher Rate, Longer Range OCC TG Closing Report for July 2022
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2
IEEE 802.15.7a Higher Rate, Longer Range OCC TG Closing report July 13, 2022

## Slide 3: Accomplishment for the meeting
3 Slots (on Mon., Tue., and Wed.)
1st Slot:
  Approval for May Meeting Minutes (325-00)
  Approval Meeting Objectives and Agenda Approval (371-00)
  Hear comments from 802.15 Technical Editor (James Gilb)

## Slide 4: Accomplishment for the meeting
2nd Slot:
  Approval Meeting Objectives and Agenda Approval (371-00)
  Response comments from 802.15 Technical Editor (James Gilb)
  Update "Draft D2-Merged Document for IEEE 802.15.7a TG“ based on IEEE SA format
  Adjourn

## Slide 5: Accomplishment for the meeting
Appointing officers
  Chairman: Yeong Min Jang (Kookmin University)
  Vice Chairman: Sangsung Choi, Sang-Kyu Lim
  Technical Editor: Huy Nguyen, Vinayagam Mariappan
  Secretaries: Vinayagam Mariappan, Md. Shahjalal

## Slide 6: Plan for July, August and Sept. Meeting before Sept. Interim Meeting
Teleconference 4 times
  8:00 am on July 26, August 9, August 23, and Sept. 6
Reviewing the D2 document within TG members
Unofficial WG circulation before Sept. meeting
  Comment resolution
  Recirculation D3 document
Preparing D4 document for the first letter ballot(LB) in Sept. meeting

## Slide 7: Plan for September Meeting
3 slots
  PM2 on Mon., Wed.
  PM1 on Thurs.
Finalizing the D4 document
TG and WG motion for LB1