## Slide 1
Project: P802.15 Working Group for Wireless Specialty Networks
Submission Title: TG 15.6ma timeline
Date Submitted: July 14th, 2022
Source: Marco Hernandez, Ryuji Kohno, Takumi Kobayashi, Minsoo Kim
Company: YRP-IAI, YNU, Japan
Address: 3-4 Hikarino-oka, Yokosuka, 239-0847, Japan
Voice: +81 46-847-5439 Fax: +81 46-847-5431 E-Mail:
Re: In response to call for technical contributions
Abstract:
Purpose: In response to the call for technical contributions
Notice: This document has been prepared to assist P802.15.6ma. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.6ma.

## Slide 2
Tech Req Doc July 2022
Chan Mod Doc. Call Proposals Sept 2022
Harmon Proposals March 2023
Specification Framework Doc May 2023
1st Draft Doc July 2023
WG Letter Ballot Sep 2023
Comment Resolution Nov 2023
Sponsor Ballot Jan 2024
Comment Resolution Mar 2024
Revcom May 2024
TG 6ma Timeline
All dates indicate deadlines

## Slide 3
Note: the deadlines are subject to change.