## Slide 1
Project: IEEE P802.15 Working Group for Wireless Specialty Networks (WSN)
Submission Title: Licensed Narrowband Amendment TG16t July Plenary Closing Report
Date Submitted: 2022-07-14
Source: Tim Godfrey, EPRI
Abstract: Meeting Agenda and Presentation
Purpose: Chair’s presentation for task group meeting
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Contributions for July Plenary
Tuesday
11-Jul-2022 ET | 2022 | 382 | 0 | TG16t | TX Filtering Specs | Menashe Shahar (Ondas)
12-Jul-2022 ET | 2022 | 397 | 0 | TG16t | PHY Layer Description | Menashe Shahar (Ondas) | 12-Jul-2022 15:27:26 ET
13-Jul-2022 ET | 2022 | 411 | 0 | TG16t | ieee802.16t Preamble and Ranging Sequences | Ondas
Update to 802.15-22-210r0
Wednesday

## Slide 3: Goals for next session
Channel model proposals (appropriate to use cases) to review
Review Effect on multipath performance considering the reduction in CP for filtering
How to resolve PAPR impact from multiple preambles on different subchannels.
Update PHY spec with specific “good” Gold sequences
Add MAC Layer content

## Slide 4: Project Timeline
Milestone | Date
Task Group Start | Jan 2020
SRD Approval | April 2021
SDD Approval | Jan 2022
Informal TG review of draft | Sept 2022 > Jan 23
Working Group Letter Ballot | Jan 2023 > May 23
Working Group Recirculation Letter Ballot | May 2023 > Sep 23
SA Ballot | July 2023 > Nov 23
Forward to RevCom | Nov 2023 > Mar 24
PAR Expiration Date: 31 Dec 2024
Request PAR Extension July 2024

## Slide 5: Output
Meeting Presentation
  802.15-22-0377r3
Minutes (thank you Daoud Serang)
  802.15-22-0398r0